Appendix L – KPI & Reporting Framework

1. Introduction

This Appendix sets out the reporting requirements, formats and submission processes for the Key Performance Indicators (KPIs) used to monitor Contractor performance under this Contract. It applies to both Lot 1 (Hard-Wired & DAU Maintenance) and Lot 2 (Monitoring & ARC Services), unless stated otherwise.

The purpose of this framework is to ensure:

- Regular, accurate and transparent reporting of contractual performance

- Consistent data quality across all KPI submissions

- Timely escalation and resolution of performance issues

- A clear audit trail of service delivery

This framework supports, but does not replace, the KPI schedules contained in Appendix A(ii) (Lot 1) and Appendix A(iv) (Lot 2).

2. Reporting Frequency

The Contractor must submit KPI performance reports to Aster in accordance with the following frequencies:

| Report Type | Contents | Frequency | Submission Deadline |
| --- | --- | --- | --- |
| Monthly KPI Report | All monthly KPIs, commentary, exceptions, trend data | Monthly | By the 5th working day of the following month |
| Quarterly Performance Review Pack | Quarterly KPIs, trend analysis, risks, improvements | Quarterly | One week prior to scheduled review meeting |
| Annual Service Review Report | Year-end KPI summary, lessons learned, improvement plan | Annually | Within 20 working days of contract anniversary |
| Major Incident Reports | Per-incident reporting for critical events | As required | Within 4 hours (initial) and 24 hours (full report) |

Aster may amend reporting frequencies by agreement where operationally necessary.

3. Monthly KPI Report Format

3.1 KPI Performance Table

The Contractor must provide a single consolidated table showing, for each KPI:

- KPI reference (for example KPI1, KPI2)

- Monthly performance result

- Target

- Pass/Fail status

- Commentary (mandatory where targets are not met)

3.2 Narrative Commentary

The monthly report must include a short written summary covering:

- Key issues arising during the period

- Areas of good performance

- Any operational risks or dependencies

- Any customer-impacting failures

- Actions taken or planned to improve performance

3.3 Exceptions and Breach Reporting

For each breached KPI the Contractor must provide:

- Description of the breach

- Root cause (where known)

- Immediate corrective actions

- Long-term prevention measures

- Expected recovery date

Aster may require additional information for repeated breaches.

4. Data Quality and Validation Requirements

KPI data submitted to Aster must be:

- Accurate and complete

- Based on validated system records, job logs or monitoring centre data

- Supported by audit trails

- Submitted in the agreed format

- Consistent across months and Lots

Aster reserves the right to:

- Request evidence supporting KPI results

- Undertake joint data validation exercises

- Reject data where inconsistencies or inaccuracies are identified

- Require resubmission of corrected data

Where KPI performance cannot be calculated, the Contractor must inform Aster within 1 working day and provide reasons.

5. Submission Method and Format

Unless otherwise agreed, KPI reports must be submitted:

- In Microsoft Excel and/or Word format using Aster’s agreed template

- Via Aster’s contractor portal or secure email

- Using the file name format:
Aster_[Lot]_KPI_Report_YYYYMM_[ContractorName].xlsx/docx

Reports must not contain personal data unless explicitly authorised by Aster.

6. Quarterly Performance Review Pack

Each quarter, the Contractor must provide a performance review pack including:

- KPI performance for the quarter

- Trends across the previous 12 months

- Summary of breaches and root causes

- Review of temporary measures and major incidents

- Customer feedback themes (if applicable)

- Operational risks and proposed mitigations

- Proposed improvements for the next quarter

This pack will form the basis for quarterly contract review meetings between Aster and the Contractor.

7. Annual Service Review Report

At the end of each contract year, the Contractor must submit an annual service review report including:

- Full-year KPI summary and overall compliance level

- Summary of lessons learned

- Improvements implemented and their impact

- Forward improvement plan for the next year

- Review of digital readiness and service resilience

Aster may publish anonymised KPI results across its contractor base.

8. Escalation and Non-Performance

Where performance falls below expected standards:

- Aster may require formal corrective action plans

- Corrective action plans must be submitted within 5 working days of request

- Persistent failure may trigger formal contract escalation processes

- Aster may increase monitoring and reporting requirements where necessary

Failure to report KPIs in the required format or timeframe will be treated as a performance issue.

9. Review and Amendment of this Framework

This reporting framework may be jointly reviewed during the Contract Term and updated by agreement to reflect:

- Changes in service scope

- Updates to Aster reporting systems

- Regulatory or audit requirements

- Lessons learned during delivery

Any updated version will be issued to the Contractor in writing.