## Request for Quotation

Review of Sediment Contamination in the Teesmouth Estuary and Ecological Impacts to SPA Supporting Habitats

## January 2026

## Request for Quotation

Review of Sediment Contamination in the Teesmouth Estuary and Ecological Impacts to SPA Supporting Habitats

You are invited to submit a quotation for the requirement described in the specification, Section 2.

Please confirm by email, receipt of these documents and whether you intend to submit a quote or not.

Your response should be returned to the following email address by:

Email: jayden.endean@naturalengland.org.uk

Date: 09/02/2026

Time: 17:00

Ensure you include the name of the quotation and ‘Final Submission’ in the subject field to make it clear that it is your response.

Contact Details and Timetable

Jay Endean will be your contact for any questions linked to the content of the quote or the process. Please submit any clarification questions via email and note that, unless commercially sensitive, both the question and the response will be circulated to all tenderers.

| Action | Date |
| --- | --- |
| Date of issue of RFQ | 26/01/2026 at 17:00 GMT |
| Deadline for clarifications questions | 02/02/2026 at 17:00 GMT |
| Deadline for receipt of Quotation | 09/02/2026 at 17:00 GMT |
| Intended date of Contract Award | 10/02/2026 at 12:00 GMT |
| Intended Contract Start Date | 11/02/2026 at 09:00 GMT |
| Intended Delivery Date / Contract Duration | 31/03/2026 |

# Section 1: General Information

Glossary

Unless the context otherwise requires, the following words and expressions used within this Request for Quotation shall have the following meanings (to be interpreted in the singular or plural as the context requires):

| “Authority” | means Natural England who is the Contracting Authority. |
| --- | --- |
| “Contract” | means the contract to be entered into by the Authority and the successful supplier. |
| “Response” | means the information submitted by a supplier in response to the RFQ. |
| “RFQ” | means this Request for Quotation and all related documents published by the Authority and made available to suppliers. |

Conditions applying to the RFQ

You should examine your Response and related documents ensuring it is complete and in accordance with the stated instructions prior to submission.

Your Response must contain sufficient information to enable the Authority to evaluate it fairly and effectively. You should ensure that you have prepared your Response fully and accurately and that prices quoted are arithmetically correct for the units stated.

By submitting a Response, you, the supplier, are deemed to accept the terms and conditions provided in the RFQ. Confirmation of this is required in Annex 2.

Failure to comply with the instructions set out in the RFQ may result in the supplier’s exclusion from this quotation process.

Acceptance of Quotations

By issuing this RFQ the Authority does not bind itself to accept any quotation and reserves the right not to award a contract to any supplier who submits a quotation.

Costs

The Authority will not reimburse you for any costs and expenses which you incur preparing and submitting your quotation, even if the Authority amends or terminates the procurement process.

Self-Declaration and Mandatory Requirements

The RFQ includes a self-declaration response (Annex 1) which covers basic information about the supplier, as well as any grounds for exclusion. If you do not comply with them, your quotation will not be evaluated.

Any mandatory requirements will be set out in Section 2, Specification of Requirements and, if you do not comply with them, your quotation will not be evaluated.

Clarifications

Any request for clarification regarding the RFQ and supporting documentation must be submitted via email no later than the deadline for clarifications set out in the Timetable. The Authority shall be under no obligation to respond to queries raised after the clarification deadline.

The Authority will respond to all reasonable clarifications as soon as possible but cannot guarantee a minimum response time. The Authority will publish all clarifications and its responses to all suppliers via email unless deemed commercially sensitive.

If a supplier believes that a request for clarification is commercially sensitive, it should clearly state this when submitting the clarification request. However, if the Authority considers either that:

- the clarification and response are not commercially sensitive; and

- all suppliers may benefit from its disclosure,

then the Authority will notify the supplier (via email), and the supplier will have an opportunity to withdraw the request for clarification by sending a further message requesting the withdrawal of the clarification request. If not withdrawn by the supplier within 2 working days of the Authority’s notification, the Authority may publish the clarification request and its response to all suppliers and the Authority shall not be liable to the supplier for any consequences of such publication.

The Authority reserves the right to seek clarification of any aspect of a quotation and/or provide additional information during the evaluation phase to carry out a fair evaluation. Where the Authority seeks clarification on any aspect of the quotation, the supplier must respond within the timeframe requested by the Authority.

Amendments

The Authority may amend the RFQ at any time prior to the deadline for receipt. If it amends the RFQ the Authority will notify you via email.

Suppliers may modify their quotation prior to the deadline for Responses. No Responses may be modified after the deadline for Responses.

Suppliers may withdraw their quotations at any time by submitting a notice via the email to the named contact.

Conditions of Contract

The Authority’s Standard Good and Services Terms & Conditions (used for purchases under £50k) can be located on the Natural England Website and will be applicable to any contract awarded as a result of this quotation process. The Authority will not accept any changes to these terms and conditions proposed by a supplier.

Suppliers should note that the quotation provided by the successful bidder will form part of the Contract.

Prices

Prices must be submitted in £ sterling, exclusive of VAT.

Disclosure

All Central Government Departments, their Executive Agencies and Non Departmental Public Bodies are subject to control and reporting within Government. In particular, they report to the Cabinet Office and HM Treasury for all expenditure. Further the Cabinet Office has a cross-Government role delivering overall Government policy on public procurement, including ensuring value for money and related aspects of good procurement practice. For these purposes, the Authority may disclose within Government any details contained in your quotation. The information will not be disclosed outside Government during the procurement.

In addition, the Authority is subject to the Freedom of Information Act 2000 and the Environmental Information Regulations 2004, which provide a public right of access to information held by public bodies. In accordance with these two statutes, the Authority may be required to disclose information contained in your quotation to any person who submits a request for information pursuant to those statutes.

Further to the Government’s transparency agenda, all UK Government organisations must advertise on Find a Tender Service (FTS) in accordance with the following publication thresholds:

- Central Contracting Authority’s: £12,000

- Sub Central Contracting Authority’s and NHS Trusts: £30,000

- For the purpose of this RFQ the Authority is classified as a 'Central Contracting Authority' with a publication threshold of '£12,000' inclusive of VAT.

If this opportunity is advertised via FTS, we are obliged to publish details of the awarded contract.

A copy of the contract must also be published with confidential information redacted.

By submitting a Response, you consent to these terms as part of the procurement.

Disclaimers

Whilst the information in this RFQ and any supporting information referred to herein or provided to you by the Authority have been prepared in good faith the Authority does not warrant that this information is comprehensive or that it has been independently verified.

The Authority does not:

- make any representation or warranty (express or implied) as to the accuracy, reasonableness or completeness of the RFQ;

- accept any liability for the information contained in the RFQ or for the fairness, accuracy or completeness of that information; or

- accept any liability for any loss or damage (other than in respect of fraudulent misrepresentation or any other liability which cannot lawfully be excluded) arising as a result of reliance on such information or any subsequent communication.

Any supplier considering entering into contractual relationships with the Authority following receipt of the RFQ should make its own investigations and independent assessment of the Authority and its requirements for the goods and/or services and should seek its own professional financial and legal advice.

Information Security requirements

The Government Security Classification Policy (GSCP) sets out the administrative system used by HM Government (HMG) to protect information and data assets appropriately against prevalent threats through the use of ‘classification tiers’. HMG uses three classification tiers; OFFICIAL, SECRET and TOP SECRET. Each tier provides a set of recommended baseline behaviours and a set of protective controls, which are proportionate to the threat profile for that tier AND the potential impact of a compromise, accidental loss or incorrect disclosure of information held within that tier.

Tenderers and suppliers must ensure that appropriate protective security controls are in place to comply with the GSCP and manage the information shared and received as part of this tender exercise.

A full suite of guidance documents is available on GOV.UK, with specific guidance for tenderers and suppliers set out in Guidance 1.6 - Contractors and Contracting Authorities.docx (publishing.service.gov.uk).

Use of Artificial Intelligence

The Authority expects suppliers to declare where they have used AI software in the creation of Tender responses or intend to use AI software in the performance of the contract. How any AI software was, or will be, used should be to be declared within the technical submission part of the tender. We may require you to answer specific question/s on this topic, particularly where the Authority expects that usage is highly likely or clearly relates to the contract requirements.

Suppliers must follow any guidelines or regulations related to AI use and declarations as indicated in the PPN 2/24 Improving Transparency of AI use in Procurement.

Any information, instructions, or data provided by the Authority to suppliers as part of this tender, the requirements, or contract should not be directly inserted into Generative AI software (such as Gemini, ChatGPT, or CoPilot) without prior permission, unless this information is clearly published in the public domain.

Use of any Authority confidential tender information for training AI software is prohibited. it is advised that Defra’s data or instructions, or anything marked as confidential should not be directly inserted into AIs. For example, putting Authority’s instruction email into Gemini, ChatGPT, or CoPilot is not recommended.

If you intend to use AI to provide goods or services to the Authority, then you are required to complete a declaration which is simply answering the question stated within the 'Information to be returned’. The answer to this question will not be used in scoring your quote.

Protection of Personal Data

In order to comply with the General Data Protection Regulations 2018 the supplier must agree to the following:

You must only process any personal data in strict accordance with instructions from the Authority.

- You must ensure that all the personal data that we disclose to you or you collect on our behalf under this agreement are kept confidential.

- You must take reasonable steps to ensure the reliability of employees who have access to personal data.

- Only employees who may be required to assist in meeting the obligations under this agreement may have access to the personal data.

- Any disclosure of personal data must be made in confidence and extend only so far as that which is specifically necessary for the purposes of this agreement.

- You must ensure that there are appropriate security measures in place to safeguard against any unauthorised access or unlawful processing or accidental loss, destruction or damage or disclosure of the personal data.

- On termination of this agreement, for whatever reason, the personal data must be returned to us promptly and safely, together with all copies in your possession or control.

General Data Protection Regulations 2018

For the purposes of the Regulations the Authority is the data processor.

The personal information that we have asked you provide on individuals (data subjects) that will be working for you on this contract will be used in compiling the tender list and in assessing your offer. If you are unsuccessful the information will be held and destroyed within two years of the award of contracts. If you are awarded a contract it will be retained for the duration of the contract and destroyed within seven years of the contract’s expiry.

We may monitor the performance of the individuals during the execution of the contract, and the results of our monitoring, together with the information that you have provided, will be used in determining what work is allocated under the contract, and in any renewal of the contract or in the award of future contracts of a similar nature. The information will not be disclosed to anyone outside the Authority without the consent of the data subject, unless the Authority is required by law to make such disclosures.

Equality, Diversity & Inclusion (EDI)

The Client is striving to create a diverse and inclusive working environment where every individual has equality of opportunity to progress and to apply their unique insights to making the UK a great place for living. The Service Provider is expected to respect this commitment in all dealings with Natural England staff and service users.

Suppliers are expected to;

- support Defra group to achieve its Public Sector Equality Duty as defined by the Equality Act 2010, and to support delivery of Defra group’s Equality & Diversity Strategy.

- meet the standards set out in the Government’s Supplier Code of Conduct

- work with Defra group to ensure equality, diversity and inclusion impacts are addressed (positive and negative) in the goods, services and works we procure, barriers are removed and opportunities realised.

Sustainable Procurement

Addressing global sustainability impacts and realising additional community benefits within commercial activity is core to Defra group’s approach, working with its supply chain is key to achieving sustainable outcomes. In addition to supporting Defra group to meet its outcomes we look to understand and reduce negative sustainability impacts associated with our commercial activity and realise benefits.

The Client encourages its suppliers to share these values, work to address negative impacts and realise opportunities, measure performance and success.

Suppliers are expected to have an understanding of the Sustainable Development Goals, the interconnections between them and the relevance to the Goods, Services and works procured on the Client’s behalf

Conflicts of Interest

The concept of a conflict of interest includes but is not limited to any situation where an Involved Person or Relevant Body has directly or indirectly, a financial, economic or other personal interest which might be perceived to compromise their impartiality and independence in the context of the procurement procedure and/or affect the integrity of the contract award.

We expect suppliers to mitigate appropriately against any real or perceived conflict of interest through their work with government. A supplier with a position of influence gained through a contract should not use that position to unfairly disadvantage any other supplier or reduce the potential for future competition

Where the supplier is aware of any circumstances giving rise to a conflict of interest or has any indication that a conflict of interest exists or may arise you should inform the Authority of this as soon as possible (whether before or after they have submitted a quotation). Tenderers should remain alert to the possibility of conflicts of interest arising at all stages of the procurement and should update the Authority if any new circumstances or information arises, or there are any changes to information already provided to the Authority. Failure to do so, and/or to properly manage any conflicts of interest may result in a quotation being rejected.

Provided that it has been carried out in an open, fair and transparent manner, routine pre-market engagement carried out by the Authority should not represent a conflict of interest for the supplier.

# Section 2: The Invitation

Specification of Requirements

### Background to Natural England

We are the government’s adviser for the natural environment in England, helping to protect England’s nature and landscapes for people to enjoy and for the services they provide.

Natural England is an executive non-departmental public body, sponsored by the Department for Environment, Food & Rural Affairs. Further information can be found at www.gov.uk/natural-england

We provide practical advice, grounded in science, on how best to safeguard England’s natural wealth for the benefit of everyone.

Our remit is to ensure sustainable stewardship of the land and sea so that people and nature can thrive. It is our responsibility to see that England’s rich natural environment can adapt and survive intact for future generations to enjoy.

### Background to the specific work area relevant to this purchase

The Teesmouth and Cleveland Coast Special Protection Area (SPA) is located in north-east England and encompasses a diverse mosaic of coastal and estuarine habitats. Despite historic land loss due to industrial reclamation during the 19th and early 20th centuries, substantial areas of intertidal sand and mudflat, saltmarsh, freshwater grazing marsh, saline lagoon, sand dune, shingle, rocky shore, support a range of nationally and internationally important bird species (Figure 1).

Originally classified in 1995 for its European importance in supporting breeding little tern, passage Sandwich tern, wintering red knot, and passage common redshank as well as an assemblage of over 20,000 waterbirds. The SPA was updated in 2000 and extended again in January 2020. The most recent extension added breeding avocet, breeding common tern, and non-breeding ruff as protected features, along with additional areas of coastal and wetland habitat, the River Tees channel, and the shallow waters of Tees Bay.

The estuary’s intertidal mudflats are critical feeding grounds for SPA bird species, particularly waders.  It supports high densities of invertebrate prey, especially for overwintering redshank and shelduck. However, ecological condition has declined in recent years due to the growth of opportunistic macroalgae on the mudflats, which may be reducing food availability for key wader species. Smaller areas of intertidal mudflat occur elsewhere within the estuary, notably at Greatham Creek and North Tees Mudflat. Sandy beaches such as North Gare Sands, Bran Sands, Coatham Sands and Seaton Sands. These areas provide valuable foraging and roosting grounds for species such as red knot and sanderling and are integral to the SPA’s ecological function and bird assemblage.

As Teesmouth has been a significant industrial area over time, there has been long history of heavy industry, port activity, and chemical manufacturing that may have contributed to sediment contamination. Currently, there is a mixed contribution of legacy pollutants and ongoing discharges that may be affecting the infaunal assemblages within sediment habitats. A historical literature review will help establish baseline conditions and identify long-term trends in contamination, and ecological change. The purpose of this review is to better understand the health of benthic ecosystems and their role as a food source for the designated SPA bird species.

To better understand the condition and ecological value of these habitats this project will conduct a desk based historical review of contamination in the Teesmouth Estuary. This report will be used inform future biotope mapping surveys and sediment contamination sampling. This work will inform future conservation and restoration efforts and help assess the health of benthic ecosystems that support SPA bird populations.

Figure 1: Map of Teesmouth and Cleveland Coast Special Protection Area (SPA) in pink hash.

### Requirement

Aims and Objectives

A comprehensive literature review of the Tees Estuary’s historical pollution should draw from a range of sources – including, but not limited to, academic journals, governmental reports and on-line records and datasets, grey literature, historical archives and expert insights. The successful Contractor should acquire reports and available data for this review.

In addition, a meta-analysis should compile the existing contaminant data available for the Tees Estuary and analyse the data for its biological relevance to benthic habitats over time, identifying trends, thresholds (Ecotoxicology thresholds (invertebrates) and abiotic thresholds (sediment, water)) and ecological impacts. To account for spatial heterogeneity, confidence indices should be applied to the various contaminant data, sediment types, infaunal composition et cetera (low, medium and high confidence, Table 1 for details), recognising that data availability is likely concentrated to specific areas/sediment types. This information should be provided in a Interrogatable Meta-Analysis Dataset, supported by a Interrogatable GIS Layer.

Methodology

Stage One: Literature Review

Natural England requires the successful Contractor to locate and review available evidence sources on contaminant levels within the sediment habitats of the Tees Estuary (intertidal and subtidal), as far back in time as practicable, with respect to confidence in the data. The contractor should conduct a systematic search across academic databases, published data from public bodies (MMO, Environment Agency, DEFRA), grey literature repositories and local archives. The literature review should identify and summarise the spatial and temporal distribution of contaminants and assess the confidence in these distributions. Natural England recommends applying a scoring system for data reliability (low, medium and high confidence, see Table 1 for details) based on factors such as data source, sampling methodology, and analytical techniques.

| Table 1: Example criteria for establishing data reliability |  |
| --- | --- |
| Data Quality/Reliability | Description |
| High | - Evidence from complete surveys (high quality data collected to relevant standards with robust analysis of results and appropriate positional data from the last 6 years.) |
| Moderate | - Partial survey or one of lower quality (i.e. not meeting all relevant standards in full, lacking detail or appropriate positional data), and from the last 6 years. - Evidence from complete surveys (high quality data collected to relevant standards with robust analysis of results and appropriate positional data), but older than 6 years (expert judgement needs to conclude the data are likely still accurate). |
| Low | - Incomplete or lower quality survey. - Modelled information. - Site based, expert knowledge information from the last 6 years either indirectly relevant to targets or lacking sufficient supporting information. - Partial survey or one of lower quality (i.e. not meeting all relevant standards in full, lacking detail or appropriate positional data), but older than 6 years. |
| Insufficient to use | - Contains substantial errors |

The review must be informed by specialist toxicological knowledge and should provide a rigorous, practical summary of key past and present contaminant issues affecting mudflats and sandflats, as well as their potential impact on SPA bird features food resources. The advice should be clear and interpretable by ecologists and include:

- Known risks of contaminants specific to local species or habitats of the Teesmouth Estuary

- Particular contaminants of concern to monitor

- Insights into how the contaminant landscape may be shaping or restricting ecosystem health

A summary of all available environmental contaminant thresholds applicable to, or calculated for the Tees should be presented, and a feasibility study for the use of a species sensitivity distributions (SSD) approach for the Tees, for each contaminant class identified in the literature review based on the data available.

Stage Two: Interrogatable Meta-Analysis Dataset

The interrogable meta-analysis dataset will include all data from the literature and data review, subject to data licensing.

The meta-analysis data set should be searchable, well-structured dataset, in an accessible format preferably in Excel or Access Microsoft-compatible format (see below).  A data extraction template should summarise the following: source type, contaminant measured, units and detection limits, spatial location, sediment type, infaunal data (where available) and confidence level. The overall database should include threshold levels, with suggested thresholds for ecological impact determined using expert judgement from an ecotoxicologist and insights from the literature review (see Box 1).

Stage Three: Interrogatable GIS Layer

The Contractor should produce a GIS layer representing meta-data information at geo-referenced sample points. This data should be geospatially analysed to identify trends in contamination. For example, a heat map could be used to extrapolate individual contaminant concentrations across the estuary, with colour gradients indicating predicted concentration levels, informed by the desktop review and the meta-analysis dataset.

This tool should enable Natural England to spatially assess sediment contamination in the estuary and explore potential correlations with ecological impacts (see Box 1).

BOX 1: Project discussions following the literature review between Natural England and the contractor will be 	used to decide the database structure and inclusion criteria into the Interrogatable GIS Layer (see Outputs and Contract Management table reference 3).

Deliverables and Data Standards

Draft reports should be provided in electronic MS Office Word *.DOCX format for comment. A template and guidance document exists for writing Natural England commissioned reports and will be sent to the contractor upon award of the tender. All reports should retain a clear suggested citation stating that it is a ‘Report to Natural England’.

The compiled contaminant data should be returned as a searchable, well-structured dataset, in an accessible format preferably in Excel or another Microsoft-compatible format, to allow easy interrogation and future analyses. HTTP links and reference numbers should be included in referenced material. Electronic copies of reports provided in an archive format (e.g., zipped folder of PDFs/MS Word documents). The dataset should support filtering by location, sample point, or contaminant type.

The GIS deliverable must include appropriate metadata and be provided in standard formats (e.g., ESRI Shapefile and GeoPackage) to ensure compatibility with ArcGIS / Natural England systems. All GIS datasets need to be provided in ESRI ArcGIS format compatible with ArcGIS version 10.2 and have attached metadata. All data products and electronic files must be appropriately named so they sufficiently describe the contents and are not purely a numerical value. All products should be named appropriately so that they can be clearly linked to the report/project.

The project requires the data deliverables to be published and shared with open licensing conditions (e.g. OGL or CC-BY). This means that any data used in the review, database and GIS layer must have licensing conditions to allow this. To aid data management in this project and allow the products to be published and used openly, we will require the contractor to fill out an Natural England Data Tracker with all data sources used in the project, so that the input datasets and reports and their data licence conditions can be reviewed and quality assured. The data tracker will be provided to the winning contractor.

Intellectual property

The intellectual property rights and copyright for all products (including photographs) will lie with Natural England.  All data will be made available by Natural England under the Open Government Licence at the end of the project.

### Sustainability

Natural England protects and improves the environment and is committed to reducing the sustainability impacts of its activities directly and through its supply chains.  We expect the Contractor to share this commitment and adopt a sound, proactive sustainable approach in keeping with the 25-yr environmental plan/our commitments compliant with all applicable legislation. This includes understanding and reducing direct and indirect sustainability impacts and realising opportunities, including but not restricted to; resilience to climate change, reducing greenhouse gas emissions, water use and quality, biosecurity, resource efficiency and waste, reducing the risk of pollution, biodiversity, modern slavery and equality, diversity & inclusion, negative community impacts.

As a delivery partner, the successful contractor is expected to pursue sustainability in their operations, thereby ensuring the Contracting Authority is not contracting with a supplier whose operational outputs run contrary to the Contracting Authority’s objectives. The successful contractor will need to approach the project with a focus on the entire life cycle of the project.

### Outputs and Contract Management

| Reference | Deliverable | Responsible Party | Date of completion |
| --- | --- | --- | --- |
| 1 | Initial Meeting | Natural England | As soon as possible after contract award. |
| 2 | Inception Report (summary of scope, methodology, and work plan) | The contractor | Two weeks after the initial meeting. |
| 3 | Interim Progress Meeting, to discuss the literature review findings, meta-analysis database structure, GIS tool and data inclusion within these products. | The contractor | 27/02/2026 |
| 4 | Draft Final Deliverable, with supporting documentation (first complete version for review) | Produced by contractor, NE review and comments. | 16/03/2026 |
| 5 | Handover / Training Session | Produced by contractor, NE review and comments. | 23/03/2026 |
| 6 | Final Report (project closure, lessons learned) | Produced by contractor. | 31/03/2026 |

Jay Endean with support from Dan Donald and Catherine Scott will be the Natural England Project Officers for the contract and will be responsible for managing the agreement for its duration. The Natural England Project Officer will review the success of the project and feed into the wider Marine Monitoring group.

Payment

The Authority will raise purchase orders to cover the cost of the services and will issue to the awarded supplier following contract award.

The Authority’s preference is for all invoices to be sent electronically, quoting a valid Purchase Order number. Invoices should be submitted after the project milestones as outlined in the below table.

| Deliverable no. | Task and deliverable | Completion date | Payment schedule |
| --- | --- | --- | --- |
|  | Inception Report (summary of scope, methodology, and work plan) | Two weeks after initial meeting | 25% |
|  | Draft Final Deliverable, with supporting documentation (first complete version for review) | 16/03/2026 | 25% |
|  | Final Report (project closure, lessons learned) | 31/03/2026 | 50% |

It is anticipated that this contract will be awarded for a period of 6 weeks to end no later than 31/03/2026. Prices will remain fixed for the duration of the contract award period. We may at our sole discretion extend this contract to include related or further work. Any extension shall be agreed in writing in advance of any work commencing and may be subject to further competition.

Evaluation Methodology

We will award this contract in line with the most advantageous tender (MAT).  See award criteria:

Technical –70%

Commercial – 30%

Evaluation criteria

Evaluation weightings are 70% technical and 30% commercial, the winning tenderer will be the highest scoring combined score.

| Award Criteria | Weighting (%) | Evaluation Topic & Weighting | Sub-Criteria | Weighted Question |
| --- | --- | --- | --- | --- |
| Technical | 70% | Service Proposal | Methodology | 1 Questions Q1 (60% of technical score available) |
|  |  |  | Key personnel and experience | 1 Question Q2 (20% of technical score available) |
|  |  |  | Project Management (including project plan) | 1 Questions Q3 (20% of technical score available) |
| Commercial | 30% | Whole life cost of the proposed Contract | Commercial Model | 1 Question Q5 (100% of commercial score available) |

Technical (70%)

Technical evaluations will be based on responses to specific questions covering key criteria which are outlined below.  Scores for questions will be based on the following:

| Description | Score | Definition |
| --- | --- | --- |
| Very good | 100 | Addresses all the Authority’s requirements with all the relevant supporting information set out in the RFQ. There are no weaknesses and therefore the tender response gives the Authority complete confidence that all the requirements will be met to a high standard. |
| Good | 70 | Addresses all the Authority’s requirements with all the relevant supporting information set out in the RFQ. The response contains minor weaknesses and therefore the tender response gives the Authority confidence that all the requirements will be met to a good standard. |
| Moderate | 50 | Addresses most of the requirements with most of the relevant supporting information set out in the RFQ. The response contains moderate weaknesses and therefore the tender response gives the Authority confidence that most of the requirements will be met to a suitable standard. |
| Weak | 20 | Substantially addresses the requirements but not all and provides supporting information that is of limited or no relevance or a methodology containing significant weaknesses and therefore raises concerns for the Authority that the requirements may not all be met. |
| Unacceptable | 0 | No response or provides a response that gives the Authority no confidence that the requirement will be met. |

Technical evaluation is assessed using the evaluation topics and sub-criteria stated in the Evaluation Criteria section above.

Separate submissions for each technical question should be provided and will be evaluated in isolation. Tenderers should provide answers that meet the criteria of each technical question.

| Methodology | Detailed Evaluation Criteria |
| --- | --- |
| Q1 Provide details of the methodology and approaches proposed to deliver the requirements of this project. Set out in detail each element of the methodology and how this will be carried out, including the approach, design, analytical strategy. Responses should not exceed eight sides of A4, and use Arial font, size 11. | Your response should: 1) Demonstrate a clear understanding of the nature of the requirements. 2) Be a clear, practical, achievable, and cost-effective methodology to deliver these requirements. 3) Have information in sufficient detail to allow a full appraisal of the suitability of the approach to deliver for the project. We would like you to include information on - Data and literature sources you intend to use. - Systematic review methodology. - How these data sources will be analysed and interpreted. - How you intend to relate the sediment contaminant review findings to the ecological condition of the Teesmouth and Cleveland Coast SPA supporting habitats. - How the data products will be structured to meet the requirements set out in the specification. |

| Key personnel | Detailed Evaluation Criteria |
| --- | --- |
| Q2 Provide details of the proposed project team and team structure that they intend to use to deliver this project with details of experience of carrying out similar projects. | Your response should outline qualifications and experience the proposed project team have that will make them suitable to deliver the project as detailed in the Specification. In particular we are interested in a project team that includes personnel with work and/or research experience in ecotoxicology. We are also looking for staff with experience in working with large dataset analysis and interpretation as well as an understanding of data management and licensing and reuse permissions. |

| Project Management (including project plan) | Detailed Evaluation Criteria |
| --- | --- |
| Q3 Provide project and data management arrangements. | Your response should include a proposed timetable for the project, risk log, mitigation actions and a Gantt chart presenting milestones, deliverables, timelines and inter-dependencies We would like a description of how data will be managed for the project and how it will be ensured that the resulting report and data products can be shared with open data licensing permissions. |

Commercial (30%)

The Contract is to be awarded as a fixed price which will be paid according to the completion of the deliverables stated in the Specification of Requirements.

Suppliers are required to submit a total cost to provide the deliverables stated in the Specification of Requirements. In addition to this the Commercial Response template must be completed to provide a breakdown of the whole life costs against each used in the delivery of this requirement.

Calculation Method

The method for calculating the individual weighted scores is as follows:

- Commercial

Score =  (Lowest Quotation Price / Supplier’s Quotation Price ) x 30%  (Maximum available marks)

- Technical

Score = (Bidder’s Total Technical Score / Highest Technical Score)  x 70%  (Maximum available marks)

The total score (weighted) (TWS) is then calculated by adding the total weighted commercial score (WC) to the total weighted technical score (WT): WC + WT = TWS.

Once all evaluators have completed their individual evaluations and provided their final scores, an average score will be calculated which will be multiplied by the selected weighting to give a weighted score representing the views of all evaluators.

Information to be returned

Please note, the following information requested must be provided. Incomplete tender submissions may be discounted.

Please complete and return the following information:

- completed Commercial Response template

- separate response submission for each technical question (in accordance with the response instructions)

- complete AI question [ ''Do you use Artificial Intelligence (AI) or machine learning tools, including large language models within your quote submission or service delivery processes.?''] response which will not be scored, is to be returned within technical response

- completed Mandatory Requirements (Annex 1)

- completed Acceptance of Terms and Conditions (Annex 2)

Award

Once the evaluation of the Response(s) is complete suppliers will be notified of the outcome via email.

The successful supplier will be issued the contract, incorporating their Response, for signature. The Authority will then counter sign.

# Annex 1 Mandatory Requirements

Part 1 Potential Supplier Information

Please answer the following self-declaration questions in full and include this Annex in your quotation response.

Part 1.1 Potential Supplier Information:

| Question no. | Question | Response |
| --- | --- | --- |
| 1.1(a) | Full name of the potential supplier submitting the information |  |
| 1.1(b) | Registered office address (if applicable) |  |
| 1.1(c) | Company registration number (if applicable) |  |
| 1.1(d) | Charity registration number (if applicable) |  |
| 1.1(e) | Head office DUNS number (if applicable) |  |
| 1.1(f) | Registered VAT number |  |
| 1.1(g) | Are you a Small, Medium or Micro Enterprise (SME)? | (Yes / No) |

Note: See EU definition of SME https://ec.europa.eu/growth/smes/business-friendly-environment/sme-definition_en

Part 1.2 Contact details and declaration

By submitting a quotation to this RFQ I declare that to the best of my knowledge the answers submitted and information contained in this document are correct and accurate.

I declare that, upon request and without delay you will provide the certificates or documentary evidence referred to in this document.

I understand that the information will be used in the selection process to assess my organisation’s suitability to be invited to participate further in this procurement.

I understand that the authority may reject this submission in its entirety if there is a failure to answer all the relevant questions fully, or if false/misleading information or content is provided in any section.

I am aware of the consequences of serious misrepresentation.

| Question no. | Question | Response |
| --- | --- | --- |
| 1.2(a) | Contact name |  |
| 1.2(b) | Name of organisation |  |
| 1.2(c) | Role in organisation |  |
| 1.2(d) | Phone number |  |
| 1.2(e) | E-mail address |  |
| 1.2(f) | Postal address |  |
| 1.2(g) | Signature (electronic is acceptable) |  |
| 1.2(h) | Date |  |

Part 2 Exclusion Grounds

Part 2.1 Grounds for mandatory exclusion, including being on the Government Debarment List.

| Question no. | Question | Response |
| --- | --- | --- |
| 2.1(a) | Please indicate if, within the past five years you, your organisation or any other person who has powers of representation, decision or control in the organisation been convicted anywhere in the world of any of the offences within the summary below. |  |
|  | Participation in a criminal organisation. | (Yes / No) If yes please provide details at 2.1 (b) |
|  | Corruption. | ((Yes / No) If yes please provide details at 2.1 (b) |
|  | Fraud. | (Yes / No) If yes please provide details at 2.1 (b) |
|  | Terrorist offences or offences linked to terrorist activities | (Yes / No) If yes please provide details at 2.1 (b) |
|  | Money laundering or terrorist financing | (Yes / No) If yes please provide details at 2.1 (b) |
|  | Child labour and other forms of trafficking in human beings | (Yes / No) If yes please provide details at 2.1 (b) |
| 2.1(b) | If you have answered yes to question 2.1(a), please provide further details. Date of conviction, specify which of the grounds listed the conviction was for, and the reasons for conviction. Identity of who has been convicted If the relevant documentation is available electronically please provide the web address, issuing authority, precise reference of the documents. |  |
| 2.1 (c) | If you have answered Yes to any of the points above have measures been taken to demonstrate the reliability of the organisation despite the existence of a relevant ground for exclusion? (i.e. Self-Cleaning) | (Yes / No) |
| 2.1(d) | Has it been established, for your organisation by a judicial or administrative decision having final and binding effect in accordance with the legal provisions of any part of the United Kingdom or the legal provisions of the country in which the organisation is established (if outside the UK), that the organisation is in breach of obligations related to the payment of tax or social security contributions? | (Yes / No) |
| 2.1(e) | If you have answered yes to question 2.3(a), please provide further details. Please also confirm you have paid or have entered into a binding arrangement with a view to paying, the outstanding sum including where applicable any accrued interest and/or fines. |  |

Part 2.2 Grounds for discretionary exclusion

| Question no. | Question | Response |
| --- | --- | --- |
| 2.2(a) | The detailed grounds for discretionary exclusion of an organisation are set out on this webpage, which should be referred to before completing these questions. Please indicate if, within the past three years, anywhere in the world any of the following situations have applied to you, your organisation or any other person who has powers of representation, decision or control in the organisation |  |
| 2.2(b) | Breach of environmental obligations? | (Yes / No) If yes please provide details at 2.2 (f) |
| 2.2(c) | Breach of social obligations? | (Yes / No) If yes please provide details at 2.2 (f) |
| 2.2(d) | Breach of labour law obligations? | (Yes / No) If yes please provide details at 2.2 (f) |
| 2.2(e) | Shown significant or persistent deficiencies in the performance of a substantive requirement under a prior public contract, a prior contract with a contracting entity, or a prior concession contract, which led to early termination of that prior contract, damages or other comparable sanctions? | (Yes / No) If yes please provide details at 2.2 (f) |
| 2.2 (f) | If you have answered Yes to any of the above, explain what measures been taken to demonstrate the reliability of the organisation despite the existence of a relevant ground for exclusion? (Self Cleaning) |  |

# Annex 2 Acceptance of Terms and Conditions

I/We accept in full the terms and conditions appended to this Request for Quote document.

Company ____________________________________________________

Signature ____________________________________________________

Print Name ____________________________________________________

Position ____________________________________________________

Date ____________________________________________________