# Annex A

| Title of Project | Ocean Country Partnership Programme: Senegal Development of the DAMCP Data Management System |
| --- | --- |
| Date and Time for Return of Bids | Tuesday 10th June 2025 @ 09.00 hours |
| Contract Reference Number | C25-0604-2053 |
| Address for Bid Submission | 1 electronic copy to be sent to TenderResponse@jncc.gov.uk PLEASE DO NOT SEND BIDS DIRECTLY TO LAURA DOZIER OR A MEMBER OF THE PROCUREMENT TEAM VIA THEIR WORK EMAIL ADDRESSES AS THIS WILL INVALIDATE YOUR BID. Bids must be less than 10 MB in size. On receipt of your bid, you will receive an automated e-mail to confirm receipt by the JNCC Support Co. If you do not receive this automated email, please contact the number below: +44 1733 866988 |
| Contacts for Technical Information relating to this Project Specification | Joint Nature Conservation Committee Procurement Team Joint Nature Conservation Committee Email: contractqueries@jncc.gov.uk Telephone: 01733 562626 |
| Contact for Queries Regarding the Procurement Procedure | Joint Nature Conservation Committee Procurement Team Joint Nature Conservation Committee Email: contractqueries@jncc.gov.uk Telephone: 01733 562626 |
| Proposed Start Date | 17 June 2025 |
| Proposed End Date | 15 December 2025 |

Ocean Country Partnership Programme: Senegal

Development of the Directorate of Community-Based Marine Protected Areas Data Management System

Contents

1.	Project Background	3

2.	Project Aims & Objectives	3

3.	Project Objectives: Detailed Tasks	5

4.	Project management	6

5.	Product Specification	6

6.	Timescale	8

7.	Potential Follow-On Work	9

8.	Dissemination	9

9.	Instructions for Bid Submission	10

10.	Evaluation Criteria	10

11.	Payment	12

12.	Additional Requirements	12

Procurement Timetable (which may be subject to change)	12

## Project Background

Background to JNCC can be found on JNCC’s website at: https://jncc.gov.uk/about-jncc/

JNCC co-leads the Biodiversity loss theme of the Ocean Country Partnership Programme (OCPP), a UK government-led programme under the Blue Planet Fund. For the past two years, OCPP has been supporting the Senegal Government with priority areas, including data management within the Directorate of Community-based Marine Protected Areas (DAMCP).

The Ocean Country Partnership Programme (OCPP) supports countries to:

- strengthen marine science expertise

- develop science-based policy and management tools

- create educational resources for coastal communities

This contract sits under the “Marine Biodiversity” strand of the Ocean Country Partnership Programme, which aims to support countries to develop the skills and expertise needed to establish well-managed and enforced marine protected areas, promoting healthy ecosystems with thriving biodiversity and fisheries that communities rely on for food and livelihoods.

This contract is being delivered on behalf of the Directorate of Community-based Marine Protected Areas (DAMCP). DAMCP have requested support to develop a data management system to facilitate storage and access to data for different staff of the DAMCP. Currently, data are stored on laptops/PCs and physical copies with limited data sharing, cataloguing and retention. The need for an effective data management system has been identified as a key priority for DAMCP and would allow DAMCP to better leverage data in decision making.

JNCC have undertaken user research to define and understand user requirements that will inform this development, discussing functionality with DAMCP staff. A copy of the user research report is attached to this Invitation to Tender.

## Project Aims & Objectives

This project aims to assist the DAMCP by developing a data management system for use across divisions within the department. The development aims to facilitate data storage, access and use across DAMCP, support data sharing with other government departments, and promote sustainable data management to enable effective retention and continued use of datasets. There may also be scope to include other functionalities to treat data to identify trends, and visualise data (such as data modelling, overlapping of maps, etc.)

Different data types are collected and collated by the DAMCP – physical & chemical data, biological data (species abundance/presence, species richness, etc.), habitat data, and human use data. The data may be collected by a field scientist but used or shared with other staff member to build trends, monitor effectiveness of MPA and guide decision. At present, there is a lack of consistency in data gathering and sharing within the DAMCP and the risk of lost data is a key priority the DAMCP are hoping to rectify. The aim of the data management system is to bring together collated datasets and to facilitate data sharing within the DAMCP.

In developing an effective data management solution to facilitate easy access to data required across the department, this project will support DAMCP staff in making evidence-based decisions to ensure effective protection of Senegal’s environment.

The objectives of the project are:

- To create a simple, user-friendly data management and visualisation system that integrates different data types from across the division and meets the requirements summarised in the attached user research report and Section 4.

- To utilise existing and open-source software where possible.

- To work with the DAMCP’s IT specialist to identify a sustainable server-based hosting solution.

- To ensure the system links with existing data systems in place where possible, promoting data sharing across government departments.

- Provide training and guidance documentation to support DAMCP staff in using the system.

## Project Objectives: Detailed Tasks

To achieve the objectives, the following work packages have been outlined.

WP1 – Conceptual design of a data management system to meet requirements identified in the user stories.

WP1.1 – Complete additional user research as required to fully understand existing data types, estimated data volume, and data flows within the department and between other government/regional systems.

WP1.2 – Review and user-led prioritisation of requirements specification and user stories.

WP1.3 – Determine server-based hosting solution with the DAMCP IT specialist, including backups/recovery options and ensuring adherence to any security or accessibility requirements/legislation.

WP1.4 – Delivery of system design and wireframes, including software details for each component and demonstrating linkages between components, and a conceptual data model.

WP2 – Development of a server-based data management system that meets the requirements agreed in WP1.

WP2.1 – Delivery of system against the agreed functional specification from WP1.

WP2.2 – User testing and training of the system, gathering user feedback.

WP2.3 – Adjustments and reprioritisation as required to integrate feedback and deliver outstanding functionality to ensure requirements are met.

WP2.4 – A report on the design of the system, including the open-source data to be given to the DAMCP for adaptation in the future.

WP3 – Support the migration of a set of limited sample datasets to test and confirm the functionality, and guidance on how to migrate data (the migration will be carried out by DAMCP).

WP4 – Training to key DAMCP personnel to ensure clear understanding and efficient use of the data management system.

WP4.1: Guidance documentation for use of the data management system, including a full how to / toolkit / guidance or video depending on what is more appropriate to ensure a full future-proof product.

WP4.2: Train-the -trainer style training to be  provided to key DAMCP personnel, such that those trained will then have responsibility and be equipped with the tools and knowledge to train other existing and future colleagues as needed.

The outputs would include:

- Conceptual system design documentation, including wireframes/diagrams, details of software used and linkages between components, and conceptual data model;

- Training and user guidance materials for DAMCP staff and external users;

- A comprehensive guide for each of the work packages to ensure full sustainability of each component, in particular; a full user guidance, a guide on how to migrate data, and a guide for future development of the platform.

- The source code for the development;

- System build as agreed in the functional specification, integrating feedback from the user testing phase;

- Advisory support for data migration and ingestion (may be as a guide following migration of sample data sets);

- An appropriate hosting solution, as agreed with DAMCP;

- An appropriate support and maintenance plan in place.

## Project management

The contractor shall nominate a project manager, who shall be responsible for ensuring the project is completed satisfactorily and who shall be the main point of contact for JNCC.

JNCC’s main contact points will be:

Name: Laura Dozier

Email: laura.dozier@jncc.gov.uk

Telephone: +447879112263

## Product Specification

The following specifications have been developed through the user research process with DAMCP. The development of the data management system will meet the following functional and non-functional requirements. The contractor will review and prioritise these requirements, informed by DAMCP preferences, to design the system build. Please refer to the user research report that is included in the Invitation to Tender.

Depending on the submitted proposal, there may be the opportunity to adapt/build upon an solution currently in development for another Ocean Country Partnership Programme member. This system is being implemented using a common open source platform (NocoBase) and elements of that build may be reusable for this contract. If you are open to this option, please note this in your tender.

### Functional requirements

- Standardised data entry

- Data fields will be standardised by drop-down menus, using standardised names, and ensuring metadata are included. This is required for species monitoring purposes (species ID, weight, size, gender, location etc.).

- Data entries offline & online synchronisation:

- Users will be able to add data offline (for example when on field) and data will be uploaded & backed up once connection is restored.

- Search function and data catalogue

- User-friendly indexing and search functions to assist in cataloguing all available data across DAMCP and ensuring they are easily accessible. This catalogue includes the function to add scanned paper agreements/reports/contracts to the system to ensure these resources are retained and findable.

- Metadata tagging

- User-friendly tagging to allow categorization and retrieval of data.

- Interactive map interface

An extra requirement for the system is to enable DAMCP staff to visualise spatial data from across divisions. Through an interactive map, users will be able to visualise biodiversity data monitoring points (particularly species distributions), MPA boundaries, baseline data, etc. Users need to be able to toggle layers on and off.

- Data analytics and results export

- To be further defined through discussions with DAMCP. Basic analysis within the platform to auto-generate graphs/maps and an export figure function to feed into reports and indicator generation.

- User accounts

- The system will require user accounts to define different user types and access controls for certain components, for example upload/edit/view/download controls.

- Landing page

- All DEPC staff access this page and navigate to division-specific page from here.

- Controlled access to certain datasets

- Ability to categorise data based on their sensitivity, for example using a traffic light system, and have access to sensitive data enforced by user logins, where different users have different access. Potential options could include ensuring metadata are available but not the full dataset as appropriate or blurring the resolution of sensitive data.

- Ability to attach additional information to records

- The system will include the functionality to attach reports or anecdotal evidence gathered through community discussions to spatial data/permit applications etc.

- Ability to interact with other key data systems

- To be further discusses with the DAMCP and other governments departments, the contractor should explore limitations to sharing and interactions with other data sets.

### Non-functional requirements

Through the user research discussions, the following non-functional requirements (system qualities) of the data management system development have been identified.

- Accessibility

- The system will adhere to accessibility guidance and legislation in Senegal. The interface needs to be in French, and potentially Wolof (to be explore with the DAMCP).

- Usability

- The system will be user-friendly and clearly documented, with information required to use all aspects of the system provided. The interfaces will follow a clear layout and be described clearly.

- Platform compatibility

Some of the functions may be able to be accessed via mobile devices (iOS, Android), to be refined with the DAMCP (this will likely include inputting of data whilst in the field for example).

- Future proofing

- The system will be developed using maintained “off-the-shelf” software, with a strong preference for open-source, that is easily updated and can be completely owned by the DAMCP following the end of the contract. It also needs to consider the future aspirations of the DAMCP and the be able to handle increasing data volumes.

- Hosting

- An appropriate hosting system will be agreed with DAMCP. Discussions with DAMCP indicate a preference for hosting the system on local servers, managed Senegal SA (AIDE), used by the government departments.

- Training and guidance

- To ensure the effective use of the system by DAMCP, there will be a comprehensive testing and training phase led by the contractor. During WP2.3 the contractor will integrate user feedback into the system development. Simple user guidance, for example documents and training videos, will be generated by the contractor and accessible through the system as required/appropriate. There should be training material and guidance for each component/milestones to make sure the systems can be further developed.

- Compliance

- The system will comply with all legislation and governance procedures employed by the Senegal Government, including managing sensitive data and considering the associated risks and legal responsibilities.

- Security protocols

- The platform must be secure and only accessible via login (using password). Ideally, a two-factor authentication will be available. The DAMCP must be able to change access and permission for each user.

The contractor will not publish any information, by any means of publication, resulting from this contract without written consent from JNCC and the DAMCP.

Collection of personal data to meet the outputs of this contract should be handled in line with JNCC’s OCPP Privacy Notice.

## Timescale

Provisional dates for delivery of the contact outputs are set out below. Exact dates are to be agreed at the start-up meeting based on contractor and JNCC staff availability.

| Output | Provisional Date |
| --- | --- |
| Start-up meeting (via video call) | Tuesday 17th June 2025 |
| Any additional user research and requirement prioritisation with the DAMCP | Friday 13th June 2025 |
| System design and wireframes, and proposed workplan for the development, are provided by contractor | Friday 27th June 2025 |
| System build starts | Monday 30th June 2025 |
| Import of sample data sets | Monday 11th August 2025 |
| First build of system delivered | Monday 1st September 2025 |
| User testing of system | As required throughout the build if Agile style is preferred. Monday 8th September 2025 |
| Integration of feedback and addressing outstanding functionality starts | Monday 31st October 2025 |
| Second build of system delivered | Monday 10th November 2025 |
| User testing of system and onboarding training of user and/or development of the full guidance/toolkit. | Friday 28th November 2025 |
| Final system delivered along with user guidance | Monday 8th December 2025 |

In developing a project plan, the potential contractor may well provide alternative milestones which will be considered, assuming that the final deliverables are met by the end of the project. If the prospective contractor proposes working in the Agile project management style, their tender response would preferably outline proposed development sprints including interim user acceptance testing points. Considering the tight timeline, it is crucial that each milestone/work package can be a stand-alone product and carried forward separately if time is tight. As mentioned above, requirements and specific functions will need to be refined by the DAMCP to prioritise them.

## Potential Follow-On Work

No follow-on work is expected as part of this contract.

## Dissemination

If appropriate all code used within this project should be retained under source-control, the location of which will be agreed between JNCC and the successful contractor at project start-up.

There is a requirement for the system to be built on open-source libraries and frameworks where possible, with novel code either made open-source or owned by the DAMCP/JNCC in order to minimise risk of proprietary software becoming unsupported or unavailable to use during the system’s lifespan.

## Instructions for Bid Submission

The bid submission should include the following:

A brief summary of the bidder’s experience in relation to the requirements of this contract;

A proposed approach for achieving the objectives of the contract and delivering the detailed tasks identified within each objective. This should be sufficiently detailed to allow assessment against the evaluation criteria (Section 10), potentially including suggestions for suitable software or approaches as appropriate;

Any identified risks associated the potential project and mitigations against them;

A project plan and an estimate of time required to achieve each objective;

Details of the Project Team including their roles and experience;

Overall quote for the contract (in GBP or EUR) should include:

  - Daily rates for all members of the Project Team

  - Attending virtual start-up, interim and final meetings with JNCC project team

  - Costs and time allocation should be clearly allocated to specific tasks within this contract/project

  - Any software and user access licences

The following documentation:

  - If your company includes more than 5 employees, please provide copies of health and safety policy statements where available or a note regarding such items as lone working, emergency procedures and accident reporting;

  - Copies of current public and employer liability insurance certificates;

In addition, note that the bid submission should provide sufficient information to allow assessment against the evaluation criteria outlined in Section 10.

For information on how we handle personal data please see our Privacy Notice at https://jncc.gov.uk/about-jncc/corporate-information/privacy-statement/

## Evaluation Criteria

JNCC is not bound to accept the lowest priced or any bid. Having the technical expertise and experience to complete the work to a high standard and being able to complete it within the timescale are of the essence for this contract.

The bid evaluation may be undertaken by JNCC staff. For transparency, JNCC will check with the Senegal DAMCP for their approval before award of contract.

Bids will be evaluated using the following criteria:

|  | EVALUATION CRITERIA |  | Maximum Score | Score |
| --- | --- | --- | --- | --- |
| 1. Quality of Bid (45% of the total for the three assessment categories) |  |  |  |  |
|  |  | Clarity of proposal particularly work programme and deliverables | 10 |  |
|  |  | Understanding of and relevance to the requirements, in particular the adequacy of outputs and understanding of similar data management systems, and specific tailoring to the detail and user stories specified | 15 |  |
|  |  | Soundness and logicality of methods | 10 |  |
|  |  | Identification of project risks/issues and proposed solutions | 10 |  |
|  |  | Sub Total | 45 |  |
| 2. Details of Contractor (25% of the total for the three assessment categories) |  |  |  |  |
|  |  | Expertise, experience, and balance of team | 10 |  |
|  |  | Relevant experience of developing data management systems in Senegal and understanding of cultural and engagement values in Senegal | 10 |  |
|  |  | Ability to work in Senegal (Dakar) for meetings and engage with stakeholder in French | 5 |  |
|  |  | Sub Total | 25 |  |
| 3. Social Value (10% of the total for the three assessment categories) |  |  |  |  |
|  |  | Economic (e.g. employment or apprenticeship/training opportunities) | 4 |  |
|  |  | Social (e.g. activities that promote cohesive communities), Fairness/reasonableness for the level of work and expertise required | 2 |  |
|  |  | Environmental (e.g. efforts in reducing carbon emissions) | 4 |  |
|  |  | Sub Total | 10 |  |
| 4. Cost (20% of the total for the three assessment categories) |  |  |  |  |
|  |  | Total Cost (Including and whole-life cycle or Lifecycle costs) | 5 |  |
|  |  | Risk of cost variation (e.g. Indexed or fixed pricing) | 5 |  |
|  |  | Unit Rates | 5 |  |
|  |  | Transparency and correctness of proposal | 5 |  |
|  |  | Sub Total | 20 |  |
| Total Score |  |  | 100 |  |

## Payment

PLEASE NOTE: All quotes and all payments must be based on British Pounds (£) or Euros, EUR (€). If alternative currency payments are needed, please raise this at the earliest opportunity during the bid process so we can explore options.

Payment will be made on completion of the objectives, or at interim milestones on agreement with the contractor, following the submission of invoice(s) and based on the satisfactory undertaking of the contractual elements to the agreed standard of the JNCC Project Officer.

Alternative payment release points would be considered based on the contractor’s project management style (e.g. Agile).

## Additional Requirements

All bidders are requested to carefully read the Terms and Conditions applying to this contract. Payment will only be made upon delivery of key outputs.

It is assumed that all costs associated with the production of figures, reproduction of photographs and the final report are accounted for within the rates/fees given.

The bidder is expected to supply all necessary equipment, software, licences, etc. to carry out the obligations required under the contract.

## Procurement Timetable (which may be subject to change)

| Activity | Date |
| --- | --- |
| Publication of Contract Notice | 16 May 2025 |
| Last date for receipt of clarification questions | 02 June 2025 |
| Final submission date for bids | 10 June 2025 |
| Evaluation of bids | 11June 2025 |
| Post-tender negotiation/clarification and or presentation if required |  |
| Successful/unsuccessful bidders notified |  |
| Contract award | 16 June 2025 |
| Start of project | 17 June 2025 |