TRANSPORT FOR LONDON

Bank Escalator 4 and 5 Replacement Electrical Works

NEC 3RD EDITION ENGINEERING AND CONSTRUCTION SHORT CONTRACT

Version 11: 24 February 2025

THIS CONTRACT AGREEMENT is made the        day of                                2025

BETWEEN

- London Underground Limited of 5 Endeavour Square, Stratford, London, E20 1JN (hereinafter called "the Employer") which expression shall include its successors in title and permitted assignees; and

- CONTRACTOR’S NAME], a company incorporated in and in accordance with the laws of [ COUNTRY OF REGISTRATION (USUALLY ENGLAND AND WALES having as its registered number COMPANY NUMBER and its registered office at [INSERT CONTRACTORS REGISTERED OFFICE ADDRESS  (hereinafter called "the Contractor").

RECITALS

- The Employer wishes to appoint the Contractor to carry out works being Electrical Works for which the Employer has submitted to the Contractor their invitation to tender.

- The Contractor has submitted their tender offer dated 21 July 2025 in response to the Employer's invitation to tender. The Employer has examined the Contractor’s said tender and subject to the provisions of this contract is willing to engage the Contractor to carry out the works in accordance with this contract.

OPERATIVE PROVISIONS

- In this Contract Agreement, unless the context otherwise requires, words and expressions shall have the same meaning as set out in the conditions of contract.

- The conditions of contract are the NEC Engineering and Construction Short Contract (Third edition June 2005) together with and as amended by the amendments set out in Schedule 1.

- This contract shall mean this document and the following documents which are hereby incorporated into and shall comprise this contract:

3.1	the conditions of contract (including, for the avoidance of doubt, the amendments set out in Schedule 1 to this document (which amendments shall prevail over any other condition of contract));

3.2	the Contract Data;

3.3	the Employer's letter of acceptance

3.4 	Works Information

Specification & Drawings

- Site Information

- Indicative Programme

Quality & SHE

Pricing Schedule

- The several documents forming this contract are to be taken as mutually explanatory of one another.  In the event of any ambiguity they shall be construed in the order set out in clause 3 of this Contract Agreement.

- The Contractor Provides the Works in accordance with this contract.

- The Employer pays the Contractor for the Provision of the Works the amount due in accordance with this contract.

This Contract Agreement has been executed as a deed and delivered on the date stated at the start of this Contract Agreement.

| [Executed as a Deed by the Contractor acting by a Director and its Company Secretary or two Directors: |  |
| --- | --- |
|  | Director |
|  | Director/Secretary |

Executed as a deed by 			)

[full name of TfL entity]			)

acting by its attorney			)	……………………………………

space for manuscript or			)	  (Signature of attorney)

electronic full name of attorney]

in the presence of:

Signature of witness:

Name (in BLOCK CAPITALS):

Address:

OR

Executed as a deed by affixing the		)

common seal of [full name of TfL entity]	)

in the presence of:			)

…………………………………………………

Name and description of authorised signatory

| Contract Data |  |
| --- | --- |
| Name: Company Number: Address: Telephone: Fax: E-mail address: | The Employer is London Underground Limited 01900907 5 Endeavour Square, Stratford, London, E20 1JN adam.thompson@tube.tfl.gov.uk (which includes its successors in title and assigns) |
| The works are: | those described in the Works Information. |
| The site is: | Bank Station Escalator 4&5 |
| The starting date is: | 21 August 2025 |
| The completion date is: | 16 November 2026 |
| The period for reply is: | 2 weeks. |
| The defects date is: | 52 weeks after Completion. |
| The defects correction period is: | 4 weeks. |
| The delay damages are: | £500 per day. |
| The assessment day is the | End of week 4 of each month. |
| The retention is | 5% of the total tendered price |
| The Contractor submits invoices periodically. and such invoices contain the following information The AFP submitted by the Contractor will be clear, concise, accurate, and adequately descriptive. The Contractor shall maintain and submit with each AFP all timesheets, labour allocation sheets, invoices, equipment records and all other relevant supporting documents and information as may be reasonably required by the Project Manager. Note the AFP will need to allocate the value of work undertaken in that payment period. Failure on the part of the Contractor to submit a clear, concise, accurate and adequately descriptive statement in the required format may lead to delays in processing the AFP and subsequent payment of Invoices. Any loss or additional expenses incurred by the Contractor in the correction or re-submission of an AFP or Invoice will be at the Contractor’s own expense. The AFP must be sent to the Project Manager at the address given in Schedule 3. |  |
| Clause The Employer is an End User for the purposes of this contract |  |
| Does the United Kingdom Housing Grants, Construction and Regeneration Act (1996) apply? | Yes |
| The Employer | The Principal Contractor is |
| The Employer | The Principal Designer is |
| The interest rate on late payment is 2% (two per cent) per annum in excess of the rate set from time to time by the Bank of England's monetary policy committee or any successor of it. |  |
| The Employer provides this insurance: | Per the insurance table |
| The Adjudicator nominating body is: | the President or a Vice-President of the Chartered Institute of Arbitrators. |
| The tribunal is: | litigation in the English courts. |
| The conditions of contract are the NEC Engineering and Construction Short Contract (Third Edition 2005) together with and as amended by the amendments set out in Schedule 1. |  |

| Contract Data The Contractor’s Offer |  |
| --- | --- |
| Name: Company Number: Address: Telephone: Fax: E-mail address: | The Contractor is [ ] [ ] [ ] [ ] [ ] [ ] |
| The percentage for overheads and profit added to the Defined Cost for people is [ ]%. |  |
| The percentage for overheads and profit added to other Defined Cost is [ ]%. |  |
| The Contractor offers to Provide the Works in accordance with the conditions of contract for an amount to be determined in accordance with the conditions of contract. |  |
| The offered total of the Prices is: | [ ] |

| Contract Data Price List |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Per 1.3 Bank 4&5 Electrical Works - Pricing Schedule.xlsx |  |  |  |  |  |
| The total of the Prices is |  |  |  |  | [ ] |

| Contract Data Works Information |  |  |
| --- | --- | --- |
| - Works Information |  |  |
| - Specification & Drawings - Site Information - Indicative Programme - Quality & SHE |  |  |

| Contract Data Works Information |  |  |
| --- | --- | --- |
| - Per 2.0 Bank E4&5 LU Consolidated - Works Information Electrical.pdf |  |  |
| - Constraints on how the Contractor Provides the Works |  |  |
| - Per 2.0 Bank E4&5 LU Consolidated - Works Information Electrical.pdf |  |  |

| Contract Data - Works Information |  |
| --- | --- |
| - Requirements for the programme |  |
| - Per 2.3 Indicative Electrical Works Programme.pdf |  |
| - Works and other things provided by the Employer |  |
| - Item | - Date by which it will be provided |
| - N/A. |  |

Contract Data - Site Information

Per 2.2 Site Information.

SCHEDULE 1

AMENDMENTS TO CONDITIONS OF CONTRACT

Part 1 - Amendments to Conditions of Contract

The conditions of contract are amended as follows:

| Clause 11.2(3) | After “not in accordance with” insert: “the Contractor’s obligations under this contract or”. |
| --- | --- |
| Clause 11.2 | Insert the following new definitions: |
| (13A) | Anti-Slavery Policy means a policy implemented by the Contractor which sets out the procedures the Contractor has put in place to comply with Section 54 of the Modern Slavery Act 2015 and any guidance issued by the Secretary of State under Section 54 of that Act. |
| (14) | CDM Regulations are the Construction (Design and Management) Regulations 2015 and any amendment, consolidation, revision and/or replacement thereto and related code of practice together with any requirements issued from time to time by the Health and Safety Executive. |
| (14A) | Certified Ethical Labour Provider means a labour provider who meets the qualifying requirements of a Certified Ethical Labour Scheme and who is verified and/or certified (as the case may be), at or within six months (or such longer period as the Employer may agree, acting reasonably) of the starting date and thereafter as required pursuant to the terms of the relevant Certified Ethical Labour Scheme in order to maintain or renew the validity of the verification and/or certification (as the case may be), by a competent and independent third party as meeting such qualifying requirements. |
| (14B) | Certified Ethical Labour Scheme means any of the following: - the BRE Ethical Labour Sourcing standard BES 6002 (“BRE Standard”), - the Clearview Global Labour Provider Certification Scheme (“Clearview Scheme”), or - an alternative standard or scheme which, in the reasonable opinion of the Employer, is an acceptable substitute to the BRE Standard or Clearview Scheme (“Alternative Labour Scheme”), and references to the BRE Standard, Clearview Scheme and Alternative Labour Scheme are to such standard or schemes as updated from time to time. |
| (15) | The Contract Agreement is the document executed by the Employer and the Contractor under which the Contractor has agreed to Provide the Works. |
| (16) | Contract Date is the date of the Contract Agreement. |
| (17) | Contract Information means (i) this contract in its entirety (including from time to time agreed changes to this contract) and (ii) data extracted from invoices submitted by the Contractor which consists of the Contractor’s name, the expenditure account code, the expenditure account code description, the SAP document number, the clearing date and the invoice amount. |
| (18) | Data Controller has the meaning given to it in Data Protection Legislation. |
| (19) | Data Processor has the meaning given to it in Data Protection Legislation. |
| (20) | Data Protection Impact Assessment means an assessment by the Data Controller of the impact of the envisaged Processing on the protection of Personal Data. |
| (21) | Data Protection Legislation means: • any legislation in force from time to time in the United Kingdom relating to privacy and/or the Processing of Personal Data, including, but not limited to, the UK General Data Protection Regulation, the Data Protection Act 2018, and the Privacy and Electronic Communications (EC Directive) Regulations 2003; and • any statutory codes of practice issued by the Information Commissioner in relation to such legislation. |
| (21A) | Data Subject has the meaning given to it in Data Protection Legislation. |
| (22) | Employer Personal Data means Personal Data and/or Sensitive Personal Data Processed by the Contractor (including any Subcontractor and Indirect Subcontractor) on behalf of the Employer, pursuant to or in connection with this contract as set out in the Processing Statement. |
| (22A) | End User has the meaning given to it in Article 2 of the Value Added Tax (Section 55A) (Specified Works and Excepted Supplies) Order 2019. |
| (23) | Not used. |
| (24) | Holding Company means any company which from time to time directly or indirectly controls the Contractor where “control” is as defined by Section 1124 of the Corporation Tax Act 2010. |
| (25) | Indirect Subcontractor means any subcontractor of whatever tier beneath any Subcontractor appointed in relation to the works.” |
| (26) | Personal Data has the meaning given to it in the Data Protection Legislation. |
| (27) | Processing has the meaning given to it in the Data Protection Legislation and “Process”, “Processes” and “Processed” will be construed accordingly. |
| (28) | Not used. |
| (29) | Restricted Countries means any country outside the European Economic Area other than the UK following withdrawal from the European Union. |
| (29A) | Reverse Charge Order means the Value Added Tax (Section 55A) (Specified Works and Excepted Supplies) Order 2019/892. |
| (30) | Sensitive Personal Data means sensitive or special categories of Personal Data (as defined in Data Protection Legislation) which is Processed pursuant to or in connection with this contract. |
| (30A) | Standard on Electronic Invoicing means the European standard and any of the syntaxes published in Commission Implementing Decision (EU) 2017/1870. |
| (31) | A Statutory Requirement is any statute, statutory instrument, regulation, rule or order made under any statute or directive having the force of law which affects the works or performance of any obligations under this contract and any regulation or bye-law of any local authority or statutory undertaker which has any jurisdiction with regard to the works or with those systems the works are, or are to be, connected, including without limitation any statutory provisions and any decision of a relevant authority under such provisions which control the right to develop the site. |
| (32) | Subject Request means a request made by or on behalf of a Data Subject in accordance with rights granted pursuant to the Data Protection Legislation including the right (i) to be informed, (ii) of access, (iii) to rectification, (iv) to erasure, (v) to restrict processing, (vi) to data portability, (vii) to object and (viii) to automated decision making including profiling. |
| (33) | Subcontractor means any subcontractor appointed in relation to the works. |
| (34) | The TfL Group is Transport for London and all its subsidiaries (as defined in Section 1159 of the Companies Act 2006) from time to time. |
| (35) | TfL Premises are any premises owned, leased or under the control of any member of the TfL Group. |
| (36) | Transparency Commitment means the transparency commitment stipulated by the UK government in May 2010 (including any subsequent legislation) in accordance with which TfL is committed to publishing its contracts, tender documents and data from invoices received. |
| (36A) | VATA means the Value Added Tax Act 1994. |
| (37) | The Workplace Policy is the Employer’s “Workplace Harassment Policy”, as updated from time to time, copies of which are available on request from the Employer. |
| (38) | The Construction Act is the Housing Grants, Construction and Regeneration Act 1996 as amended by the Local Democracy, Economic Development and Construction Act 2009. |
| (39) | Pay Less Notice means the notice referred to in clause 51.6.” |
| Clause 12.1 | Delete the current wording in clause 12.1 and replace with “This contract is governed by English law. Without prejudice to clause 93, the courts of England have exclusive jurisdiction to settle any dispute which may arise out of or in connection with this contract provided that the Employer has the right in its absolute discretion to enforce a judgement and/or take proceedings in any other jurisdiction in which the Contractor is incorporated or in which any assets of the Contractor may be situated. The parties irrevocably submit to that jurisdiction.” |
| Clause 12.3A “12.3A | Insert a new clause: Words denoting persons or parties includes individuals, partnerships, firms and corporations and any organisation having legal capacity.” |
| Clause 12.4 | Insert a new clause: |
| “12.4 | Save that any member of the TfL Group has the right to enforce the terms of this contract in accordance with the Contracts (Rights of Third Parties) Act 1999, the Employer and the Contractor do not intend that any of the terms of this contract are enforceable by virtue of the Contracts (Rights of Third Parties) Act 1999 by any person not a Party. Notwithstanding the terms of this clause, the Parties are entitled to vary or rescind this contract without the consent of any or all members of the TfL Group (other than the Employer)” |
| Clause 12.5 | Insert a new clause: |
| “12.5 | “If any clause or part of this contract is found by any court, tribunal, administrative body or authority of competent jurisdiction to be illegal, invalid or unenforceable then that provision will, to the extent required, be severed from this contract and will be ineffective without, as far as is possible, modifying any other clause or part of this contract and this will not affect any other provisions of this contract which will remain in full force and effect.” |
| Clause 12.6 | Insert a new clause: |
| “12.6 | The Contractor shall not assign the benefit of and its rights under this contract without the prior written consent of the Employer”. |
| Clause 12.7 | Insert a new clause: |
| "12.7 | "Where a period of time stated in days or weeks includes Christmas Day, Good Friday or a day under which the Banking and Financial Dealings Act 1971 is a Bank Holiday in England and Wales, that day is excluded. For the avoidance of doubt, nothing in this sub-clause shall prevent or restrict the Contractor from Providing the Works or correcting Defects on any day." |
| Clause 14.3 | Delete the word “does” and replace with: |
|  | “and the acceptance, approvals, comments, instructions, consents or advice or indication of satisfaction given by or from the Employer do”. |
| Clause 20.1 | At the end insert: “and the Statutory Requirements, and the Contractor ensures that the works will, when completed, comply with the Works Information and satisfy any requirement identified in the Works Information. As between the Contractor and the Employer, the Contractor does not rely upon any survey, report or other document prepared by or on behalf of the Employer and the Employer makes no representation or warranty as to the accuracy or completeness of any such survey, report or document.” |
| Clause 20.4 | Insert new clause: |
| “20.4 | The Contractor warrants to the Employer that insofar as it is responsible for the design of the works, it has exercised and exercises in the design of the works all reasonable skill and care as may be expected of a properly qualified designer of the appropriate discipline(s) for such design, experienced in carrying out works of a similar scope, nature, timescale and complexity and on a similar site or at a similar location to the works”. |
| Clause 20.5 | Insert new clause: |
| “20.5 | The Contractor grants and/or agrees to grant to the Employer a perpetual, irrevocable, royalty-free, non-exclusive licence (such licence to remain in full force and effect notwithstanding the termination of this contract) to use the intellectual property in all documents and materials in any medium which have been created and/or developed by the Contractor in the course of performing its obligations under this contract (“the Materials”) and to reproduce the Materials for any purpose whatsoever relating to the Employer’s business. Such licence carries the right to grant sub-licences and is transferable to third parties. The Contractor agrees on reasonable request at any time and following reasonable prior written notice to give to the Employer, or those authorised by the Employer, access to the Materials and to provide copies of the Materials in a format which is compatible with the Employer’s systems.” |
| Clause 21.4 | Insert a new clause: |
| “21.4 | On or before the starting date the Contractor notifies the Employer of the name, contact details and details of the legal representatives of each Subcontractor and Indirect Subcontractor, to the extent that such information has not already been provided by the Contractor to the Employer under this contract.” |
| Clause 21.5 | Insert a new clause: |
| “21.5 | The Contractor promptly notifies the Employer of any change to the information notified under clause 21.4 and provides the name, contact details and details of the legal representatives of any Subcontractor or Indirect Subcontractor who is engaged after the starting date.” |
| Clause 21.6 | Insert a new clause |
| “21.6 | The Contractor shall ensure that each subcontract with a Subcontractor or between a Subcontractor and an Indirect Subcontractor complies with regulation 113 of Public Contracts Regulations 2015.” |
| Clause 22.1 | Insert at the end: |
|  | “The Contractor co-operates with others as required to Provide the Works. The Contractor shares the site with others as stated in the Works Information”. |
| Clause 23 | Insert a new clause: |
| “23 | - Additional Responsibilities |
| 23.1 | The Contractor takes full responsibility for the adequacy stability and safety of all site operations and methods of construction and complies fully with the requirements of the CDM Regulations including without limitation those as: - a “principal contractor” (where the Contractor is the Principal Contractor); - a “contractor” (where the Contractor is not the Principal Contractor); - a “principal designer” (where the Contractor is the Principal Designer); and - where the Contractor is responsible for design, but is not the Principal Designer, a “designer”. For the purpose of this clause 23.1, “principal contractor”, “principal designer”, “contractor” and “designer” are all as defined in the CDM Regulations. |
| 23.2 | The Contractor acknowledges that the Employer is under a duty under Section 17 of the Crime and Disorder Act, 1998 to have due regard to the impact of crime, disorder and community safety in the exercise of the Employer’s duties, where appropriate, identify actions to reduce levels of crime and disorder and without prejudice to any other obligation imposed on the Employer, exercise its functions with due regard to the likely effect of the exercise of those functions on, and the need to do all that it reasonably can to prevent, crime and disorder in its area and in the performance of the contract, the Contractor assists and co-operates, and uses reasonable endeavours to procure that its Subcontractors and Indirect Subcontractors assist and co-operate, with the Employer where possible to enable the Employer to satisfy its duty. |
| 23.3 | If requested by the Employer, the Contractor enters into a novation agreement within the period for reply in the form of the novation agreement in order to novate the benefit and burden of this contract to another member of the TfL Group. |
| 23.4 | The Contractor gives notice to the Employer within 10 days where - there is any change in ownership of the Contractor where such change relates to fifty percent (50%) or more of the issued share capital of the Contractor; and - there is any change in ownership of the Holding Company where such change relates to fifty percent (50%) or more of the issued share capital of the Holding Company; and - (in the case of an unincorporated Contractor) there is any change in the management personnel of the Contractor, which alone or taken with any other change in management personnel not previously notified to the Employer, equates to a change in the identity of fifty percent (50%) or more of the management personnel of the Contractor.” |
| Clause 30.1 | - Insert at the end of the clause: |
|  | - “The Contractor proceeds regularly and diligently to provide the works in accordance with this contract, and uses all reasonable endeavours to prevent and/or reduce any delay in the progress of the works.” |
| Clause 41.5 “41.5 | - Insert a new clause: - For the avoidance of doubt, the Contractor continues to be liable for Defects (including Defects listed in the Defects Certificate and latent or inherent Defects) after the issue of the Defects Certificate the operation of this section and the termination of this contract for any reason (including breach by the Employer) - in accordance with the English law.” |
| Clause 50.2 | Delete the first sentence of clause 50.2 and substitute: "The Contractor submits an application for payment to the Employer addressed as specified in the Contract Data in a form approved by the Employer not less than fourteen days prior to each assessment day. The application states the sum that the Contractor considers to be due to him at the payment due date and the basis on which that sum is calculated." |
| Clause 50.8 | Insert a new clause: |
| "50.8 | If the Contractor's employment is terminated under clause 90.2A because the Contractor has become insolvent within the meaning of Section 113 of the Construction Act, the Employer need not pay any sum due to the Contractor other than any amount due to him under clause 92 either: - where the Contractor becomes insolvent prior to the prescribed period before the final date for payment, provided that the Employer issues a Pay Less Notice notifying the Employer’s intention not to pay such sum, or - in any event, if the Contractor becomes insolvent after the prescribed period before the final date for payment." |
| Clause 50.9 “50.9 | Insert a new clause: The consideration for any supply made pursuant to or in connection with the terms of this contract, and all sums payable under this contract, are exclusive of value added tax (“VAT”). Where, under the terms of this contract, a supply is made that is subject to VAT, the person receiving the supply must pay a sum equal to the amount of VAT which is or becomes chargeable on that supply to the person making the supply in addition to, and at the same time as paying, any other consideration for that supply and a valid VAT invoice must be issued by the person making the supply. If any VAT invoice delivered by the Contractor under this contract is an electronic invoice, the Employer accepts and processes the electronic invoice submitted by the Contractor where the invoice is undisputed and where it complies with the Standard on Electronic Invoicing.” |
| Clause 50.10 | Insert a new clause: - The parties acknowledge that the Reverse Charge Order will enter into force on 1 March 2021 and is expected to have effect for supplies made on or after that date. - The Employer is an End User for the purposes of this contract if stated in the Contract Data. - Where the Employer is an End User for the purposes of this contract, the parties acknowledge that: services provided by the Contractor to the Employer on or after 1 March 2021 pursuant to this contract are expected to include “specified services” (within the meaning of article 4 of the Reverse Charge Order) and will be “excepted supplies” (within the meaning of article 8 of the Reverse Charge Order) on the basis that the Employer is an End User in respect of such specified services and accordingly the Reverse Charge Order will not apply and the Employer will not be required to account for VAT to HM Revenue & Customs in respect of such supplies under section 55A of VATA. - Where the Employer is not an End User for the purposes of this contract: the parties acknowledge that services provided by the Contractor to the Employer on or after 1 March 2021 pursuant to this contract will include “specified services” (within the meaning of article 4 of the Reverse Charge Order) and are expected to be subject to the Reverse Charge Order on the basis that the Employer is not an End User, accordingly, the parties acknowledge that the Employer will be required to account for VAT to HM Revenue & Customs in respect of such supplies from the Contractor under section 55A of VATA and the Contractor will deliver an invoice to the Employer in accordance with clauses 51.4 and 51.7 stating that the Reverse Charge Order applies or any other appropriate language as suggested by HM Revenue & Customs in their relevant guidance - In any event the Contractor indemnifies the Employer on a continuing basis against any liability, including any interest, penalties or costs incurred, that is levied, demanded or assessed on the Employer at any time in respect of the Contractor’s failure to account for or to pay any VAT relating to payments made to the Contractor under this contract. Any amounts due under this clause 50.10 are paid in cleared funds by the Contractor to the Employer not less than five (5) days before the date upon which the tax or other liability is payable by the Employer. - Where under this contract any amount is calculated by reference to any sum which has been or may be incurred by any person, the amount includes any VAT in respect of that amount only to the extent that such VAT is not recoverable as input tax by that person (or a member of the same VAT group) whether by set off or repayment. - If the Reverse Charge Order is incorrectly applied and the Employer pays an amount in respect of VAT to the Contractor in error, then the Contractor will pay to the Employer on demand an amount equal to such VAT plus any interest, penalties or surcharges charged or imposed on the Employer by HM Revenue & Customs arising from the late payment of any VAT. - If the Employer’s status as an End User changes during the term of this contract, the Employer uses its reasonable endeavours to notify the Contractor and the Contractor applies the Reverse Charge accordingly.” |
| Clause 51.1 | Delete Clause 51.1 and Insert: Not used |
|  | Insert the following new clauses 51.3-51.7: |
| 51.3 | "The date on which payment becomes due is the later of: - the assessment day; and - fourteen days after the date of receipt by the Employer of the Contractor's application for payment in accordance with clause 50.2. The final date for payment is twenty eight days after the date on which payment becomes due. |
| 51.4 | The Employer certifies a payment not later than 5 days after each payment due date. The Employer's certificate is the Employer's notice of payment specifying the amount due at the payment due date (the notified sum) and stating the basis on which the amount was calculated. Not later than 5 days after receipt of the Employer's certificate the Contractor delivers to the Employer a VAT invoice in the amount of the certificate with a copy of the certificate attached. The Contractor issues a corrected invoice, where required, within five days of receipt of any Pay Less Notice. |
| 51.5 | If a certificate is not issued by the Employer in accordance with clause 51.4, the sum to be paid by the Employer is, subject to clause 51.6, the sum stated as due in the Contractor's application in accordance with clause 50.2. |
| 51.6 | If either Party intends to pay less than the notified sum, they notify the other Party not later than one day (the prescribed period) before the final date for payment by stating the amount considered to be due and the basis on which that sum is calculated. A Party does not withhold payment of an amount due under this contract unless they have notified their intention to pay less than the notified sum as required by this contract. |
| 51.7 | The Contractor issues invoices in the manner and format required by the Contract Data and/or the Works Information.” |
| Clause 60.1 | - Amend as set out below: |
| (9) | Delete. |
| (10) | Delete. |
| (15) | Insert new clause: |
|  | “A breach of contract by the Employer which is not one of the other compensation events in this contract.” |
| Clause 60.2 | - Delete. |
| Clause 61.1A | - Insert new Clause 61.1A |
| "61.1A | - If the Contractor exercises their right under the Construction Act to suspend performance, it is a compensation event whether or not the event has been notified by the Contractor within the period specified in clause 61.1." |
| Clause 80.1 | - Delete. |
| Clause 81 | Delete clause 81 and replace with the following new clause: |
| “81 | The Contractor is responsible for and indemnifies the Employer, their employees and agents against all expenses, liabilities, losses, claims, proceedings, compensation and costs whatsoever (“Losses”) incurred in respect of death or injury to any person, loss or damage to property (including property belonging to the Employer or for which they are responsible) and any other Losses which may arise out of or in the course of or by reason of the Contractor’s performance, non-performance or part performance of this contract to the extent that such Losses are due to any negligence, breach of contract, breach of statutory duty, error, act, omission, or default by the Contractor, their employees, Subcontractors, Indirect Subcontractors or agents or due to matters, circumstances or events which are at the Contractor’s risk. The Contractor’s indemnity under this clause remains in force for the duration of this contract and continues to survive the expiry or termination of the Contractor’s appointment under this contract and/or the expiry or termination of this contract. The Contractor is not responsible for and does not indemnify the Employer for Losses to the extent that such Losses are caused by the negligence of the Employer, their employees or agents.” |
| Clause 82.1 | Delete “Insurance Table” and substitute with “Insurance Table set out in Schedule 2.” Delete the “Insurance Table” in its entirety. |
| Clause 82.2 | Insert a new clause: |
| “82.2 | The Contractor maintains with reputable insurers carrying on business in the European Union until twelve years after Completion of the works, professional indemnity insurance of no less than the amount set out in Schedule 2 for any one occurrence or series of occurrences arising out of any one event in relation to the works provided that such insurance is generally available in the market to design and build contractors at commercially reasonable rates and terms.” |
| Clause 82.3 | Insert a new clause: |
| “82.3 | The Contractor provides insurance covering loss or damage to motor vehicles and liability to third parties arising out of the use of motor vehicles used in connection with the works. Such insurance shall contain an indemnity to principals clause. The minimum amount of cover/indemnity provided by such insurance shall be the replacement cost in respect of loss or damage and the amount required by the applicable law in respect of third party liability”. |
| Clause 82.4 | Insert a new clause: |
| “82.4 | The Employer provides the insurances set out in Schedule 2 to the extent such insurance is available at reasonable commercial rates. Nothing in such insurance changes the allocation of risks to the Contractor and the Employer. In relation to all claims made under insurances obtained by the Employer the following provisions apply |
|  | (1) Unless the Employer otherwise decides, the Contractor authorises the Employer to submit all claims and the Employer submits and administers all claims. (2) Without prejudice to any other right, remedy or power of the Employer, the Contractor must provide such information, documents and records in connection with such claims as the Employer requires forthwith on demand, regardless of whether the Employer is submitting or administering the claim. (3) Without prejudice to any other right, remedy or power of the Employer, the Contractor authorises insurers to pay monies under the insurances to the Employer. (4) The Employer, after receipt of monies paid under the insurances, allocates and pays to each party insured that portion of the monies received for the purpose of rectifying the loss that each party insured has suffered. The Contractor bears the cost of all deductibles. (5) If the premiums payable by the Employer increase due to or as a result of claims caused by the Contractor arising from events within the control of the Contractor (including claims attributable to its direct or indirect contractors or sub-contractors) then the Contractor shall pay to the Employer the increase in premium.” |
| Clause 82.5 | Insert a new clause: |
| “82.5 | The Contractor effects any insurances which it is required to provide under this contract promptly with a reputable insurer or insurers accepted by the Employer and authorised to underwrite such risks in the United Kingdom. |
|  | The Contractor promptly notifies the Employer in writing of any claim, event, fact, matter or circumstance which may give rise to the right to make any claim on any insurance. |
|  | The Contractor does not compromise, surrender, release, settle or waive any claim or potential claim which the Contractor has or may have the right to bring, or has brought, under any insurance without the prior consent of the Employer. |
|  | The Contractor does not by any act or omission exclude, limit, reduce, vitiate, prejudice, lose or forgo any of the Contractor’s and/or the Employer's rights to make or proceed with a claim against any insurer. |
|  | If the Contractor is informed that any insurer providing insurance required by this contract intends to cancel or change any term of any insurance required by this contract, the Contractor promptly notifies the Employer of such intention. |
|  | The Contractor promptly notifies the Employer in writing of any anticipated or actual event or circumstance which may lead or has led to any insurance required by this contract lapsing or being terminated or the cover under it being reduced or modified. |
|  | To the extent that the Contractor is entitled to bring any claim or claims under any insurance relating to this contract then the Contractor deals with all such claims promptly and diligently and (subject to the requirements of this contract) in accordance with all insurer requirements and recommendations. |
|  | The Contractor acknowledges that the Employer has the right to control and to supervise all dealings with the press, television, reporters, and any other media in relation to any incident, event, claim or action arising in connection with this contract.” |
| Clause 90.2A | Insert a new clause: |
| "90.2A | Either Party may terminate if the other Party has become insolvent as defined in Section 113 of the Act (Reason 1A)." |
| Clause 90.2B | Insert a new clause: |
| “90.2B | Either Party may terminate if the other Party has applied to the court for, or obtained, a moratorium under Part A1 of the Insolvency Act 1986 (Reason 1B).” |
| Clause 90.6 | Insert a new clause: |
| “90.6 | The Employer may terminate if the Contractor is in breach of clauses Z4.1 to Z4.14 (inclusive) (Data Protection) and/or clause Z27 (Equality and Diversity) and/or clause Z28 (Environmental, Social and Labour Law Compliance), and/or if any of the events referred to at clause 23.4 occur (regardless of whether or not the notice required by clause 23.4 is given by the Contractor) (Reason 9). |
| Clause 92.2 | Delete the words “Reasons 1, 2, 3 or 4” and replace with “Reasons 1, 1A, 1B, 2, 3, 4 or 9”. |
| Clause 92.3 | Insert ", 1A, 1B" after "1" in line one. |
| Clause 93.3(1) | Delete clause 93.3(1) and substitute: |
|  | "A Party may issue to the other Party a notice of their intention to refer a dispute to adjudication at any time. they refer the dispute to the Adjudicator within seven days of the notice." |
| Clause 93.3(1A) | Insert a new clause: |
| "93.3(1A) | "The Adjudicator may on their own initiative or on the application of a Party correct their decision so as to remove a clerical or typographical error arising by accident or omission. Any correction of a decision must be made within five days of the delivery of the decision to the Parties. As soon as possible after correcting a decision in accordance with this paragraph, the Adjudicator must deliver a copy of the corrected decision to each of the Parties to the contract. Any correction of a decision forms part of the decision. If the Adjudicator’s decision changes an amount notified as due, payment of the sum decided by the Adjudicator is due not later than seven days from the date of the decision or the final date for payment of the notified amount whichever is the later." |
| Clause 93.3(1B) | Insert new clause: |
|  | "The Adjudicator may in their decision allocate their fees and expenses between the Parties." |

Part 2 - Additional Conditions of Contract

The following additional clauses are added:

Z1A	Warranties

Z1A.1	The Contractor, within 14 days of the Employer’s request, provides to the Employer collateral warranties executed as deeds in the forms set out in the Works Information in favour of:

-	any member of the TfL Group notified to the Contractor

Z1A.2	The Contractor, within 14 days of the Employer’s request, procures that the Subcontractors enter into collateral warranties executed as deeds in the forms set out in the Works Information in favour of:

- the Employer; and

- any member of the TfL Group notified to the Contractor by the Employer

and in this clause Z1A.2 only “the Subcontractors” means all Subcontractors with a design responsibility (including those responsible for the selection of goods and materials and the supply of proprietary products and systems) and such other Subcontractors as the Employer may from time to time by notice in writing to the Contractor specify as being Subcontractors from whom warranties are required.

Z1A.3	The Employer specifies at the appropriate time which form of warranty is appropriate for each particular recipient.  Where the terms of a collateral warranty grant the recipient a right to stand as substitute for the Employer, then as between the Contractor and the Employer, upon such recipient of the collateral warranty serving the requisite notice, the Contractor treats the said recipient as standing in substitution for the Employer and the Employer raises no objection to such substitution. Without prejudice to the obligations of the Contractor to the Employer and to the rights of the Employer, the Employer is not obliged to make any payment to the Contractor if (and for so long as) the Contractor fails within the time limit specified above to deliver such warranties duly executed provided always that the Employer notifies the Contractor of the identity of the relevant beneficiaries.

Z2	Employer’s business

The Contractor acknowledges that it:

- has sufficient information about the Employer and the works; and

- is aware of the Employer’s  processes and business; and

- has made all appropriate and necessary enquiries to enable it to Provide the Works in accordance with this contract; and

- is aware of the purposes for which the works are required; and

- shall neither be entitled to any additional payment nor excused from any obligation or liability under this contract due to any misinterpretation or misunderstanding by it of any fact relating to the works.

Z3	Best value

The Contractor acknowledges that the Employer is a best value authority for the purposes of the Local Government Act 1999 and as such the Employer is required to make arrangements to secure continuous improvement in the way it exercises its functions, having regard to a combination of economy, efficiency and effectiveness.  The Contractor assists the Employer to discharge the Employer’s duty where possible, and in doing so, inter alia carries out any reviews of the works reasonably requested by the Employer from time to time.  The Contractor negotiates in good faith (acting reasonably) any changes to this contract in order for the Employer to achieve best value.

Z4	Data Protection, Freedom of Information and Data Transparency

Z4.1	The Contractor complies with all of its obligations under Data Protection Legislation and, if Processing Personal Data on behalf of the Employer, only carries out such Processing for the purpose of Providing the Works and in accordance with this contract.  With respect to the Parties’ rights and obligations under this contract, the Parties acknowledge that the Employer is a Data Controller solely responsible for determining the purposes and manner in which Employer Personal Data is to be Processed and the Contractor is a Data Processor.

Z4.2	Details of the Employer Personal Data to be Processed by the Contractor and the purposes of such Processing are as set out in the Processing Statement, which the parties complete before any Processing takes place.

Z4.3	The Contractor:

(a)	Processes the Employer Personal Data only in accordance with documented instructions from the Employer to perform its obligations under this contract;

(b)	uses its reasonable endeavours to assist the Employer in complying with its obligations under Data Protection Legislation and does not perform its obligations under this contract in such a way as to cause the Employer to breach any of its obligations under Data Protection Legislation to the extent the Contractor is aware, or ought reasonably to have been aware, that the same would be a breach of such obligations;

(c)	notifies the Employer immediately if it determines or is notified that an instruction to Process Personal Data issued to it by the Employer is incompatible with any obligations under Data Protection Legislation to the extent the Contractor is aware, or ought reasonably to have been aware, that the same would be a breach of such obligations;

(d)	maintains, and makes available to the Employer on its request, documentation which describes the Processing operations for which it is responsible under this contract including:

- the purposes for which Employer Personal Data is Processed,

- the types of Personal Data and categories of Data Subject involved,

- the source(s) of the Personal Data,

- any recipients of the Personal Data,

- the location(s) of any overseas Processing of Employer Personal Data,

- retention periods for different types of Employer Personal Data and

- where possible a general description of the security measures in place to protect Employer Personal Data.

(e)	where requested to do so by the Employer, assists the Employer in carrying out a Data Protection Impact Assessment in accordance with guidance issued from time to time by the Information Commissioner (and any relevant requirements detailed in Data Protection Legislation);

(f)	without prejudice to any cyber security and/or payment card industry data security standard obligations in this contract, takes appropriate technical and organisational security measures which are appropriate to protect against unauthorised or unlawful Processing of Employer Personal Data and against accidental loss, destruction of, or damage to such Employer Personal Data which the Employer may reasonably reject (but failure to reject shall not amount to approval by the Employer of the adequacy of the measures);

(g)	without prejudice to any cyber security and/or payment card industry data security standard obligations in this contract, provides the Employer with such information as the Employer may from time to time require to satisfy itself of compliance by the Contractor (including any Subcontractor and Indirect Subcontractor) with clauses Z4.3(f) and Z4.3(h), including, protocols, procedures, guidance, training and manuals. For the avoidance of doubt, this includes a full report recording the results of any privacy or security audit carried out at the request of the Contractor itself or the Employer;

(h)	notifies the Employer without undue delay and in any event within 24 hours by written notice with all relevant details reasonably available of any actual or suspected breach of this clause Z4, including the unauthorised or unlawful Processing of Employer Personal Data, or its accidental loss, destruction or damage;

(i)	having notified the Employer of a breach in accordance with clause Z4.3(h), keeps the Employer properly and regularly informed in writing until the breach has been resolved to the satisfaction of the Employer;

(j)	fully cooperates as the Employer requires with any investigation or audit in relation to Employer Personal Data and/or its Processing including allowing access to premises, computers and other information systems, records, documents and agreements as may be reasonably necessary (whether in relation to Processing pursuant to this contract, in relation to compliance with Data Protection Legislation or in relation to any actual or suspected breach), whether by the Employer (or any agent acting on its behalf), any relevant regulatory body, including the Information Commissioner, the police and any other statutory law enforcement agency, and does so both during the contract and after its termination or expiry (for so long as the Contractor retains and/or Processes Employer Personal Data);

(k)	notifies the Employer within two (2) business days if the Contractor (including any Subcontractor and Indirect Subcontractor), receives:

- from a Data Subject (or third party on their behalf):

  - a Subject Request (or purported Subject Request), or

  - any other request, complaint or communication relating to the Employer’s obligations under Data Protection Legislation;

- any communication from the Information Commissioner or any other regulatory authority in connection with Employer Personal Data; or

- a request from any third party for disclosure of Employer Personal Data where compliance with such request is required or purported to be required by law;

(l)	provides the Employer with full cooperation and assistance (within the timescales reasonably required by the Employer) in relation to any complaint, communication or request made as referred to in clause Z4.3(k), including by promptly providing:

- the Employer with full details and copies of the complaint, communication or request; and

- where applicable, such assistance as is reasonably requested by the Employer to enable it to comply with the Subject Request within the relevant timescales set out in Data Protection Legislation;

(m)	when notified in writing by the Employer, supplies a copy of, or information about, any Employer Personal Data. The Contractor supplies such information or data to the Employer within such time and in such form as specified in the request (such time to be reasonable) or if no period of time is specified in the request, then within two (2) business days from the date of the request;

(n)	when notified in writing by the Employer, complies with any agreement between the Employer and any Data Subject in relation to any Processing which causes or is likely to cause substantial and unwarranted damage or distress to such Data Subject, or any court order requiring the rectification, blocking, erasure or destruction of any Employer Personal Data;

(o)	if required to do so by Data Protection Legislation, appoints a designated Data Protection Officer; and

(p) 	makes available to the Employer all information necessary to demonstrate compliance with the obligations set out in this clause Z4.

Z4.4	The Contractor does not share Employer Personal Data with any Subcontractor or Indirect Subcontractor without prior written consent from the Employer.  The Contractor provides the Employer with such information regarding the proposed Subcontractor or Indirect Subcontractor as the Employer may reasonably require. The Contractor only shares Employer Personal Data with a Subcontractor or Indirect Subcontractor where there is a written contract in place between the Contractor and the Subcontractor or Indirect Subcontractor (as applicable) which requires the Subcontractor or Indirect Subcontractor (as applicable) to:

(a)	only Process Employer Personal Data in accordance with the Employer’s documented instructions to the Contractor and

(b)	comply with the same obligations which the Contractor is required to comply with under this clause Z4 (and clauses Z6 and Z9).

The Contractor remains responsible and liable to the Employer for all acts and omissions of any Subcontractor and any Indirect Subcontractor as if they were its own.

Z4.5	The Contractor itself, and procures that any Subcontractor and any Indirect Subcontractor:

(a)	only Processes Employer Personal Data in accordance with the Employer’s documented instructions to the Contractor and as reasonably necessary to perform this contract in accordance with its terms;

(b)	does not Process Employer Personal Data for any other purposes (in whole or part) and specifically, but without limitation, reproduce or refer to it in training materials, training courses, commercial discussions and negotiations with third parties or in relation to proposals or tenders with the Employer;

(c)	does not Process Employer Personal Data in such a way as to:

- place the Employer in breach of Data Protection Legislation,

- expose the Employer to the risk of actual or potential liability to the Information Commissioner or Data Subjects,

- expose the Employer to reputational damage including adverse publicity;

(d)	does not allow any persons to access Employer Personal Data unless such access is necessary to Provide the Works;

(e)	takes all reasonable steps to ensure the reliability and integrity of any persons who can access Employer Personal Data;

(f)	ensures that all persons who can access Employer Personal Data:

- are informed of its confidential nature,

- are made subject to an explicit duty of confidence,

- understand and comply with any relevant obligations created by either this contract or Data Protection Legislation and

- receive adequate training in relation to the use, care, protection and handling of Personal Data on an annual basis;

(g)	does not disclose or transfer Employer Personal Data to any third party without the Contractor having obtained the prior written consent of the Employer (save where such disclosure or transfer is specifically authorised under this contract);

(h)	without prejudice to clause Z4.3, wherever the Contractor uses any mobile or portable device for the transmission or storage of Employer Personal Data, ensures that each such device encrypts Employer Personal Data; and

(i)	complies during the course of this contract with any written retention and/or deletion policy or schedule provided by the Employer to the Contractor from time to time.

Z4.6	The Contractor does not, and procures that any Subcontractor and any Indirect Subcontractor does not, Process or otherwise transfer any Employer Personal Data in or to any Restricted Countries without prior written consent from the Employer (which consent may be subject to additional conditions imposed by the Employer).

Z4.7	If, after the Contract Date, the Contractor (including any Subcontractor and any Indirect Subcontractor) wishes to Process and/or transfer any Employer Personal Data in or to any Restricted Countries, the following provisions apply:

(a)	the Contractor submits a written request to the Employer setting out details of the following:

- the Employer Personal Data which will be transferred to and/or Processed in any Restricted Countries,

- the Restricted Countries which the Employer Personal Data will be transferred to and/or Processed in,

- any Subcontractor, Indirect Subcontractor or other third parties who will be Processing and/or receiving Employer Personal Data in Restricted Countries,

- how the Contractor ensures an adequate level of protection and adequate safeguards in respect of the Employer Personal Data that will be Processed in and/or transferred to Restricted Countries so as to ensure the Employer’s compliance with Data Protection Legislation,

(b)	in preparing and evaluating such a request, the Parties refer to and comply with applicable policies, procedures, guidance and codes of practice produced by the Parties and/or the Information Commissioner in connection with the Processing of Personal Data in (and/or transfer of Personal Data to) any Restricted Countries;

(c)	the Contractor complies with any instructions and carries out such actions as the Employer may notify in writing when providing its consent to such Processing or transfers, including:

- incorporating standard and/or model clauses (which are approved by the European Commission as offering adequate safeguards under the Data Protection Legislation) into this contract or a separate data processing agreement between the Parties and

- procuring that any Subcontractor and Indirect Subcontractor) or other third party who will be Processing and/or receiving or accessing the Employer Personal Data in any Restricted Countries enters into a data processing agreement with the Contractor on terms which are equivalent to those agreed between the Employer and the Contractor in connection with the Processing of Employer Personal Data in (and/or transfer of Employer Personal Data to) any Restricted Countries, and which may include the incorporation of the clauses referred to in the bullet point above.

Z4.8	The Contractor, any Subcontractor and Indirect Subcontractor (if any), acknowledges:

(a)	the importance to Data Subjects and the Employer of safeguarding Employer Personal Data and Processing it only in accordance with the Employer’s documented instructions and this contract;

(b)	the loss and damage the Employer is likely to suffer in the event of a breach of this contract or negligence in relation to Employer Personal Data;

(c)	any breach of any obligation in relation to Employer Personal Data and/or negligence in relation to performance or non- performance of such obligation is deemed a material breach of this contract and a substantial failure by the Contractor to comply with their obligations;

(d)	notwithstanding clause 90.3, if the Contractor has committed a material breach under clause Z4.8(c) on two or more separate occasions, the Employer may at its option:

- withdraw authorisation for Processing by a specific Subcontractor or Indirect Subcontractor by immediate written notice; or

- terminate the Contractor’s obligation to Provide the Works in whole or part with immediate written notice to the Contractor.

Z4.9	Compliance by the Contractor with this clause Z4 is without additional charge to the Employer and compliance with this clause is not a compensation event.

Z4.10 	Following termination or expiry of this contract or termination of the Contractor’s obligation to Provide the Works, in each case howsoever arising, the Contractor:

(a)	may Process the Employer Personal Data only for so long and to the extent as is necessary to properly comply with its non-contractual obligations arising under law (and will then comply with clause Z4.10(b), first bullet);

(b)	where clause Z4.10(a) does not apply, may Process the Employer Personal Data only for such duration as agreed in accordance with the Processing Statement and following such duration:

- subject to on written instructions from the Employer either securely destroys or securely and promptly returns to the Employer or a recipient nominated by the Employer (in such usable format as and to the extent the Employer may reasonably require) the Employer Personal Data or

- in the absence of instructions from the Employer after 12 months from the expiry or termination of this contract or termination of the Contractor’s obligation to Provide the Works securely destroys the Employer Personal Data.

Z4.11 	Employer Personal Data may not be Processed following termination or expiry of this contract or termination of the Contractor’s obligation to Provide the Works save as permitted by clause Z4.10.

Z4.12	For the avoidance of doubt, and without prejudice to clause Z4.10, the obligations in this clause Z4 apply following termination or expiry of this contract or termination of the Contractor’s obligation to Provide the Works to the extent the Party concerned retains or Processes Employer Personal Data.

Z4.13	The Contractor takes reasonable precautions to preserve the integrity of the Employer’s data and to prevent any corruption or loss of the Employer’s data.

Z4.14	The Contractor is responsible for and indemnifies the Employer and members of the TfL Group from and against any and all fines, court awards, settlements, legal costs, expenses, liabilities, losses, claims and proceedings whatsoever resulting from any breach by the Contractor or any Subcontractor or any Indirect Subcontractor of the Data Protection Legislation or clauses Z4.1 to Z4.14 (inclusive). The Contractor’s liability in respect of any breach of this clause Z4 insofar as they relate to fines, court awards, settlements and legal costs is unlimited.

Z4.15	The Contractor acknowledges that the Employer is subject to the Freedom of Information Act 2000 and all subordinate legislation made under it, together with the Environmental Information Regulations 2004 (and any provisions that replace these) and any guidance issued by the Information Commissioner, the Ministry of Justice, or the Department for Environment Food and Rural Affairs (including in each case its successors or assigns) in relation to such legislation and agrees to assist and co-operate with the Employer to enable the Employer to comply with its obligations under such legislation including providing to the Employer such information as the Employer may reasonably request concerning this contract within five (5) days of a request from the Employer.  The Contractor further acknowledges that the Employer may be obliged under such legislation to disclose information without consulting or obtaining consent from the Contractor.  Without prejudice to the generality of the foregoing the Contractor shall transfer to the Employer any request for information under the Act that it receives as soon as reasonably practicable.  The Contractor shall not itself respond to any person making such a request save to acknowledge receipt, unless expressly authorised to do so by the Employer. This clause shall survive the expiry or termination of this contract.

Z4.16	The Contractor acknowledges that the Employer is subject to the Transparency Commitment. Notwithstanding clause Z4.15 and clause Z6, the Contractor gives its consent for the Employer to publish the Contract Information to the general public.

Z4.17	The Employer may in its absolute discretion redact all or part of the Contract Information prior to its publication. In doing so and in its absolute discretion the Employer may take account of the exemptions/exceptions that would be available in relation to information requested under the Freedom of Information Act 2000 and all subordinate legislation made under it, the Environmental Information Regulations 2004 (and any provisions that replace these) and any guidance issued by the Information Commissioner, the Ministry of Justice, or the Department for Environment Food and Rural Affairs (including in each case its successors or assigns) in relation to such legislation. The Employer may in its absolute discretion consult with the Contractor regarding any redactions to the Contract Information to be published pursuant to clause Z4.16. The Employer makes the final decision regarding publication and/or redaction of the Contract Information.

Z5 	Access to Premises

Z5.1	Any TfL Premises made available to the Contractor in connection with this contract shall be free of charge and shall be used by the Contractor solely for the purpose of Providing the Works provided, for the avoidance of doubt, that the Contractor is responsible for its own costs of travel including any congestion charging and/or low emission charging.  The Contractor shall:

- have the use of such TfL Premises as licensee and shall not have or purport to claim any sole or exclusive right to possession or to possession of any particular part of such TfL Premises;

- vacate such TfL Premises upon the termination or expiry of the contract or at such earlier date as the Employer may determine;

- not exercise or purport to exercise any rights in respect of any TfL Premises in excess of those granted under this clause Z5.1;

- ensure that the Contractor’s personnel carry any identity passes issued to them by the Employer at all relevant times and comply with the Employer’s security procedures as may be notified by the Employer from time to time; and

- not damage the TfL Premises or any assets on the TfL Premises.

Z5.2	Nothing in this clause Z5 shall create or be deemed to create the relationship of landlord and tenant in respect of any TfL Premises between the Contractor and any member of the TfL Group.

Z5.3	The Employer shall be under no obligation to provide office or other accommodation facilities or services (including telephony and IT services) to the Contractor except as may be specified in the Works Information.

Z5.4	The Employer is responsible for maintaining the security of TfL Premises in accordance with its standard security requirements.  The Contractor shall comply with all of the Employer's security requirements while on TfL Premises, and shall ensure that all of its personnel comply with such requirements.  Upon request, the Employer shall provide the Contractor with details of the Employer's security procedures.

Z5.5	The Employer reserves the right under this contract to refuse to admit to any TfL Premises any of the Contractor’s personnel who fail to comply with any of the Employer’s policies and standards referred to in this contract.

Z5.6	The Employer reserves the right under this contract to instruct any of the Contractor’s personnel to leave any TfL Premises at any time for any reason and such personnel shall comply with such instructions immediately.

Z5.7	Where the Contractor is required to access (with appropriate permission and approval of the Employer) any areas under the control of any of the Employer’s PPP or PFI contractors, the Contractor must comply with all of their rules, regulations and standards as appropriate.

Z6	Confidentiality and Publicity

Z6.1	Subject to clause 24, each party keeps confidential the terms of this contract and any and all confidential information that it acquires in relation to the other party.

Z6.2	Neither party uses the other party’s confidential information for any purpose other than to perform its obligations under this contract. Each party ensures that its officers and employees comply with the provisions of this clause.

Z6.3	The obligations on a party set out in clause Z6.1 do not apply to any confidential information which:

Z6.3(1)	either of the parties can demonstrate is in the public domain (other than as a result of a breach of this clause Z6); or

Z6.3(2)	a party is required to disclose by order of a court of competent jurisdiction but then only to the extent of such required disclosure.

Z6.4	The provisions of this clause Z6 survive any termination of this contract for a period of 5 years from termination.

Z7	Conflict of Interest

Z7.1	The Contractor acknowledges and agrees that it does not have any interest in any matter where there is or is reasonably likely to be a conflict of interest with the Provision of the Works or any member of the TfL Group, save to the extent fully disclosed to and approved in writing by the Employer.

Z7.2	The Contractor undertakes ongoing and regular conflict of interest checks throughout the duration of this contract and in any event not less than once in every six months and notifies the Employer in writing immediately on becoming aware of any actual or potential conflict of interest with the Provision of the Works under this contract or any member of the TfL Group and shall work with the Employer to do whatever is necessary (including the separation of staff working or, and data relating to, the works from the matter in question) to manage such conflict to the Employer’s satisfaction, provided that, where the Employer is not so satisfied (in its absolute discretion) it shall be entitled to terminate the contract.

Z8	Compliance with Policies

Z8.1	The Contractor notifies its personnel and the Employer of any health and safety hazards that exist or that may arise in connection with Providing the Works of which the Contractor is aware or ought reasonably to be aware.

Z8.2	The Contractor undertakes that all its personnel and those of its Subcontractors and Indirect Subcontractors comply with all of the Employer’s policies and standards that are relevant to Providing the Works, including those relating to safety, security, business ethics, work place harassment, drugs and alcohol and illegal substances, guidance on sexual harassment, responsible procurement and any other on site regulations specified by the Employer for personnel working at  TfL Premises or accessing the Employer’s computer systems. The Employer provides the Contractor with copies of such policies on request.

Z8.3	In Providing the Works, the Contractor shall (taking into account best available techniques not entailing excessive cost and the best practicable means of preventing, or counteracting the effects of any noise or vibration) have appropriate regard (insofar as the Contractor’s activities may impact on the environment) to the need to:

- preserve and protect the environment and to the need to avoid, remedy and mitigate any adverse effects on the environment;

- enhance the environment and have regard to the desirability of achieving sustainable development;

- conserve and safeguard flora, fauna and geological or physiological features of special interest; and

- sustain the potential of natural and physical resources and the need to safeguard the life-supporting capacity of air, water, soil and ecosystems.

Z9	Records, Audit and Inspection

Z9.1	The Contractor maintains, and procures that its Subcontractors and Indirect Subcontractors maintain, a complete and correct set of records pertaining to all activities relating to the works and all transactions entered into by the Contractor for the purposes of this contract.  The Contractor retains and procures that its Subcontractors and Indirect Subcontractors retain all such records for a period of no less than 6 years (or such other period as may be required by law) following termination or expiry of this contract.

Z9.2	The Employer and any person nominated by the Employer has the right to audit any and all such records (including without limitation those of any Subcontractors and Indirect Subcontractors) at any time during the performance of this contract and during the 6 year period (or such other period as may be required by law) following termination or expiry of this contract.

Z9.3	The Contractor allows the Employer and/or the Employer’s authorised representatives, at any reasonable time, to undertake any inspection, audit or check of any aspect of the Contractor’s performance of the works, including, but not limited to, inspection of the Contractor’s technical and organisational security measures for the protection of Personal Data. The Employer gives the Contractor what the Employer considers to be reasonable notice, in writing or verbally, of its intention to undertake an inspection, audit or check under this clause.

Z9.4	The Contractor provides the Employer with all reasonable co-operation in relation to any inspection, audit or check including making available documents and staff for interview.

Z10	Corrupt Gifts, Fraud and the Payment of Commission

The Contractor does not, and ensures that its employees, agents and sub-contractors do not, pay any commission, fees or grant any rebates to any employee, officer or agent of the Employer or any member of the TfL Group nor favour any employee, officer or agent of the Employer or any member of the TfL Group with gifts or entertainment of significant cost or value nor enter into any business arrangement with employees, officers or agents of the Employer or any member of the TfL Group other than as a representative of the Employer, without the Employer’s prior written approval.

Z11	Quality Statement

Z11.1	The quality statement sets out the Contractor’s proposals for the management and resourcing of the works.

Z11.2	The Contractor warrants that the representations contained in the quality statement section of their tender are accurate in every respect and may be fully relied upon by the Employer, including where the standards represented exceed the minimum originally specified by the Employer.

Z11.3 Should discrepancy arise between the quality statement and the other contract documents the other contract documents take precedence subject to the provisions of clause Z11.2. For the avoidance of doubt no qualifying statement made in the quality statement shall be taken as an acceptance by the Employer of such statement or shall limit the requirement of the Contractor to Provide the Works in accordance with the Works Information and the contract.

Z12	Quality Management System

The Contractor operates a quality management system complying with BS EN ISO 9002 for their performance of the contract. The management, organisation, responsibilities, procedures, processes, resources and programme for the quality management system from design (where applicable) to procurement, construction, completion, testing and commissioning of the works until the defects date is contained in a quality plan which is submitted to the Employer in accordance with the Works Information.  Any Subcontractor appointed by the Contractor and any Indirect Subcontractor operates a quality system enabling him to comply with the Contractor’s quality management system.

Z13	Recovery of Sums Due from the Contractor

When under this contract any sum of money is recoverable from or payable by the Contractor such sum may be deducted from or reduced by the amount of any sum or sums then due or which at any time thereafter may become due to the Contractor under this contract or any other contract with the Employer. Any sum due from the Contractor, whether under this contract or any other contract with the Employer, shall be payable as a debt to the Employer.

Z14	Nuisance

Z14.1	The Contractor at all times prevents any public or private nuisance (including, without limitation, any such nuisance caused by noxious fumes, noisy working operations or the deposit of any material or debris on the public highway) or other interference with the rights of any adjoining or neighbouring landowner, tenant or occupier or any statutory undertaker arising out of the carrying out of the works or of any obligation under clause 43 and assists the Employer in defending any action or proceedings which may be instituted in relation to the same.   The Contractor is responsible for and indemnifies the Employer from and against any and all expenses, liabilities, losses, claims and proceedings whatsoever resulting from any such nuisance or interference, except only where such nuisance or interference is the consequence of an instruction of the Employer.

Z14.2 Without prejudice to the Contractor’s obligations under clause Z14.1, the Contractor ensures that there is no trespass on or over any adjoining or neighbouring property arising out of the works or of any obligation under clause 41.  If the carrying out of the works or of any obligation under clause 41 is likely to necessitate any interference (including, without limitation, the oversailing of tower crane jibs) with the rights of adjoining or neighbouring owners or occupiers, then the Contractor, at no cost to the Employer, obtains the prior written agreement of such owners and/or occupiers to the work, and such agreement will be subject to the approval of the Employer before execution.  The Contractor complies in every respect with any conditions in any such agreement.

Z15	Construction Industry Scheme

Z15.1	Where the HM Revenue & Customs’ Construction Industry Scheme applies to any payment to be made by the Employer to the Contractor under the contract, the obligations of the Employer to make such payment will be subject to the provisions of the Construction Industry Scheme.  Unless and until HM Revenue and Customs confirms to the Employer that the Employer can make any payment to the Contractor without any tax deduction, the Employer deducts any tax from payments due to the Contractor under this contract at the rate specified by HM Revenue and Customs pursuant to the Construction Industry Scheme before paying the balance to the Contractor.  The Employer accounts to HM Revenue and Customs for any tax so deducted.

Z16	Not used.

Z17	Equality & Diversity Compliance

Z17.1	Without limiting the generality of any other provision of the contract, the Contractor has due regard to (i) the public sector duty to take reasonable steps to prevent sexual harassment of employees in the course of their employment under section 40A of the Equality Act 2010 and (ii) the public sector equality duty set out in section 149(1) of the Equality Act 2010 in the exercise of its functions and additionally:

- Provides the Works in a manner which eliminates sexual harassment,

- does not unlawfully discriminate;

- procures that its personnel do not unlawfully discriminate; and

- uses reasonable endeavours to procure that its Subcontractors and any Indirect Subcontractors do not unlawfully discriminate in relation to the works

within the meaning and scope of the Equality Act 2010 and any other relevant enactments in force from time to time in relation to discrimination in employment.

Z17.2	The Employer’s Workplace Policy requires the Employer’s own staff and those of its Subcontractors and Indirect Subcontractors to comply fully with the Workplace Policy to eradicate harassment in the workplace.  The Contractor:

- ensures that its staff, and those of its Subcontractors and Indirect Subcontractors who are engaged in the performance of the contract are fully conversant with the requirements of the Workplace Policy;

- fully investigate allegations of workplace harassment in accordance with the Workplace Policy; and

- ensures that appropriate effective action is taken where harassment is found to have occurred.

Z17.3	The Contractor assists and co-operates with the Employer and uses reasonable endeavours to procure that its Subcontractors and Indirect Subcontractors assist and co-operate where possible with the Employer’s compliance with its duties under sections 40A and 149 of the Equality Act 2010 as from time to time amended, re-enacted or substituted and any orders, rules, regulations, schemes, warrants, bye-laws, directives, guidance or codes of practice raised under any such law.

Z17.4	In performing their obligations under this contract, the Contractor:

- complies with the Anti-Slavery Policy,

- complies, and procures that their Subcontractors and Indirect Subcontractors comply, with the Modern Slavery Act 2015, and

- unless otherwise agreed in writing by the Employer (at the Employer’s sole and absolute discretion), only procures, and ensures that their Subcontractors and Indirect Subcontractors only procure, labour from a Certified Ethical Labour Provider.

Z17.5  Where the Contractor, a Subcontractor or Indirect Subcontractor is procuring labour from a Certified Ethical Labour Provider in accordance with the Clearview Scheme (or any Alternative Labour Scheme in respect of which audit reports are prepared), the resulting audit reports are made available to the Employer (at no additional cost) through the Supplier Ethical Data Exchange (Sedex) platform or such other equivalent platform as the Employer in its sole and absolute discretion may approve.

Z17.6	On each 12-month anniversary of the starting date, until the Defects Certificate has been issued, the Contractor shall submit a report to the Employer which confirms that all labour used to Provide the Works has been procured from a Certified Ethical Labour Provider and includes such evidence as the Employer may reasonably require to evidence compliance.

Z17.7	A failure by the Contractor to comply with its obligations under clause Z19.4 and Z19.5 constitutes a substantial failure by the Contractor to comply with its obligations for the purpose of clause 90.3 of this contract.

Z17.8	The Employer may refuse any labourer employed or engaged by the Contractor, a Subcontractor or Indirect Subcontractor entry onto any property that is owned, occupied or managed by the Employer if that labourer has not been procured from a Certified Ethical Labour Provider or if the Employer has reasonable grounds to suspect that such employee or agent has not been procured from a Certified Ethical Labour Provider. Any losses arising from such refusal of entry shall not constitute a compensation event.

Z18	Considerate Constructors Scheme

The Contractor

- registers the site under the Considerate Constructors Scheme

- complies with the Considerate Constructors Scheme’s Code of Considerate Practice in Providing the Works.

Optional Z Clauses

Z19	Responsibility for Statutory Undertakers

Z19.1	Statutory Undertaker means any person other than the Employer who has a statutory right or a right pursuant to a licence granted under any statute to place or maintain any apparatus (including any pipe conduit sewer drain or tunnel) on under or over the site or to inspect adjust repair alter renew reposition or remove such apparatus.

The Contractor on behalf of the Employer

identifies those measures which need to be taken as a consequence of or in order to facilitate the works with any Statutory Undertaker;

- agrees a specification for the measures which need to be taken and determines by whom those measures are to be taken with the Statutory Undertaker;

co-ordinates the taking of those measures and the execution of the works with the Statutory Undertaker;

and the Employer as the Contractor's principal pays the Statutory Undertaker's allowable costs in respect of these measures.

Z19.2	The Contractor allows in any programme required under this contract, any notice period required by a Statutory Undertaker in relation to any matter which is the subject of clause Z19.1 and for all periods required in the taking of measures which are the subject of clause Z19.1.

Z20	Use of Existing Services

The Employer does not warrant the suitability or availability of installations and services for the Contractor’s use and the Contractor shall take measures to supplement them as necessary.

Z21	Design Check Certificate

Not Used.

Z22	Goods vehicles operator’s licence

Each goods vehicle used by the Contractor or their Subcontractors and Indirect Subcontractors in connection with this contract displays the vehicle licence disc relevant to the goods operator's licence under which the vehicle is operated or, in the absence of an operator's licence disc, the vehicle carries documentation giving the operator's licence number, name and address.

Z23	Retention Bond

If after the Employer certifies Completion for the whole of the works the Contractor wishes to be paid the balance of the retention monies then they submit to the Employer a retention bond in substantially the same form as appearing in the Works Information for the amount of such retention monies and issued by a surety acceptable to the Employer. Upon receipt of the retention bond the Employer releases the balance of the retention monies to the Contractor. The retention bond is returned by the Employer to the Contractor upon the later of the issue of the Defects Certificate and the date in which the Contractor makes payment in respect of any uncorrected Defects in accordance with clause 42.1.]

Z24	Computer Equipment

Any software, electronic or magnetic media, hardware or computer system used or supplied by the Contractor in connection with this contract:

- is Euro compliant; and

- is compliant with the UK Government’s “e-government interoperability framework” standard, as may be updated from time to time, details of which are available on the Cabinet Office website, www.govtalk.gov.uk; and

- does not have its functionality or performance affected, be made inoperable or be more difficult to use by reason of any date related input or processing in or on any part of such software, electronic or magnetic media, hardware or computer system; and

- does not cause any damage, loss or erosion to or interfere adversely or in any way with the compilation, content or structure of any data, database, software or other electronic or magnetic media, hardware or computer system used by, for or on behalf of the Employer and/or any other member of the TfL Group on which it is used or with which it interfaces or comes into contact; and

- any variations, enhancements or actions undertaken by the Contractor in respect of such software, electronic or magnetic media, hardware or computer system does not  affect the Contractor’s compliance with this warranty.]

Z25	Sustainable Timber

Z25.1	For the purposes of this clause unless the context indicates otherwise, the following expressions shall have the following meanings:-

Z25.1.1	“Legal Timber”

Means Timber in respect of which the organisation that felled the trees and/or provided the Timber from which the wood supplied under the contract derived:

(a)	had legal rights to use the forest;

(b)	holds a register of all local and national laws and codes of practice relevant to forest operations; and

(c)	complied with all relevant local and national laws and codes of practice including environmental, labour and health and safety laws and paid all relevant royalties and taxes.

Z25.1.2	“Recycled Timber” and “Reclaimed Timber”

Means recovered wood that has been reclaimed or re-used and that has been in previous use and is no longer used for the purpose for which the trees from which it derives were originally felled. The terms ‘recycled’ and ‘reclaimed’ are interchangeable and include, but are not limited to the following categories: pre-consumer recycled wood and wood fibre or industrial by-products but excluding sawmill co-products (sawmill co-products are deemed to fall within the category of Virgin Timber), post-consumer recycled wood and wood fibre and drift wood. recycled or reclaimed Timber must be capable of being evidenced as such to the Employer’s satisfaction in order to satisfy this definition.

Z25.1.3	“Sustainable Timber”

Means Timber, which in order to meet the Employer’s criteria for sustainable timber, must be:

(a)	Recycled Timber;  or

(b)	Sustainably Sourced Timber; or

(c)	a combination of (a) and (b).

Z25.1.4	“Sustainably Sourced Timber”

Means Timber sourced from organisational, production and process methods that minimise harm to ecosystems, sustain forest productivity, ensure that both forest ecosystem health and vitality,  and  forest biodiversity is maintained. In order to satisfy this definition, Timber must be accredited to meet the Forest Stewardship Council (FSC) or equivalent. Where it is not practicable to use Forest Stewardship Council (FSC) standard accredited timber, the Employer will accept Timber accredited through other schemes approved by the Central Point of Expertise on Timber (CPET), as listed below:

(a)	Canadian Standards Association (CSA);

(b)	Programme for the Endorsement of Forest Certification (PEFC); or

(c)	Sustainable Forestry Initiative (SFI),

or such other source as the Contractor may demonstrate to the Employer’s satisfaction is equivalent.

Z25.1.5	“Timber”

Means wood from trees that have been felled for that purpose, but excludes any item where the manufacturing processes applied to it has obscured the wood element, (by way of example only, paper would not be treated as timber). Where the term Timber is used as a generic term it includes both Virgin Timber and Recycled Timber.

Z25.1.6	“Virgin Timber”

Means Timber supplied or used in the performance of this contract that is not Recycled Timber or Reclaimed Timber.

Z25.1.7	“Independent Report”

Means an independent report by an individual or body:

(a)	whose organisation, systems and procedures conform to:

(i)	ISO Guide 65:1996 (EN 45011:1998); and

(ii)	general requirements for bodies operating product certification systems; and

(b)	who is accredited to audit against forest management standards by a national or international body whose organisation, systems and procedures conform to ISO Guide 61 General Requirements for Assessment and Accreditation of Certification Bodies.

Z25.2	Contractor’s Obligations and the Employer’s Rights

Z25.2.1	The Contractor shall ensure that all Timber supplied or used in the performance of the contract shall be Sustainable Timber. If it is not practicable for the Contractor to meet this condition the Contractor must inform the Employer in writing prior to the supply of any Timber that is not Sustainable Timber, and stating the reason for the inability to comply with this condition.  The Employer reserves the right, in its absolute discretion, to approve the use of Timber that is not Sustainable Timber.  Where the Employer exercises its right to reject any Timber, the provisions of clause Z25.4 shall apply.

Z25.2.2	Without prejudice to clauses Z25.2.1 and Z25.4.2, all Virgin Timber procured by the Contractor for supply or use in performance of the contract shall be Legal Timber.

Z25.2.3	The Contractor shall ensure that Virgin Timber it procures for supply or use in performance of the contract shall not have derived from any species of tree that is protected under the Convention on International Trade in Endangered Species of Wild Fauna and Flora (CITES) unless the supplier can prove, by producing official documentation, that they have complied with the CITES requirements that permit trading in the particular species of tree so listed under that Convention.

Z25.2.4	The Employer reserves the right to reject at any time any Timber that does not comply with the conditions of this contract or the Works Information. Where the Employer exercises its right to reject any Timber, the Contractor shall supply contractually compliant alternative Timber, at no additional cost to the Employer and without causing delay to the performance of the contract.

Z25.2.5	The Contractor shall maintain records of all Timber supplied and used in the performance of the contract. Such information shall be made available to the Employer promptly if requested at any time.

Z25.3	Employer’s Reporting Requirements

Z25.3.1	Unless the Employer has given its written approval in accordance with clause Z25.2.1 that Timber that is not Sustainable Timber may be used, then, if requested, the Contractor shall promptly provide evidence to the Employer’s satisfaction  that the Timber is Sustainable  Timber.

Z25.3.2	Upon a request by the Employer referred to in clause Z25.3.1,  in the event that the Contractor does not promptly provide such evidence, or the evidence provided does not satisfy the Employer’s requirements, then (and without prejudice to clause Z25.4.1), the Employer reserves the right to retain 25% of any monies payable to the Contractor under the contract until such date as the Employer is in receipt of such evidence and the Employer is satisfied that the evidence establishes that the Timber is Sustainable Timber .

Z25.3.3	The Contractor shall report quarterly on its use of Sustainable Timber in the performance of the contract, in the form set out in the Works Information.

Z25.3.4	The Contractor shall report on the amount of Timber that has been supplied to the Employer in accordance with clause Z25.2.1 which is not Sustainable Timber.

Z25.4	Verification

Z25.4.1	Evidence of Sustainable Timber

The Employer reserves the right to determine whether the evidence supplied by the Contractor is sufficient to satisfy it that the Works Information and the contract have been fully complied with. In the event that the Employer is not so satisfied, the Contractor shall, on written request by the Employer, commission and meet the costs of an Independent Report to:

(a)	verify the source of the Timber ; and

(b)	assess whether the forests of origin were managed in accordance with the specified local laws and regulations.

Z25.4.2	Evidence of Legal Timber

Z25.4.2.1	The Contractor shall, before delivering any Virgin Timber under this contract, obtain documentary evidence to the Employer’s satisfaction that the Timber is both Legal and Sustainable Timber. If requested in writing by the Employer, the Contractor shall submit such documentary evidence to the Employer either prior to delivery or at such other times as the Employer may require.  For the avoidance of doubt, the Contractor shall identify, as part of the evidence submitted, a chain of custody from the source of the Timber through to delivery of the final product.

Z25.4.2.2	The Employer reserves the right at any time during the execution of the contract and for a period of 6 years from final delivery of any Timber under this contract to require the Contractor to produce the evidence required for the Employer’s inspection within 14 days of the Employer’s written request.]

Z26	London Living Wage

For the purposes of this clause Z26:

“CCSL” means the Centre for Civil Society Limited or any relevant replacement organisation as notified by the Employer from time to time; and

“London Living Wage” means the London rate for the basic hourly wage as updated and published annually by the CCSL (or any relevant replacement organisation) on its website (www.livingwage.org.uk).

Z26.1 		The Contractor acknowledges and agrees that the Mayor, pursuant to section 155 of the GLA Act, has directed the Employer to ensure that the London Living Wage is paid to anyone engaged by the Employer who is required to discharge contractual obligations (whether as a direct contractor or a subcontractor (of any tier) of that direct contractor) on the Employer’s estate in the circumstances set out in sub-clause Z26.2(a).

Z26.2	Without prejudice to any other provision of this contract, the Contractor:

(a) ensures that their employees and workers and procures that the employees and workers of their Subcontractors and Indirect Subcontractors engaged in the performance of the works:

- for two (2) or more hours of work in any given day in a week, for eight (8) or more consecutive weeks in a year and

- on the Employer’s estate including (without limitation) the site and premises and land owned or occupied by the Employer,

is paid an hourly wage (or equivalent of an hourly wage) equivalent to or greater than the London Living Wage,

(b) ensures that none of:

- their employees and workers nor

- the employees and workers of their Subcontractors or Indirect Subcontractors,

engaged in the performance of the works is paid less than the amount to which they are entitled in their respective contracts of employment,

(c) provides to the Employer such information concerning the London Living Wage as the Employer or their nominees may reasonably require from time to time, including (without limitation):

- all information necessary for the Employer to confirm that the Contractor is complying with their obligations under this clause Z26 and

- reasonable evidence that sub-clause Z26.2(a) is implemented,

(d) in connection with sub-clause Z26.2(c),

- acknowledges and agrees that CCSL may contact and meet with any trade unions representing the Contractor’s employees and workers and the employees and workers of their Subcontractors and Indirect Subcontractors in order to establish that the obligations in sub-clause Z26.2(a) have been complied with and

- liaises and cooperates with the Employer and the CCSL in order to establish that the obligations in sub-clause Z26.2(a) have been complied with,

(e) disseminates on behalf of the Employer to:

- their employees and workers and

- the employees and workers of their Subcontractors and Indirect Subcontractors,

engaged in the performance of the works such perception questionnaires as the Employer may reasonably require from time to time and promptly collates and returns to the Employer responses to such questionnaires, and

(f) co-operates and provides all reasonable assistance in monitoring the effect of the London Living Wage.

Z26.3	For the avoidance of doubt the Contractor:

(a) implements the annual increase in the rate of the London Living Wage and

(b) procures that their Subcontractors and Indirect Subcontractors implement the annual increase in the rate of the London Living Wage,

on or before 1 April in the year following the publication of the increased rate of the London Living Wage.

Z26.4 		The Employer reserves the right to audit (acting by itself or its nominee(s)) the provision of the London Living Wage to the Contractor’s employees and workers and the employees and workers of their Subcontractors and Indirect Subcontractors.

Z26.5		Any breach by the Contractor of the provisions of this clause Z26 is treated as the Contractor having substantially failed to comply with this contract for the purpose of Clause 90.3 of this contract.

SCHEDULE 2

Insurance Table

| INSURANCE AGAINST | WHICH PARTY PROVIDES | MINIMUM AMOUNT OF COVER OR MINIMUM LEVEL OF INDEMNITY |
| --- | --- | --- |
| All risks of loss or damage (not excluded by the terms and conditions of the policy) to the permanent works and materials or equipment for incorporation therein, the temporary works (i.e. other works erected or constructed for the purpose of making possible the erection or installation of the permanent works) constructional plant and equipment temporary buildings and other property owned by or supplied by the Employer. | Employer in the joint names of the Parties | 100,000,000 (one hundred million pounds) per occurrence (first loss limit) |
| All sums for which the insured shall become legally liable to pay as damages in respect of death of or injury or illness or disease to third parties and/or loss of or damage to third party property obstruction loss of amenities trespass nuisance or any like cause happening during the period of insurance and arising out of or in connection with this contract | Employer in the joint names of the Parties] | Not less than fifty million pounds (£50,000,000) per event or series of events arising out of one incident (and in the aggregate in respect of product liability). |
| Liability for death of or bodily injury or illness sustained by employees of the Contractor arising out of or in the course of their employment in connection with this contract | Contractor | The greater of the amount required by the applicable law and the amount stated in the Contract Data for any one event |
| Loss or damage to constructional plant, tools, equipment, temporary buildings (including contents therein) belonging to or the responsibility of the Contractor | Contractor | The replacement cost |
| Professional Indemnity Insurance Negligence omission or default in respect of design of the works for which the Contractor is responsible | Contractor | Ten million pounds (£10,000,000) for each and every claim and in the aggregate per annum or as otherwise stated in the Contract Data |

SCHEDULE 3

Schedule of Payments

Include wording in square brackets and delete the word “Contractor” if Owner Controlled Insurance is being procured.  Take advice from TfL Group Insurance or TfL Legal if there are any queries.