Digital Support for the Local Plan Contract KPIs

KPIs

Timetable – Be able to start the contract at the latest by the 13th October 2025. Target: 100%

Go live date – meet timescales to have the product ready to go live by the 28th October 2025 at the latest. Target: 100%

Response time – Queries and questions will be answered in accordance with the contract Target: 100%

If a target is not met, the following process will be initiated in the following stages:

Stage one - First KPI missed:

A call with the supplier to address the issue and seek resolution within 5 working days.

Stage two - Second KPI missed:

A meeting with the officer(s) from Breckland Council to discuss the recurring problem and a written agreement to have the matter resolved within 5 working days.

Stage three - Third (consistent) KPI missed:

The Councils retain the right to terminate the contract after three consecutive KPI failures, following written notification to the supplier.

If the first and second stages are not resolved within the set ‘5 working days’ time frame stated, then the process will continue onto the next stage.

Reporting Procedure

Reporting will be quarterly to include:

- Review and discussion of each of the KPIs, including any remedial actions and noting any successes.

- Health and safety review and updates.

- Finance items, credits/payments to the Councils.

- Information on any complaints received.

- Any concerns which need to be raised with the Councils.

- Any other items deemed necessary to support the delivery of this contract.