A blue sign with white text

AI-generated content may be incorrect.

**Municipal Building:**

**Design element for the**

**cultural and creative transformation works to the Passmore Edwards Building, Falmouth**

May 2023

|  |
| --- |
| **Key Contract Conditions**  **Data provided by the Client** |

**Introduction**

Set out below are the specifics which will be applicable.

**Contract Data Provided by the Client**

| **Contract Data** | **Contract Specific Details** |
| --- | --- |
| The law of the contract is | England and Wales |
| The period for reply is  Except the period for reply for | One week  accepting particulars of design is two weeks |
| The period for retention following completion or earlier termination is | Twelve years |
| The key dates and conditions to be met are | To be agreed |
| The consultant prepares forecasts of total expenses at intervals no longer than | Monthly |
| The consultant submits revised programmes at intervals no longer than | Monthly |
| The completion date for the whole of the service is | The date of issue of the making good defects certificate of the construction works contract |
| The period after the contract date within which the consultant is to submit a first programme for acceptance is | Two weeks |
| Payment | |
| The currency of the contract is | Pound Sterling |
| The assessment interval is | A month |
| The expenses stated by the Client are | Payment of fees to Statutory Authorities and Utilities Suppliers |
| The interest rate is | 2% above the Bank of England base rate |
| The period within which payments are made is | Twenty eight days |
| Compensation events | Does not apply |
| Collaborative working | Does not apply |
| Health and Safety | Applies |
| Cost savings and value improvements | Applies |
| Sustainable development and environmental considerations | Applies |
| Performance Indicators and monitoring | Does not apply |
| Liabilities and Insurance | |
| The minimum amount of cover and the periods for which the consultant maintains insurance are | As stated in Volume 1 |
| Resolving and avoiding Disputes | |
| The tribunal is | Arbitration |
| The arbitration procedure is | To be agreed |
| The senior representative of the client is | Jackie George (Project Manager) |
| The adjudicator is | To be appointed by the adjudicator nominating body |
| Price adjustment for Inflation | |
| The proportions used to calculate the price adjustment factor are  The base date for indices is  These indices are | Non-adjustable  Not Applicable  Not Applicable |
| Delay damages for completion of the whole of the service is | £100 per day |
| Performance Bond | Not Applicable |
| Limitation of Liability: The end of liability date after the completion of the whole service is | Twelve Years |