

**Schedule of Works and Equipment – Long Meadow Play Area, Barton on Sea**

**Play Equipment**

1. Spiral Multiplay Unit 4m High ​
2. Combination Swing: 2x Flat 1x Pod (2.25m high frame) ​ ​
3. Combination Swing: 1x Cradle 1x Inclusive Seat (2.25m high frame) ​ ​
4. Wheelchair Accessible Roundabout ​ ​
5. EuroTramp Trampoline 1.5m x 1.5m (jumping area 1m x 1m) ​ ​
6. Four Seat Spring See Saw ​ ​
7. Climbing Hut
8. Fahr Sensory Play Panel (800x595mm) including 2No. ​Posts ​

**Ancillaries (By Others) ​**

1. Fencing
2. 2No. Gates

**Existing Ancillaries**

1. Bin (Relocated) ​
2. 2No. Benches (Relocated) ​

**Safety Surfacing**

* Area to be surfaced with 244m² Wetpour. ​
* Critical fall heights:
	+ 135m² @ 1.2m & below
	+ 38m² @ 1.3m
	+ 30m² @ 1.5m
	+ 12m² @ 1.77m
	+ 7m² @ 1.95m
	+ 22m² @ 2.37m

**Groundworks**

* 249m² Excavation into Grass up to 200mm deep ​
* 249m² Type 1 MOT Stone 100mm deep ​
* 62Lm Concrete Kerb Flat Top Edging (PCC) ​

**Removals**

* Removal of Bin & 2No. ​ Benches, to be relocated elsewhere on site ​
* Removal of 75m² Rubber Mulch ​
* Removal of 4m² Rubber Mulch & Stone Subbase ​

**Reinstatement**

* Areas where rubber mulch has been removed to be reinstated:
	+ 40m² to be covered by new Wetpour area ​
	+ Remaining 35m² to be reinstated using topsoil & turf ​

**Optional Extras**