ANNEX 1

SPECIFICATION

for

Private Rented Sector Licensing and Inspection

[Project ref 25-S-031]

Date: 09/09/2025

Contents

1 - Introduction & Background	3

Commissioning context	3

Existing solution/s in Reading	4

2 - Scope	4

3 - Requirements	6

General expectations	6

General expectations - software	7

Essential functional requirements – licence application processing	8
Essential Functional requirements – inspections and compliance……………10

Stakeholder engagement and External communications	11

Technical standards	12

Data retention requirements	13

Reporting requirements	13

System support	14

Staff standards……………………………………………………………………….15
Social Value	15

Exit plans	16

4 - Contract management and KPIs	16

Change control	20

5 - Project management team structure	21

6 - Definitions	22

# 1 - Introduction & Background

## Commissioning context

  - To improve property conditions in the private rented sector through increased inspection, advice and enforcement activity Reading Borough Council has agreed to implement discretionary licensing schemes – Additional licensing of small houses in multiple occupation boroughwide and Selective Licensing of all rented properties in 3 wards.

  - Policy Committee in March 2025 agreed to go to tender for a delivery partner to assist us in the delivery of these schemes.  This specification sets out the detail of the services to be tendered, including:

- Online platform and administration of licence applications for the proposed discretionary licensing schemes.

- Inspection of rented properties covered by the discretionary licensing scheme to assess housing conditions, and follow up compliance.

  - The proposed designations aim to improve property conditions through increased inspection activity and providing advice to landlords.

  - The Housing Act 2004 sets out the duty to keep housing conditions under review and as part of this, Reading Borough Council (RBC) undertook a ‘Stock Condition Survey’.   This identified issues with property conditions, particularly in relation to houses in multiple occupation but also across the wider private rented sector, particularly in certain geographical areas (wards).

  - The Council’s Housing Standards Enforcement Policy and the Housing Strategy commit the Council to reviewing evidence in relation to housing conditions and the need for discretionary licensing schemes as part of wider actions to improve the quality and safety of housing for residents.

  - Berkshire West Health and Wellbeing Strategy identifies that poor housing is one of the determinants of poor health. The Strategy commits the Council to consider the impact on health in work and to 'address the variation in the experience of the wider social, economic and environmental determinants of health'.

  - Reading’s Preventing Homelessness Strategy 2020 –2025 includes a priority to increase access to decent, suitable accommodation and recognises that engagement on this will focus primarily on the private rented sector, particularly through the Rent Guarantee Scheme but also through other initiatives. The strategy also commits to working across teams within the Council to enable enforcement action relating to poor quality accommodation and to drive-up housing standards. The recommended discretionary licensing designations will enable this activity to be expanded.

The project also supports the Council’s priorities: Deliver a sustainable and healthy environment and reduce Reading’s carbon footprint; Safeguard and support the health and wellbeing of Reading’s adults and children; and, to ensure Reading Borough Council is fit for the future as set out in the Council Plan.

  - Our Customer Experience Programme is underway, including ambitions to make better use of digital to provide customers with more opportunities to resolve issues themselves through self-service, and with better support to complete transactional services.

## Existing solution/s in Reading

  - Reading Borough Council operates the national mandatory hmo licensing scheme for houses in multiple occupation (hmo), under Part 2 of the Housing Act 2004.  We currently have around 1,400 hmos licenced, or in the process of being licenced.  These are processed in house using Metastreet application software with an in-house team of officers inspecting properties and processing applications.  We do not propose to transfer data from the existing system(s) into the proposed solution for discretionary licensing.

  - Our proposed additional and selective licensing schemes will be our first implementation of discretionary licensing.

  - We have identified potential issues in the recruitment of additional staff to support an expansion into discretionary licensing.  We therefore seek a delivery partner to enable us to process/review licence applications and to inspect rented properties where an application has been received.

# 2 - Scope

  - The scope for this specification is to cover the following key areas, to support additional (hmo) licensing and selective licensing designations in Reading under the Housing Act 2004 parts 2 and 3:

- Provision by the vendor/supplier of an online platform (software) providing an application process for landlords and agents to apply for and receive a licence. To include submission of an application form, supporting documents and the appropriate application fee.  The provider must provide access to Reading Borough Council staff to access and review and amend records.

Provision of services:

- Administration of licence applications for the proposed discretionary licensing schemes including management of the application process.

- Inspection of private rented domestic properties where an application has been received. To identify defects, assess housing conditions against Reading Borough Council’s criteria and inform the applicant and other relevant parties of action required to remedy defects.

- To monitor compliance with defects identified at the inspections referred to above, making contact with relevant parties and verifying compliance either through revisits or receipt of documents, photographs, declarations or similar.

- To maintain a record of documents and actions relating to licence applications and decisions and property inspections and related activity. To provide reporting tools relating to this activity.

- To communicate with stakeholders about the introduction and operation of the licensing schemes.  To include events and marketing of the scheme and information for stakeholders prior to launch and during the operation of the schemes.

- To support the Council where necessary with enforcement action including (but not limited to) providing documents, audit trails and/or witness statements as appropriate to enable Reading Borough Council to complete its enforcement functions.

- To act as data controller or joint data controller in respect of the services provided.

  - The following requirements are optional requirements for this solution to be included in the bid creation:

- Providing services referred to in 2.1 relating to the implementation of selective licensing in Park and Redlands wards (see below).

- Inspection and compliance monitoring of c.200 houses in multiple occupation on the mandatory hmo licensing scheme (but excluding application processing - licence applications to be processed and issued in house by RBC).

  - The following requirements are outside the scope of this solution:

- Application processing relating to the existing (mandatory) licensing of houses in multiple occupation scheme, other than where an applicant applies for an additional hmo licence and it is found suitable for 5 or more occupants.

- The taking of formal enforcement action (notices, prosecutions, financial penalties) against landlords and agents.  However, see details in the specification of support services that may be required to support such actions by Reading Borough Council as the enforcement body

- Access by the supplier/vendor to the Councils existing systems and databases (so assessment of the fit and proper assessment and adequate management arrangements must be made in liaison with Reading Borough Council officers).

  - The supplier must deliver an application to decision process in relation to discretionary licence applications and an inspection and compliance monitoring function.

  - It is anticipated that the licensing designations will be made in phases with c1600 properties in the first phase which is scheduled to be additional hmo licensing for private rented homes with 3-4 person occupancy throughout the borough of Reading.  The second phase is scheduled to be selective licensing of all rented properties in Battle ward c1980 properties.

  - Two further phases are currently planned for selective licensing in Park ward (c1600 properties) and the adjacent Redlands ward (c1900 properties).  It is anticipated to introduce these schemes at 2 year intervals, though it may be considered for earlier introduction via a contract extension to the current tender.

  - The estimated number of applications has been calculated assuming 80% of predicted properties in scope making an application (and that properties with an additional hmo licence from phase 1 are not required to apply for a selective licence in the later phases).  The predicted number of properties is based on a desktop exercise through our stock condition survey.

  - The supplier should be able to begin receiving applications within 2 months of contract signing and to commence inspection of properties within 4 months.

  - The supplier must at all times keep in mind the Council’s own policies and priorities relevant to the project, such that the supplier highlights any recommendations which may contradict the Council’s strategic direction as soon as possible, in line with the process defined in this tender and the contract terms.

# 3 - Requirements

## General expectations

  - The organisation/s will hold relevant levels of insurance as outlined within the draft contract Terms and Conditions.

  - The organisation/s should hold and maintain both Equality and Health and Safety policies as outlined in the draft contract Terms and Conditions.

  - The organisation/s would have relevant experience and expertise in delivering a solution/s of this type to similar size and complexity of organisation successfully achieving similar or equivalent benefits.

  - Delivery must include effective training and knowledge transfer to support best use of solution(s) by the Council. Training should ensure that optimum and efficient use of the solution(s) can be self-managed by the Council as much as possible (for those parts of the system which will be operated by Council staff). The provider(s) should engage in a range of suitable training, relevant to the Council’s needs. Said training must fulfil the following:

- onsite or virtual training should be made available

- all training should include applicable and accessible notes, which should enable Council officers to deliver induction-style training to new members of staff

- a refresher training package to be delivered periodically if the system is “updated” and if the system has complete “interface update” – this should be at no extra costs to the Council when training will need to be attend by the staff

- training should be validated (or similar) with designated Council representatives before deployment.

## General expectations - software

  - The selected solution/s must meet the mandated sections of the Product Assessment Criteria for Service Providers Holding Personal Identifiable Data throughout the period of the contract.

  - The selected solution/s must be provided on a Software as a Service basis on a cloud-based model with its primary data centre being based in the UK and/or EU-EEA.

  - Where possible and applicable, the system should support single sign-on functionality within its offer.

  - The solution/s must have a suitable and robust data protection approach including:

- Protection within supplier network, between supplier and buyer, between platform and residents (customer platform)

- User authentication

- Penetration testing frequency and approach

- Access restriction testing frequency and approach

- Vulnerability management, Protective monitoring and incident management type.

  - Implementation support must be provided, with a clear expectation set around resources and skillsets expected from the Council.

  - Enhanced support is expected around go-live to resolve snagging issues and ongoing maintenance support / issue resolution post-go live.

  - The supplier/vendor must undertake ongoing agreed delivery of RBC requested enhancements as part of upgrade schedule.

  - A test site/sandbox shall be providing for Officer testing and familiarisation.

  - A user guide or guides shall be provided to RBC staff to refer to relating to use and operation of the system.

  - Suppliers are required to have their software ready for implementation prior to the mobilisation period commencing.  Suppliers not permitted to develop their software during the mobilisation period.  Suppliers are required to evidence that the software to be used is currently operational in other areas.

## Essential functional requirements – licence application processing

  - Application platform must allow for submission of an application for a licence under Part 2 and part 3 of the Housing Act 2004, compliant with the requirements of the Licensing and Management of Houses in Multiple Occupation and Other Houses (Miscellaneous Provisions) (England) Regulations 2006.

  - The application platform must also allow for applications to be submitted to vary or revoke a licence that is already in force and for a request to cancel or withdraw an application.

  - The application platform must also allow for applications to be submitted to for a temporary exemption from licensing (Housing Act 2004, section 62/section 86) and for a request to cancel or withdraw such an application.

  - The application platform must allow for submission of supporting documents at the time of application and at subsequent times, as appropriate.

  - The application platform must be customisable to allow for the steps required to verify an application to be agreed with Reading Borough Council.

  - The application must be able to be submitted by an agent (including Council Officers in such cases where we may provide an application assistance service).

  - The applicant must be able to validate the address of the property to be licenced by reference to a proper address matched to a UPRN (or to allow manual entry of an address where this cannot be matched).

  - The vendor/supplier must validate that the documents provided meet the application requirements including that they are in date and where appropriate issued by a competent person (for example, a gas safety certificate issued by an appropriate member of the Gas Safe Register).  This validation check must be recorded.

  - The vendor/supplier must validate that where a limited company has applied to be licence holder or managing agent that they are listed on Companies House and that the registered address is able to be displayed on the formal notices relating to the grant or refusal of a licence.

  - The vendor/supplier must validate that for persons/partnerships that are not limited companies a suitable proof of address is provided for the proposed licence holder and managing agent and this address is displayed on the formal notices relating to the grant or refusal of a licence.

  - The vendor/supplier must verify the proposed licence holder has a suitable level of control of the property including confirming land registry in each case and further tenancies or leases where applicable.

  - The application platform must allow for submission of application fees (which will vary depending on the type of licence and size of property in relation to number of bedrooms), including split fee payments compliant with Provision of Service Regulations and the Hemmings v Westminster caselaw.  A part b payment should be payable/collected at the point a decision to grant a licence is made.

  - The application platform must provide a mechanism to assess and record the suitability of the applicant and managing agent, with regard to the Housing Act 2004 associated regulations and Reading Borough Council’s standards.

  - The application platform must be capable of recording/issuing a draft licence final licence and modified/varied licence to a named individual, joint persons/partners and companies.

  - The system must be able to produce documents including but not limited to letters, emails, notifying relevant parties of the progress of applications.

  - The system must be able to receive and record representations made by relevant parties to draft licences and proposals to refuse an application or and to vary or revoke a licence.

  - The system must be able to produce/generate draft licences documents, final licence documents and notices compliant with the Housing Act 2004 schedule 5 (Licences under Parts 2 and 3: procedure and appeals) including documentation for grant refusal variation and revocation of a licence.

  - The system must be able to provide for the issuing of a licence of up to 5 years or such longer period as the Housing Act may permit and to issue licences shorter than 5 years).

  - Documents must be able to be produced from templates held in or accessed by the system.  These must capable of being produced in accordance with the Council’s Style Guide and be editable/customisable both as a template and for ad hoc individual tailoring (for example to set individual property conditions or to tailor the content of a letter or email to an individual applicant).

  - The system must maintain a record of documents and actions relating to licence applications and decisions and property inspections and related activity.  These must be available to view and print.

  - The vendor/supplier must provide a public register of licences compliant with the Licensing and Management of Houses in Multiple Occupation and Other Houses (Miscellaneous Provisions) (England) Regulations 2006 updated at minimum weekly.  This must include licences in force (ie where the licence has been granted and not subsequently expired or revoked).

  - The vendor/supplier must publish a shortened version of the public register online displaying the address, start and end date of the licence and where applicable, the permitted number of occupants.

  - The application system must have ability to maintain an audit log of activity carried out.

  - The application system must allow for the recording of a decision by Reading Borough Council on whether the relevant persons are a fit and proper person to hold a licence and/or be a manager of a licenced property and a decision on whether to grant or refuse a licence and to vary or revoke a licence.

  - The system must allow for the delivery of documents to applicants and relevant persons by electronic means and to record consent for the delivery by electronic means (compliant with section 247 of the Housing Act 2004).  The system must also allow for the printing and posting of documents where such consent is not received.

  - The vendor/supplier must have a mechanism to note the expiry date of licences and temporary exemptions and to notify the landlord/agent of the upcoming expiry with provision to provide renewal applications compliant with The Licensing and Management of Houses in Multiple Occupation and Other Houses (Miscellaneous Provisions)(Amendment)(England) Regulations 2012 or amendments thereof.

  - The application platform must allow access to Reading Borough Council staff to access and review and provide a means for Reading Borough Council to add notes or documents to records.

  - The application platform must provide access to licence applicants to access and review records in respect of those parts of the application that they have submitted and any correspondence sent to them only and to allow them to view a general status of the application.

Essential Functional requirements – inspections and compliance

  - The vendor/supplier must provide a mechanism for appointments to be booked by licence applicants or their agents for the inspection of the property subject to a licence application.  The vendor/supplier must inform the occupants of the inspection with at least 72 hours notice.

  - Staff should be available for the inspection of properties between the hours of 9am and 5.30pm Monday to Friday (excluding bank holidays) with staff available between 8am and 7pm at minimum an average of two dates per calendar month.

  - All properties subject to an application must be inspected by the vendor/supplier, or reasonable endeavours made to gain access to inspect. In the case of the additional (hmo) licensing scheme, two inspections are required (though RBC may reduce this requirement in some cases, for example where our own officers have or intend to inspect).  On the selective licensing schemes a minimum of 10% of properties are expected to require a second inspection by the vendor/supplier (either as a physical compliance check or a proactive second inspection).

  - The vendor/supplier must note defects relating to property conditions at the inspection, and take measurements and photographs as appropriate. The vendor/supplier must assess the defects and assess the suitability for a permitted number of occupants. In relation to the additional hmo licences this must include an assessment of the permitted number of occupants in each bedroom.

  - Where a licence or draft licence has been issued and the calculated permitted occupancy is different to that shown on the draft/final licence, the vendor/supplier must prepare a modified licence showing the corrected occupancy level (such as to allow a notice of variation to be issued) at no additional cost.

  - The vendor/supplier must record property defects and improvements to properties and other indicators of compliance; these must be held by electronic means in a reportable format.

  - The vendor/supplier must inform the applicant and other relevant parties of issued identified and action required to remedy defects.  These decisions and communications must be recorded.

  - The vendor/supplier must have a mechanism to notify a named contact within Reading Borough Council (and any relevant emergency services) of any urgent issues and for recording and monitoring such issues and notifications.  This might include, but not limited to safeguarding concerns, gas safety, electrical safety and other serious property concerns.

  - The supplier/vendor must monitor compliance with defects identified at the inspections referred to above, making contact with relevant parties and verifying compliance either through revisits or receipt of documents, photographs, declarations or similar.  The system must record such contacts and record the outcome of works/actions completed or not completed.

  - The vendor/supplier must have a mechanism to notify a named contact within Reading Borough Council of any compliance issues not resolved by the relevant parties within a reasonable timescale and for recording and monitoring such issues and notifications.

  - The vendor/supplier must have a mechanism to note the expiry date of relevant safety certificates (for example gas, electrical) and to notify the landlord/agent of the upcoming expiry with provision to provide replacement certificates to the vendor/supplier for review.

  - The vendor/supplier shall provide on request a witness statement and support in collating documentation where required for proposed enforcement activity by Reading Borough Council.

## Stakeholder engagement and External communications

  - The supplier/vendor must communicate with stakeholders about the introduction and operation of the licensing schemes.  To include facilitating in- person events and providing information for stakeholders through online manuals and information to provide guidance to applicants on (but not limited to):

- Which persons/properties require a licence under the terms of the scheme designation (or proposed designation) and what the penalties are for not making such an application.

- What information and documents are required to complete a licence application and start to end guide to the application form.

- What the delivery partner and Reading Borough Council will do with the information provided in the application and how a decision will be made.

- What to expect from a property inspection.

- Details of the complaints process.

  - The supplier/vendor must provide a report showing the number of attendees and the outcome of in person events.

  - The vendor/supplier must publish a means of contact for queries from applicants and their agents and provide a mechanism to respond to such queries.

  - The vendor/supplier with work with the Council and partner agencies to promote and cooperate with related campaigns and objectives.

## Technical standards

  - All ICT solution providers to the Council must adhere to the core policies identified on the Council’s website, which includes but is not exhaustive to the Data Protection Policy, Data Breach Management Policy and ICT Standards Expected of Third Parties Policy.

  - All organisations must hold a business continuity and disaster recovery plan.

  - As a minimum, the following should apply to the solution offered. Where the supplier ordinarily offers a service that exceeds these levels, that level is expected to be offered and secured through the contract in order to give the Council the best solution offer available in line with its budget and requirements:

| Accessibility standards | WCAG 2.1 AA or EN 301 549 |
| --- | --- |
| Accessibility tested | Completed at least annually |
| Service availability / connectivity | 95% availability with service credits being payable on any failure of service that does not meet expected SLA - Daily: 1m 26s - Weekly: 10m 4s - Monthly: 43m 49s - Quarterly: 2h 11m 29s - Yearly: 8h 45m 56s |
| Approach to resilience | Platform resilience approach to be in place |
| Outage reporting | Customer sent notifications at least 5 days prior, except where critical system failure occurs which as minimum should be 15 mins via email |
| Data protection between RBC and supplier | TLS (version 1.2) or greater (e.g. IPsec / TLS VPN) |
| Data protection within supplier network | TLS (version 1.2) or greater (e.g. IPsec / TLS VPN) |
| Data storage and processing locations | UK and/or EU-European Economic Area only |
| ISO certification | Cyber Essential Plus and/or ISO 27001 or equivalent |
| ISO certification date or most recent audit | Within last 3 years |
| Penetration testing frequency | At least once a year |
| Protecting data at rest | Physical access control, complying with another standard Encryption of all physical media |
| Data sanitisation process | Yes |
| Data export ability | Extraction ability |
| Access restriction testing | At least every 6 months |
| Vulnerability management type | Conforms to a recognised standard, for example CSA CCM v3.0 or SSAE-16 / ISAE 3402 |
| Protective monitoring type | Conforms to a recognised standard, for example CSA CCM v3.0 or SSAE-16 / ISAE 3403 |
| Incident management type | Conforms to a recognised standard, for example CSA CCM v3.0 or SSAE-16 / ISAE 3404 |
| Approach to secure software development best practice | Independent review of processes (for example CESG CPA Build Standard, ISO/IEC 27034, ISO/IEC 27001 or CSA CCM v3.0) |

## Data retention requirements

  - The following retention periods apply to this contract:

- 10 years from date of issue or refusal of licence, 5 years from last activity for applications and profiles where the application is not submitted.

## Reporting requirements

  - The vendor/supplier should be able to provide reports relating to application processing, inspections, compliance and financial transactions.  These should be available through the application portal and relating online systems on demand.

  - In relation to applications the system should be able to report on volume of applications received, what stage each application is at, what tasks are required to be completed and by whom and who is responsible for the next task or stage.  Time taken between key stages should be reportable.

  - Also in relation to applications the system should be able to report on licence decisions made (including grant refusal) and applications rejected and withdrawn.  A report should also be possible to show where a short-term licence is issued.

  - In relation to inspections the system should be able to report on inspection completed and pending, identify revisits made and who has completed the inspection.

  - Also in relation to inspection the system should be able to report on the outcome of the inspection.  This must be able to include an indication of the issues identified (including by reference of which hazard(s) have been identified by reference to the Housing Health and Safety Rating System) and be able to list and sort these by category of outcome.

  - In relation to compliance the system should be able to report on issues relating to documentation and other compliance issue relating to the application, which may be not directly related to the inspection and be able to list and sort these by category of issue and current status (to indicate whether the issue is resolved or pending).

  - The vendor/supplier should provide upon request an audit trail of activity relating to an application/inspection (including where appropriate a witness statement, for example where relevant to enforcement activity).

  - The system should be able to report on other matters that have led to rejection or refusal (or proposed rejection or refusal) of an application.

  - The system should be able to report on property improvement and other compliance issues resolved and be able to list and sort these by category of issue.

  - In relation to financial transactions the supplier/vendor should be able to report on fees received from licence applicants and refunds made and on fees and other monies passed to Reading Borough Council with transactions identifiable to the payee and the licence application or other payment they relate to.

  - The solution should be able to generate reports in different formats (e.g. Excel, CSV, contemporary visual representations) and possible integration with analytical tools (the Council currently uses Office 365 PowerBI tool).

  - Reports showing property level information shall be able to include property UPRN.

  - In relation to the public register of licenced properties and exempt properties the summary report of licenced properties must be published on a website by the vendor/supplier in an accessible format.

## System support

  - The vendor/supplier should provide complete support to the proposed system including agreed customisations.

  - Service support is expected to at least be in line with SLAs with other Council providers; this means:

Response times:

- Priority 1 - 15 mins (target 95% compliance)

- Priority 2 - 30 mins (target 95% compliance)

- Priority 3 - 1 hour (target 95% compliance)

- Priority 4 - 1 business day (target 95% compliance)

Resolution:

- Priority 1 - 4 hours (24x7)  (target 90% compliance)

- Priority 2 - 8 hours (24x7)  (target 90% compliance)

- Priority 3 - 36 business hours (target 90% compliance)

- Priority 4 - 72 business hours  (target 90% compliance)”

|  |  | Impact |  |  |
| --- | --- | --- | --- | --- |
|  |  | Whole business or Critical function | Remote site/ department | Fewer than 10 users |
| Urgency | Critical work on hold | P1 | P2 | P2 |
|  | Non-critical work on hold | P2 | P2 | P3 |
|  | Work slowed or delayed | P2 | P3 | P3 |
|  | Work continuing | P2 | P3 | P4 |

Staff standards

  - The supplier/vendor will be expected to provide suitable staff to carry out the functions set in the specification.

  - All staff shall have received training in equality and diversity, data protection, customer service and health and safety training suitable for their role.

  - There should be a staff code of conduct and appropriate HR procedures in place in case of misconduct.

  - Staff engaged in inspection of properties and supervisors of such staff shall have been trained in inspection techniques, common building defects and the Housing Health and Safety Rating System (HHSRS).  They must be suitably proficient in English to communicate with landlords and other interested parties both verbally and in writing.

  - Staff engaged in work on the application portal shall have adequate training in IT data security relevant to their duties.

  - Staff engaged in inspection of properties shall carry suitable means of identification including photo ID.

  - Staff must be required to declare any conflicts of interest including ownership or involvement in property management by them or persons relating to them of properties within the Borough.

## Social Value

  - The Public Services (Social Value) Act 2012 requires all contracting authorities to include Social Value when commissioning contracts. RBC has a Social Value Policy document that Suppliers are requested to review and understand this and is included as part of the ITT.

  - The Policy document includes reference to delivering its Social Value commitments through its procurement activities and using a reporting standard for measuring any delivered Social Value. RBC has opted to use the Local Social Value Matrix for this purpose as it provides an easy-to-use solution that can be applied to any project.  As part of this contract, we have selected a range of social/economic and environmental measures in the attached Appendix “Local Social Value Matrix”.  Suppliers are to choose which Social Value outcomes that you would deliver and must fulfil as part of your contract.

## Exit plans

  - The vendor/supplier must provide an exit plan within the implementation phase/3 months of contract award.  At 6 months prior to the end of the contract the vendor/supplier shall meet with Reading Borough Council to review the exit plan and the steps required to migrate data and decommission the service.

  - The vendor/supplier must ensure secure migration of authority-owned data to a new provider or back to the authority at the end of the contract (including in the case of an early termination of the contract by either side).  All data must be migrated, this includes but is not limited to:

- Licence start date end date, permitted occupancy and conditions.

- Applicant, licence holder and related party contact details.

- Inspection dates, records of inspections, defects identified and records of follow up actions (compliance checks) and records of property improvements.

- Files/Photographs/Documents held in the system relating to the above.

- Financial transaction records.

  - The vendor/supplier should provide a complete copy of data within the system of decommission in a transferrable and useable format which allows access to the data and to the relevant files/documents at no additional cost.

  - The vendor/supplier shall have a decommissioning plan which shall include, freezing access to the system, deletion of data post migration, and a communications plan to inform customers.

  - Exit planning and management should fall in line with the suppliers standard SLA offer as a minimum, but should be mutually agreed with the Council before such time that it may need to be applied.

# 4 - Contract management and KPIs

  - The supplier will be directly accountable for the delivery of the project. Regular strategic and operational meetings or progress updates are to be issued to the RBC project manager against the plan, budget and key findings (as well as any escalation actions required).

  - We propose to hold quarterly meetings, “strategic meetings” which should be attended by personnel at an appropriate level at Reading Borough Council and the supplier, the agenda will include to discuss

- Contract performance

  - Delivery of the project implementation plan

  - Key Performance Indicator achievement.

- Development route map of the system and related processes.

  - The following are the proposed Key Performance Indicators (KPIs) for this contract:

| KPI Number | Description | Failure Threshold | Target |
| --- | --- | --- | --- |
| 1 | Budget | 10% variance over | Within budget |
| 2 | On time delivery of project programme | 2 week slippage from estimated deadline | 1 week slippage from estimated deadline |
| 3 | System Uptime | 90% delivery | 95% delivery |
| 4 | Social Value – delivery of tendered deliverable | 90% delivery | 95% delivery |
| 5 | Climate impact – delivery of tendered deliverable | 90% delivery | 95% delivery |
| 6 | Application processing times Application submitted to validation checks complete and passed to RBC for review % of project delivery plan target Application submitted to validation checks complete and referred back to customer for review/action % of project delivery plan target RBC response to application review received and licence documents prepared for approval % of project delivery plan target | 90% delivery | 95% delivery |
| 7 | Inspections completed - volume of inspections completed as % of project delivery plan target | 90% delivery | 95% delivery |
| 8 | % of inspection outcomes reported to relevant parties (landlords and agents) within 10 working days | 90% delivery | 95% delivery |
| 9 | % of follow up compliance checks on non-compliances identified (e.g. follow up inspection booked or communication to request documentation) within 28 days of initial report | 90% delivery | 95% delivery |
| 10 | % of non-compliant properties improved | 80% | 90% compliance |
| 11 | % of non-compliant safety certificates made compliant | 80% | 90% compliance |
| 12 | % of Application fees collected and transferred to RBC within target timescale | 90% | 95% compliance |
| 13 | IT helpdesk Response times: - Priority 1 - 15 mins - Priority 2 - 30 mins - Priority 3 - 1 hour - Priority 4 - 1 business day | 90% | 95% compliance |
| 14 IT helpdesk | Resolution - Priority 1 - 4 hours (24x7) - Priority 2 - 8 hours (24x7) - Priority 3 - 36 business hours - Priority 4 - 72 business hours | 85% | 90% compliance |
| 15 | Stakeholder engagement – delivery of stakeholder events tendered | 90% | 95% compliance |

  - Failure to achieve at or above target level will trigger a collaborative solutioning between the supplier and RBC through Contract Management meetings and/or improvement plans being initiated. Failure to achieve above the ‘failure threshold’ will result in use of remedial measures as outlined within the contract being applied.

  - Where a supplier offers service levels of greater benefit to the Council than those stated, it is expected that the higher of the service levels that could be offered should be delivered and performance monitored against.

  - We propose to hold weekly operational meetings at commencement of implementation and thereafter monthly operational meetings which should be attended by RBC and supplier to discuss and set actions for operational issues in particular relating to:

- Timetabling and planning of stakeholder events

- Timetabling and planning of inspections

- Monitoring of applications awaiting decisions

- Standard templates and application guidance

- Outcomes of property inspections

  - Consistency monitoring

  - Identification of problem landlords and properties/property types

- Licence decisions (grant and refusal and setting of conditions)

- Referrals to Reading Borough Council relating to

  - Non-compliance with property condition improvements issued to landlords/agents by the vendor/supplier

  - Failure by landlords/agents to complete licence applications.

## Change control

  - Change or adjustment to the project scope and timing may only occur with approval from the RBC project manager through a formal process; feasibility of the request will then be assessed by the RBC project manager, and escalated as required.

# 5 - Project management team structure

Planning/onboarding stage

Implementation phase

# 6 - Definitions

6.1	In this Specification, the following definitions shall have the following meanings unless inconsistent with the context:

| Definition | Meaning |
| --- | --- |
| RBC | Reading Borough Council |
| HMO | House in multiple occupation |
| Application platform | A means for landlords and agents to complete an application form, make payment and submit documents to request a licence under Part 2 or part 3 of the Housing Act 2004 AND A means for applications to be assessed to make a decision whether to grant or refuse a licence application and to record related actions and documents. |