Received: 26/9/2025

Question: I have looked at the contract programme to get an idea of project delivery times, however I can’t see any kitchen specific lead times.

Response: Please infer lead times based on:

* Order placed by CIoS 17/10/25
* Approval/comments response time  to contractor working drawings: 2 weeks
* Commence fitting extract hoods 10/2/26 (as programme item 867821)
* Kitchen installation 20/5/26 (as programme item 8683811)

Please respond through the portal during the tender process if any of these dates present problems for you or your suppliers.

Received 26/9/2025

Please respond to the tender by completing Form B3 and the Excel document for a priced response to [procurement@scilly.gov.uk](mailto:procurement@scilly.gov.uk)