# NEC4 PSC Option E – Contract Data (Administered via BI FastDraft)

## Contract Data – Part One (completed by the Client)

Project: PSC – Cost & Project Management

Client: Cambridge City Council

Service Manager: Jaromir Kvetoun, Principal Surveyor

Form of Contract: NEC4 Professional Services Contract (PSC) Option E – Cost Reimbursable, with Task Orders

The selected secondary Options are set out in Appendix B – Option Schedule

Z clauses: No Z clauses are permitted.

Scope: As defined in the RFQ Ref: QSPM20251001 and as further defined per each Task Order.

Starting date: 3rd November 2025

Contract period: 2 years with an option to extend for 1 year (total 3 years).

Key Dates / Completion: Key dates and completion dates will be stated for each Task Order in FastDraft.

Communications & Administration: All communications, Task Orders, early warnings, compensation events, programmes, payment applications and certificates will be issued and managed via BI FastDraft only.

The contract will be administered exclusively via BI FastDraft. Further details are provided in Appendix D – FastDraft Guidance Note

Professional Standards: Services must be delivered in accordance with RICS professional standards and best practice.

Pricing & Payment Basis: Cost-reimbursable under PSC Option E. The agreed Schedule of Rates, Fee Percentage and Expenses/Disbursements policy apply to all Task Orders.

Where Option X20 (Key Performance Indicators) applies, the KPIs are set out in Appendix C – KPI Schedule.

Rates Fixity: Submitted rates are fixed for the initial two-year term. Any proposed uplift for the optional one-year extension must be stated at tender stage.

Insurance requirements:

• Public Liability: £5m

• Employer’s Liability: £5m

• Professional Indemnity: £2m (minimum)

## Contract Data – Part Two (completed by the Consultant)

Consultant: [Insert Consultant Name]

Consultant’s Representative: [Insert Representative Name]

Address: [Insert Address]

Contact details: [Insert Telephone and Email]

Key people: [List names, roles. Attach CVs if requested.]

Schedule of Rates: Provide hourly/daily rates for Partner/Director, Associate, Senior Project Manager/QS, Project Manager/Cost Manager, Assistant/Graduate, Administrator.

Fee Percentage: _______% (applied to Defined Cost under PSC Option E)

Expenses / Disbursements Policy: [State reimbursable expenses, capped mileage rates, or exclusions.]

Insurance Confirmation: [Confirm current levels of Public, Product, Employer’s and Professional Indemnity Liability.]

Quality Assurance: [State QA systems/accreditations.]

Subconsultants: [List if applicable.]

FastDraft Compliance: The Consultant confirms it will use BI FastDraft as the contract management system for all contractual communications and processes.