www.gov.uk/naturalengland

Request for Quotation

Cromer Shoal Chalk Bed MCZ Subtidal Reef Dive Survey Analysis and Reporting

03/11/2025

Request for Quotation

Cromer Shoal Chalk Bed MCZ Subtidal Reef Dive Survey Analysis and Reporting

You are invited to submit a quotation for the requirement described in the specification, Section 2.

Please confirm by email, receipt of these documents and whether you intend to submit a quote or not.

Your response should be returned to the following email address by:

Email: camille.burton@naturalengland.org.uk

Date: 26/11/2025

Time: 17:00

Ensure you include the name of the quotation and ‘Final Submission’ in the subject field to make it clear that it is your response.

Contact Details and Timetable

Camille Burton will be your contact for any questions linked to the content of the quote or the process. Please submit any clarification questions via email and note that, unless commercially sensitive, both the question and the response will be circulated to all tenderers.

| Action | Date |
| --- | --- |
| Date of issue of RFQ | 07/11/2025 at 17:00 |
| Deadline for clarifications questions | 18/11/2025 at 17:00 |
| Deadline for receipt of Quotation | 26/11/2025 at 17:00 |
| Intended date of Contract Award | 28/11/2025 |
| Intended Contract Start Date | 01/12/2025 |
| Intended Delivery Date / Contract Duration | 06/03/2026 |

Section 1: General Information

Glossary

Unless the context otherwise requires, the following words and expressions used within this Request for Quotation shall have the following meanings (to be interpreted in the singular or plural as the context requires):

| “Authority” | means Natural England who is the Contracting Authority. |
| --- | --- |
| “Contract” | means the contract to be entered into by the Authority and the successful supplier. |
| “Response” | means the information submitted by a supplier in response to the RFQ. |
| “RFQ” | means this Request for Quotation and all related documents published by the Authority and made available to suppliers. |

Conditions applying to the RFQ

You should examine your Response and related documents ensuring it is complete and in accordance with the stated instructions prior to submission.

Your Response must contain sufficient information to enable the Authority to evaluate it fairly and effectively. You should ensure that you have prepared your Response fully and accurately and that prices quoted are arithmetically correct for the units stated.

By submitting a Response, you, the supplier, are deemed to accept the terms and conditions provided in the RFQ. Confirmation of this is required in Annex 2.

Failure to comply with the instructions set out in the RFQ may result in the supplier’s exclusion from this quotation process.

Acceptance of Quotations

By issuing this RFQ the Authority does not bind itself to accept any quotation and reserves the right not to award a contract to any supplier who submits a quotation.

Costs

The Authority will not reimburse you for any costs and expenses which you incur preparing and submitting your quotation, even if the Authority amends or terminates the procurement process.

Self-Declaration and Mandatory Requirements

The RFQ includes a self-declaration response (Annex 1) which covers basic information about the supplier, as well as any grounds for exclusion. If you do not comply with them, your quotation will not be evaluated.

Any mandatory requirements will be set out in Section 2, Specification of Requirements and, if you do not comply with them, your quotation will not be evaluated.

Clarifications

Any request for clarification regarding the RFQ and supporting documentation must be submitted via email no later than the deadline for clarifications set out in the Timetable. The Authority shall be under no obligation to respond to queries raised after the clarification deadline.

The Authority will respond to all reasonable clarifications as soon as possible but cannot guarantee a minimum response time. The Authority will publish all clarifications and its responses to all suppliers via email unless deemed commercially sensitive.

If a supplier believes that a request for clarification is commercially sensitive, it should clearly state this when submitting the clarification request. However, if the Authority considers either that:

the clarification and response are not commercially sensitive; and

all suppliers may benefit from its disclosure,

then the Authority will notify the supplier (via email), and the supplier will have an opportunity to withdraw the request for clarification by sending a further message requesting the withdrawal of the clarification request. If not withdrawn by the supplier within 2 working days of the Authority’s notification, the Authority may publish the clarification request and its response to all suppliers and the Authority shall not be liable to the supplier for any consequences of such publication.

The Authority reserves the right to seek clarification of any aspect of a quotation and/or provide additional information during the evaluation phase to carry out a fair evaluation. Where the Authority seeks clarification on any aspect of the quotation, the supplier must respond within the timeframe requested by the Authority.

Amendments

The Authority may amend the RFQ at any time prior to the deadline for receipt. If it amends the RFQ the Authority will notify you via email.

Suppliers may modify their quotation prior to the deadline for Responses. No Responses may be modified after the deadline for Responses.

Suppliers may withdraw their quotations at any time by submitting a notice via the email to the named contact.

Conditions of Contract

The Authority’s Standard Good and Services Terms & Conditions (used for purchases under £50k) can be located on the Natural England Website

and will be applicable to any contract awarded as a result of this quotation process. The Authority will not accept any changes to these terms and conditions proposed by a supplier.

Suppliers should note that the quotation provided by the successful bidder will form part of the Contract.

Prices

Prices must be submitted in £ sterling, exclusive of VAT.

Disclosure

All Central Government Departments, their Executive Agencies and Non Departmental Public Bodies are subject to control and reporting within Government. In particular, they report to the Cabinet Office and HM Treasury for all expenditure. Further the Cabinet Office has a cross-Government role delivering overall Government policy on public procurement, including ensuring value for money and related aspects of good procurement practice. For these purposes, the Authority may disclose within Government any details contained in your quotation. The information will not be disclosed outside Government during the procurement.

In addition, the Authority is subject to the Freedom of Information Act 2000 and the Environmental Information Regulations 2004, which provide a public right of access to information held by public bodies. In accordance with these two statutes, the Authority may be required to disclose information contained in your quotation to any person who submits a request for information pursuant to those statutes.

Further to the Government’s transparency agenda, all UK Government organisations must advertise on Find a Tender Service (FTS) in accordance with the following publication thresholds:

Central Contracting Authority’s: £12,000

Sub Central Contracting Authority’s and NHS Trusts: £30,000

For the purpose of this RFQ the Authority is classified as a Central Contracting Authority with a publication threshold of £12,000 inclusive of VAT.

If this opportunity is advertised via FTS, we are obliged to publish details of the awarded contract.

A copy of the contract must also be published with confidential information redacted.

By submitting a Response, you consent to these terms as part of the procurement.

Disclaimers

Whilst the information in this RFQ and any supporting information referred to herein or provided to you by the Authority have been prepared in good faith the Authority does not warrant that this information is comprehensive or that it has been independently verified.

The Authority does not:

make any representation or warranty (express or implied) as to the accuracy, reasonableness or completeness of the RFQ;

accept any liability for the information contained in the RFQ or for the fairness, accuracy or completeness of that information; or

accept any liability for any loss or damage (other than in respect of fraudulent misrepresentation or any other liability which cannot lawfully be excluded) arising as a result of reliance on such information or any subsequent communication.

Any supplier considering entering into contractual relationships with the Authority following receipt of the RFQ should make its own investigations and independent assessment of the Authority and its requirements for the goods and/or services and should seek its own professional financial and legal advice.

Information Security requirements

The Government Security Classification Policy (GSCP) sets out the administrative system used by HM Government (HMG) to protect information and data assets appropriately against prevalent threats through the use of ‘classification tiers’. HMG uses three classification tiers; OFFICIAL, SECRET and TOP SECRET. Each tier provides a set of recommended baseline behaviours and a set of protective controls, which are proportionate to the threat profile for that tier AND the potential impact of a compromise, accidental loss or incorrect disclosure of information held within that tier.

Tenderers and suppliers must ensure that appropriate protective security controls are in place to comply with the GSCP and manage the information shared and received as part of this tender exercise.

A full suite of guidance documents is available on GOV.UK, with specific guidance for tenderers and suppliers set out in Guidance 1.6 - Contractors and Contracting Authorities.docx (publishing.service.gov.uk).

Use of Artificial Intelligence

The Authority expects suppliers to declare where they have used AI software in the creation of Tender responses or intend to use AI software in the performance of the contract. How any AI software was, or will be, used should be to be declared within the technical submission part of the tender. We may require you to answer specific question/s on this topic, particularly where the Authority expects that usage is highly likely or clearly relates to the contract requirements.

Suppliers must follow any guidelines or regulations related to AI use and declarations as indicated in the PPN 2/24 Improving Transparency of AI use in Procurement.

Any information, instructions, or data provided by the Authority to suppliers as part of this tender, the requirements, or contract should not be directly inserted into Generative AI software (such as Gemini, ChatGPT, or CoPilot) without prior permission, unless this information is clearly published in the public domain.

Use of any Authority confidential tender information for training AI software is prohibited. it is advised that Defra’s data or instructions, or anything marked as confidential should not be directly inserted into AIs. For example, putting Authority’s instruction email into Gemini, ChatGPT, or CoPilot is not recommended.

If you intend to use AI to provide goods or services to the Authority, then you are required to complete a declaration which is simply answering the question stated within the 'Information to be returned’. The answer to this question will not be used in scoring your quote.

Protection of Personal Data

In order to comply with the General Data Protection Regulations 2018 the supplier must agree to the following:

You must only process any personal data in strict accordance with instructions from the Authority.

You must ensure that all the personal data that we disclose to you or you collect on our behalf under this agreement are kept confidential.

You must take reasonable steps to ensure the reliability of employees who have access to personal data.

Only employees who may be required to assist in meeting the obligations under this agreement may have access to the personal data.

Any disclosure of personal data must be made in confidence and extend only so far as that which is specifically necessary for the purposes of this agreement.

You must ensure that there are appropriate security measures in place to safeguard against any unauthorised access or unlawful processing or accidental loss, destruction or damage or disclosure of the personal data.

On termination of this agreement, for whatever reason, the personal data must be returned to us promptly and safely, together with all copies in your possession or control.

General Data Protection Regulations 2018

For the purposes of the Regulations the Authority is the data processor.

The personal information that we have asked you provide on individuals (data subjects) that will be working for you on this contract will be used in compiling the tender list and in assessing your offer. If you are unsuccessful the information will be held and destroyed within two years of the award of contracts. If you are awarded a contract it will be retained for the duration of the contract and destroyed within seven years of the contract’s expiry.

We may monitor the performance of the individuals during the execution of the contract, and the results of our monitoring, together with the information that you have provided, will be used in determining what work is allocated under the contract, and in any renewal of the contract or in the award of future contracts of a similar nature. The information will not be disclosed to anyone outside the Authority without the consent of the data subject, unless the Authority is required by law to make such disclosures.

Equality, Diversity & Inclusion (EDI)

The Client is striving to create a diverse and inclusive working environment where every individual has equality of opportunity to progress and to apply their unique insights to making the UK a great place for living. The Service Provider is expected to respect this commitment in all dealings with Natural England staff and service users.

Suppliers are expected to;

support Defra group to achieve its Public Sector Equality Duty as defined by the Equality Act 2010, and to support delivery of Defra group’s Equality & Diversity Strategy.

meet the standards set out in the Government’s Supplier Code of Conduct

work with Defra group to ensure equality, diversity and inclusion impacts are addressed (positive and negative) in the goods, services and works we procure, barriers are removed and opportunities realised.

Sustainable Procurement

Addressing global sustainability impacts and realising additional community benefits within commercial activity is core to Defra group’s approach, working with its supply chain is key to achieving sustainable outcomes. In addition to supporting Defra group to meet its outcomes we look to understand and reduce negative sustainability impacts associated with our commercial activity and realise benefits.

The Client encourages its suppliers to share these values, work to address negative impacts and realise opportunities, measure performance and success.

Suppliers are expected to have an understanding of the Sustainable Development Goals, the interconnections between them and the relevance to the Goods, Services and works procured on the Client’s behalf.

Conflicts of Interest

The concept of a conflict of interest includes but is not limited to any situation where an Involved Person or Relevant Body has directly or indirectly, a financial, economic or other personal interest which might be perceived to compromise their impartiality and independence in the context of the procurement procedure and/or affect the integrity of the contract award.

We expect suppliers to mitigate appropriately against any real or perceived conflict of interest through their work with government. A supplier with a position of influence gained through a contract should not use that position to unfairly disadvantage any other supplier or reduce the potential for future competition

Where the supplier is aware of any circumstances giving rise to a conflict of interest or has any indication that a conflict of interest exists or may arise you should inform the Authority of this as soon as possible (whether before or after they have submitted a quotation). Tenderers should remain alert to the possibility of conflicts of interest arising at all stages of the procurement and should update the Authority if any new circumstances or information arises, or there are any changes to information already provided to the Authority. Failure to do so, and/or to properly manage any conflicts of interest may result in a quotation being rejected.

Provided that it has been carried out in an open, fair and transparent manner, routine pre-market engagement carried out by the Authority should not represent a conflict of interest for the supplier.

Section 2: The Invitation

Specification of Requirements

The Cromer Shoal Chalk Beds Marine Conservation Zone (MCZ) is located on the North Norfolk Coast. The area extends from Weybourne to Happisburgh, from 200m off the coast to a distance of between 5 and 10km offshore, enclosing an area of 315.64km2 (Net Gain, 2011). This site encloses important geological features including the best examples of subtidal chalk beds in the North Sea as well as subtidal exposures of clay and peat. Topographically, the site is broadly flat, but contains ridges, gullies and undulations. It gradually slopes from Lowest Astronomical Tide to 27m depth at the outer border of the site (Green, 2015).

The site is designated for:

High energy circalittoral rock

High energy infralittoral rock

Moderate energy circalittoral rock

Moderate energy infralittoral rock

North Norfolk Coast assemblage of subtidal sediment features and habitats

Peat and clay exposures

Subtidal chalk

Subtidal coarse sediment

Subtidal mixed sediments

Subtidal sand

For full site details please see: Designated Sites View (naturalengland.org.uk)

A culturally and economically important crab and lobster potting fishery operates within Cromer Shoal Chalk Beds MCZ. Photographic evidence presented in 2018, later supported by further research, suggests potting activities can damage and permanently diminish chalk features. Although individual impacts are small-scale, the potential cumulative impact on the structure and function of rugged chalk is unknown, and there is limited evidence available to determine the significance of impacts in the context of natural erosion within a high energy environment. Research is currently ongoing to try and address these uncertainties. A question that often arises is whether rugged chalk supports different biological communities to the pebble/ cobble habitat which it may erode into if subjected to intense potting effort. Anecdotal observations from local divers are that communities on the two different types of chalk do differ, however this is not currently backed up with quantifiable data.

In July 2025 the Natural England Dive Unit undertook a dive survey to collect flora and fauna community data on the subtidal chalk bed habitats. Two different types of chalk reef were targeted: pebbles/cobbles and rugged chalk. Site selection was informed by existing data from EIFCA surveys, ROV surveys (Benson et al., 2023, O'Dell & Dewey, 2022) and Seasearch records (Jackson et al., 2022). As some datasets had start and end positions (e.g. start/end of ROV/scuba dives), relief shading and sonar chart layers on Navionics were used to enhance spatial accuracy and refine site selection.

Survey protocol consisted of three pairs: Pair 1 would set up the transects for Pairs 2 and 3, then undertake a Phase 1 survey. Pairs 2 and 3 would then undertake quadrat surveys, aiming for 3 – 4 quadrats per site each (i.e. 12 – 16 total per site). 10 sites were planned for surveying, 5 pebbles/cobbles and 5 rugged sites. 9 sites were surveyed, one less than planned due to weather conditions. Video data was collected at some sites to create photogrammetry models; this can be provided to the contractor but is not expected to be used in data analysis. Photogrammetry models are yet to be created by Natural England.

Benson, A; Aldis, C; Boblin, E.; Clarke, J., and Sotheran, I. 2023. Cromer Shoal Chalk Beds MCZ 2022 Imagery Analysis Final Report. NECR526. A report for Natural England by Envision Marine Ltd. 82 pages.

Jackson, A.C., Watson, D & Spray, R. 2022. Benthic assemblages in Cromer Shoal Chalk Beds MCZ: Comparisons among different types of terrain. NECR462. Natural England.

O’Dell, J. and Dewey, S. (2022). Cromer Shoal Chalk Beds MCZ Imagery Analysis Final report. A report to Natural England by Seastar Survey Ltd. 63 pages.

Previous Surveys

A report by Jackson et al. (2022) describes the distribution of habitats in Cromer Shoals (six types of rocky substrata with four different degrees of ruggedness) using Seasearch biological records collected since 2005. Seasearch is a volunteer underwater survey project for recreational divers and snorkellers to record observations of marine habitats and the life they support. The report found different habitats and areas of different surface relief occur in different parts of the MCZ. For example, chalk seabed typically increases in surface relief with increasing distance from shore, and chalk has generally been replaced by sediment by 1.5 km from shore. Chalk substrata supported much greater diversity than clay substrata and habitats with greater complexity (e.g. with gullies and cobbles) were more diverse than less complex habitats.

Benthic assemblages in Cromer Shoal Chalk Beds MCZ - NECR462

Aims

Natural England are seeking potential contractors to analyse subtidal chalk reef data obtained from the 2025 dive survey in the Cromer Shoals MCZ and import the resulting datasets into Marine Recorder.

The report should achieve the following aims:

Assess the following attributes of the Subtidal Chalk feature:

  - Distribution: presence and spatial distribution of biological communities

  - Structure: species composition of component communities Structure: non-native species and pathogens (habitat)

  - Structure: physical structure of rocky substrate

Assess variability in benthic community assemblages between the two types of chalk reef targeted: pebbles/cobbles and rugged chalk

Provide an evidence based preliminary assessment of the condition of the Subtidal Chalk in the Cromer Shoal Chalk Beds MCZ.

Record and report on Non-Native species found during the survey.

Provide recommendations for future monitoring

Objectives

Under this specification the successful contractor must:

Produce a concise, evidence based technical report detailing the work undertaken, and perform statistical analyses of data, including univariate and multivariate statistics to compare the different chalk habitats and enable the assessment of each attribute target. Where appropriate, contractors should validate the sample design/intensity by performing post survey power analysis. For example, species accumulation curves, tests for autocorrelation, power of change detection using diversity indices.

To inform Natural England’s site condition assessments, where possible the contractor should highlight evidence from this survey that could be used to assess whether the specified attributes have passed or failed against their targets within the Cromer Shoal Chalk Beds MCZ. This should include consideration for any variation across specific geographic areas, notable communities or exposure to environmental or anthropogenic factors.

Evaluate the effectiveness of data collection methods, techniques and technical equipment.

In addition, the contractor is not obliged to but is welcome to provide any overriding thoughts on the integrity of the whole feature which will be considered by site leads in their condition assessment process.

Alongside the report, provide associated data outputs including appropriate GIS outputs, Marine Recorder files, MEDIN compliant metadata, a confidence assessment of the data outputs and standard survey imagery.

Natural England will review this evidence when carrying out the overall feature(s) condition assessment in accordance with Natural England guidance which takes account of several further considerations.

Methods

Data Analysis

NE will provide data spreadsheets, the Diving Project Plan (detailing methods and recording rules), Daily Supervisor Log forms and field notes. Imagery and video files can also be sent to the successful bidder. All data were entered into proformas at the time of the surveys and were subject to QA checks between recorders.

Natural England expects robust and appropriate statistical analysis to be completed, and the results presented and discussed.

Where possible, the results should be compared to previous surveys and other relevant papers (including appropriate statistical analysis). Any observed changes should be set into context using other existing information.

Invasive Non-Native Species

Invasive non-native species (INNS) are considered to be one of the top five pressures directly driving biodiversity loss globally. Prevention is the key focus, particularly in marine environments.

The contractor must record these on Marine Recorder, report to the Natural England Project Officer, and include within the survey report.

Outputs – Products and Timescales

This contract shall be managed on behalf of the Authority by Camille Burton, Marine Ecology Specialist (camille.burton@naturalengland.org.uk)

Draft reports should be provided in electronic MS Office Word *.DOCX format for comment. A template and guidance exists for writing Natural England commissioned reports and should be followed and can be found here: Natural England Commissioned Report writing guidance. All reports should retain a clear suggested citation stating that it is a ‘Report to Natural England’

Data must be interpreted, analysed and presented in light of the overarching hypotheses for each contract. Contractors should pay particular consideration to the data and GIS required formats for information compatibility including MEDIN metadata standards and Marine Recorder provision.

All interpreted products following data analysis should accompany the draft report; these will include:

All GIS datasets need to be provided in ESRI ArcGIS format compatible with ArcGIS version 10.2 and have attached metadata.

All GIS files containing habitat data for each individual survey need to be produced to the MESH translated habitat Data Exchange Format (DEF) to the most detailed EUNIS habitat level possible. MNCR (v15.03) data should be added to the ORIG_HAB column. The GUI provided by Natural England for each survey will be used, and as much information as possible (e.g. survey name, originally assigned feature/habitat name etc.) from the original dataset, as well as any documentation provided (where available) should be included in the resulting datasets to maintain a useful audit trail. As specified in the MESH DEF, data files must be provided as ESRI Shapefiles using geographic coordinates (lat/long) and the WGS84 datum. If the datasets supplied are in other projections, transformation using the appropriate petroleum (EPSG) transformation should be carried out as part of the data formatting procedure.

If not included in the GIS data layers listed above all sampling locations, vessels tracks, and links to data obtained should also be included as a single GI layer.

A MESH data confidence assessment for each habitat map should be calculated and provided in a ‘MESH confidence scoresheet’ *.XLS file. The confidence assessment process is described and a template provided in the following MESH resources The MESH Confidence Assessment Scheme.

Natural England endorses the MEDIN initiative. Any data gathered/derived as part of this project must be submitted to Natural England in a way which expedites the MEDIN data archiving process through Data Archive Centres (DACs) with metadata meeting the MEDIN metadata discovery standard (MEDIN discovery metadata standard). A MEDIN compliant metadata XML file must be provided for each survey.

Natural England will supply the ‘MEDIN guidance for contractors’ document to successful contractors at the mini-tender stage.

Natural England will enter the survey in Marine Recorder Online and grant access to the contractor to input data. Natural England will supply a ‘Marine Recorder guidance for contractors’ document to successful contractors.

The contractor must report any records of Invasive and Non-Native Species observed on site on Marine Recorder and to the Natural England Project Officer as part of the survey report. Any species currently listed as ‘alert’ species should be flagged immediately to the GB Non-Native Species Secretariat Species alerts. More information and guidance including ID guides can be found at GB non-native species secretariat and the Marine Aliens Project.

All data products and electronic files must be appropriately named so they sufficiently describe the contents and are not purely a numerical value. All products should be named appropriately so that they can be clearly linked to the report/project.

Any species lists submitted will be compliant with current taxonomic names and synonyms (e.g. Marine Species of the British Isles and Adjacent Seas (MSBIAS), World Register of Marine Species (WoRMS))

Other

In support of this contract NE will provide the winning supplier with:

Project support from dedicated Project Officer

Opportunity to feedback and discuss progress and the project

Supporting GIS datasets (if required) under licence for use in this contract:

Base map data from Ordnance Survey

Aerial photography from Next Perspectives

S-57 vector data from the UK Hydrographic Office (in ArcGIS format)*

Raster charts from Oceanwise*

*(Not to be used for Navigation)

Please see the following site for information on how to obtain access to the GI datasets listed above: https://www.gov.uk/how-to-access-natural-englands-maps-and-data

The intellectual property rights and copyright for all products (including photographs) will lie with Natural England. All data will be made available by Natural England under the Open Government Licence at the end of the project via data.gov.uk and the MEDIN Data Archiving Centres.

Sustainability

Natural England protects and improves the environment and is committed to reducing the sustainability impacts of its activities directly and through its supply chains.  We expect the Contractor to share this commitment and adopt a sound, proactive sustainable approach in keeping with the 25 yr environmental plan/our commitments compliant with all applicable legislation. This includes understanding and reducing direct and indirect sustainability impacts and realising opportunities, including but not restricted to; resilience to climate change, reducing greenhouse gas emissions, water use and quality, biosecurity, resource efficiency and waste, reducing the risk of pollution, biodiversity, modern slavery and equality, diversity & inclusion, negative community impacts.

As a delivery partner, the successful contractor is expected to pursue sustainability in their operations, thereby ensuring the Contracting Authority is not contracting with a supplier whose operational outputs run contrary to the Contracting Authority’s objectives. The successful contractor will need to approach the project with a focus on the entire life cycle of the project.

Payment

The Authority will raise purchase orders to cover the cost of the services and will issue to the awarded supplier following contract award.

The Authority’s preference is for all invoices to be sent electronically, quoting a valid Purchase Order number. Payment will be made in full upon successful delivery of the project.

It is anticipated that this contract will be awarded for a period of three months to end no later than 06/03/2026. Prices will remain fixed for the duration of the contract award period. We may at our sole discretion extend this contract to include related or further work. Any extension shall be agreed in writing in advance of any work commencing and may be subject to further competition.

Evaluation Methodology

We will award this contract in line with the most advantageous tender (MAT).  See award criteria:

Technical – 70%

Commercial – 30%

Evaluation criteria

Evaluation weightings are 70% technical and 30% commercial, the winning tenderer will be the highest scoring combined score.

| Award Criteria | Weighting (%) | Evaluation Topic & Weighting | Sub-Criteria | Weighted Question |
| --- | --- | --- | --- | --- |
| Technical | 70% | Service / Product Proposal | Methodology | 1 Question Q1 (60% of technical score available) Must score over 70 or over. |
|  |  |  | Key personnel | 1 Question Q2 (20% of technical score available) |
|  |  |  | Quality Assurance measures | 1 Question Q3 (20% of technical score available) |
|  |  |  | Availability/ capacity | 1 Question Q4 (pass or fail) |
| Commercial | 30% | Whole life cost of the proposed Contract | Commercial Model | 1 Question Q4 (100% of commercial score available) |

Technical (70%)

Technical evaluations will be based on responses to specific questions covering key criteria which are outlined below.  Sco res for questions will be based on the following:

| Description | Score | Definition |
| --- | --- | --- |
| Very good | 100 | Addresses all the Authority’s requirements with all the relevant supporting information set out in the RFQ. There are no weaknesses and therefore the tender response gives the Authority complete confidence that all the requirements will be met to a high standard. |
| Good | 70 | Addresses all the Authority’s requirements with all the relevant supporting information set out in the RFQ. The response contains minor weaknesses and therefore the tender response gives the Authority confidence that all the requirements will be met to a good standard. |
| Moderate | 50 | Addresses most of the requirements with most of the relevant supporting information set out in the RFQ. The response contains moderate weaknesses and therefore the tender response gives the Authority confidence that most of the requirements will be met to a suitable standard. |
| Weak | 20 | Substantially addresses the requirements but not all and provides supporting information that is of limited or no relevance or a methodology containing significant weaknesses and therefore raises concerns for the Authority that the requirements may not all be met. |
| Unacceptable | 0 | No response or provides a response that gives the Authority no confidence that the requirement will be met. |

Technical evaluation is assessed using the evaluation topics and sub-criteria stated in the Evaluation Criteria section above.

Separate submissions for each technical question should be provided and will be evaluated in isolation. Tenderers should provide answers that meet the criteria of each technical question.

| Methodology | Detailed Evaluation Criteria |
| --- | --- |
| Q1 Provide details of the methodology and approaches proposed to deliver the requirements of this project. Responses should not exceed four sides of A4, and use Arial font, size 11. | Your response should: 1) Demonstrate a clear understanding of the nature of the requirements. 2) Be a clear, practical, achievable, and cost-effective methodology to deliver these requirements. 3) Have information in sufficient detail to allow a full appraisal of the suitability of the approach to deliver for the project. |

| Key Personnel | Detailed Evaluation Criteria |
| --- | --- |
| Q2 | Could be demonstrated in providing CVs, staff profiles or evidence of completed relevant projects |

| Quality Assurances | Detailed Evaluation Criteria |
| --- | --- |
| Q3 | The QA procedure for statistical analysis and report writing. |

| Availability/ Capacity | Detailed Evaluation Criteria |
| --- | --- |
| Q4 | Please supply a proposed schedule of work, stating the timescales you will be able to execute and deliver the products specified above. |

Commercial (30%)

The Contract is to be awarded as a fixed price which will be paid according to the completion of the deliverables stated in the Specification of Requirements.

Suppliers are required to submit a total cost to provide the deliverables stated in the Specification of Requirements. In addition to this the Commercial Response template must be completed to provide a breakdown of the whole life costs against objective/key personnel used in the delivery of this requirement.

Calculation Method

The method for calculating the individual weighted scores is as follows:

Commercial

Score =  (Lowest Quotation Price / Supplier’s Quotation Price ) x [30%]  (Maximum available marks)

Technical

Score = (Bidder’s Total Technical Score / Highest Technical Score)  x [70%]  (Maximum available marks)

The total score (weighted) (TWS) is then calculated by adding the total weighted commercial score (WC) to the total weighted technical score (WT): WC + WT = TWS.

Once all evaluators have completed their individual evaluations and provided their final scores, an average score will be calculated which will be multiplied by the selected weighting to give a weighted score representing the views of all evaluators.

Information to be returned

Please note, the following information requested must be provided. Incomplete tender submissions may be discounted.

Please complete and return the following information:

completed Commercial Response template

separate response submission for each technical question (in accordance with the response instructions)

complete AI question [ ''Do you use Artificial Intelligence (AI) or machine learning tools, including large language models within your quote submission or service delivery processes.?''] response which will not be scored, is to be returned within technical response

completed Mandatory Requirements (Annex 1)

completed Acceptance of Terms and Conditions (Annex 2)

Award

Once the evaluation of the Response(s) is complete suppliers will be notified of the outcome via email.

The successful supplier will be issued the contract, incorporating their Response, for signature. The Authority will then counter sign.

Annex 1 Mandatory Requirements

Part 1 Potential Supplier Information

Please answer the following self-declaration questions in full and include this Annex in your quotation response.

Part 1.1 Potential Supplier Information:

| Question no. | Question | Response |
| --- | --- | --- |
| 1.1(a) | Full name of the potential supplier submitting the information |  |
| 1.1(b) | Registered office address (if applicable) |  |
| 1.1(c) | Company registration number (if applicable) |  |
| 1.1(d) | Charity registration number (if applicable) |  |
| 1.1(e) | Head office DUNS number (if applicable) |  |
| 1.1(f) | Registered VAT number |  |
| 1.1(g) | Are you a Small, Medium or Micro Enterprise (SME)? | (Yes / No) |

Note: See EU definition of SME https://ec.europa.eu/growth/smes/business-friendly-environment/sme-definition_en

Part 1.2 Contact details and declaration

By submitting a quotation to this RFQ I declare that to the best of my knowledge the answers submitted, and information contained in this document are correct and accurate.

I declare that, upon request and without delay you will provide the certificates or documentary evidence referred to in this document.

I understand that the information will be used in the selection process to assess my organisation’s suitability to be invited to participate further in this procurement.

I understand that the authority may reject this submission in its entirety if there is a failure to answer all the relevant questions fully, or if false/misleading information or content is provided in any section.

I am aware of the consequences of serious misrepresentation.

| Question no. | Question | Response |
| --- | --- | --- |
| 1.2(a) | Contact name |  |
| 1.2(b) | Name of organisation |  |
| 1.2(c) | Role in organisation |  |
| 1.2(d) | Phone number |  |
| 1.2(e) | E-mail address |  |
| 1.2(f) | Postal address |  |
| 1.2(g) | Signature (electronic is acceptable) |  |
| 1.2(h) | Date |  |

Part 2 Exclusion Grounds

Part 2.1 Grounds for mandatory exclusion, including being on the Government Debarment List.

| Question no. | Question | Response |
| --- | --- | --- |
| 2.1(a) | Please indicate if, within the past five years you, your organisation or any other person who has powers of representation, decision or control in the organisation been convicted anywhere in the world of any of the offences within the summary below. |  |
|  | Participation in a criminal organisation. | (Yes / No) If yes please provide details at 2.1 (b) |
|  | Corruption. | ((Yes / No) If yes please provide details at 2.1 (b) |
|  | Fraud. | (Yes / No) If yes please provide details at 2.1 (b) |
|  | Terrorist offences or offences linked to terrorist activities | (Yes / No) If yes please provide details at 2.1 (b) |
|  | Money laundering or terrorist financing | (Yes / No) If yes please provide details at 2.1 (b) |
|  | Child labour and other forms of trafficking in human beings | (Yes / No) If yes please provide details at 2.1 (b) |
| 2.1(b) | If you have answered yes to question 2.1(a), please provide further details. Date of conviction, specify which of the grounds listed the conviction was for, and the reasons for conviction. Identity of who has been convicted If the relevant documentation is available electronically please provide the web address, issuing authority, precise reference of the documents. |  |
| 2.1 (c) | If you have answered Yes to any of the points above have measures been taken to demonstrate the reliability of the organisation despite the existence of a relevant ground for exclusion? (i.e. Self-Cleaning) | (Yes / No) |
| 2.1(d) | Has it been established, for your organisation by a judicial or administrative decision having final and binding effect in accordance with the legal provisions of any part of the United Kingdom or the legal provisions of the country in which the organisation is established (if outside the UK), that the organisation is in breach of obligations related to the payment of tax or social security contributions? | (Yes / No) |
| 2.1(e) | If you have answered yes to question 2.3(a), please provide further details. Please also confirm you have paid or have entered into a binding arrangement with a view to paying, the outstanding sum including where applicable any accrued interest and/or fines. |  |

Part 2.2 Grounds for discretionary exclusion

| Question no. | Question | Response |
| --- | --- | --- |
| 2.2(a) | The detailed grounds for discretionary exclusion of an organisation are set out on this webpage, which should be referred to before completing these questions. Please indicate if, within the past three years, anywhere in the world any of the following situations have applied to you, your organisation or any other person who has powers of representation, decision or control in the organisation |  |
| 2.2(b) | Breach of environmental obligations? | (Yes / No) If yes please provide details at 2.2 (f) |
| 2.2(c) | Breach of social obligations? | (Yes / No) If yes please provide details at 2.2 (f) |
| 2.2(d) | Breach of labour law obligations? | (Yes / No) If yes please provide details at 2.2 (f) |
| 2.2(e) | Shown significant or persistent deficiencies in the performance of a substantive requirement under a prior public contract, a prior contract with a contracting entity, or a prior concession contract, which led to early termination of that prior contract, damages or other comparable sanctions? | (Yes / No) If yes please provide details at 2.2 (f) |
| 2.2 (f) | If you have answered Yes to any of the above, explain what measures been taken to demonstrate the reliability of the organisation despite the existence of a relevant ground for exclusion? (Self Cleaning) |  |

Annex 2 Acceptance of Terms and Conditions

I/We accept in full the terms and conditions appended to this Request for Quote document.

Company ___________________________________________________

Signature

___________________________________________________

Print Name _________________________________________________

Position ____________________________________________________

Date       ____________________________________________________