|  | Invitation to Tender Open Procedure (Procurement Act 2023) Digital Solution for Global Dispatch, Inventory Management and Sale of Biological Reference Materials C387685 |
| --- | --- |
|  | November 2025 |

Deadline for responding to this document via the Portal	3

Introduction	4

Introduction to the Authority	5

Overview of the Authority’s requirement	6

Preliminary market engagement	23

The procurement process	24

Procurement timetable	29

Service Levels, Service Credits and KPIs	30

Key dependencies	41

Contract risks	42

Contract terms	43

How to respond to this opportunity	44

Requests for clarification	48

The assessment process and award criteria	49

Appendix A: Procurement terms and conditions	57

Procedural requirements	57

Central Digital Platform	57

Modifying the Procurement	57

Option to direct award	58

Confidentiality and publicity	58

Requirements on sub-contractors and consortium	59

Parent company guarantee or other securities	59

Non-collusion, non-canvassing	60

Ethical walls agreement	61

Appendix B: Project Delivery Requirement	64

Appendix C: Service Levels, Service Credits and KPIs	65

Appendix D: The draft contract terms	72

Appendix E: Glossary	73

Appendix F: Form of tender	78

Appendix G: Certificate of non-collusion and non-canvassing	81

Appendix H: Commercially sensitive information	83

Appendix J: Pricing	85

# Deadline for responding to this document via the Portal

The deadline for responding to this Invitation to Tender is the 12th of December no later than 14:00. See ‘Procurement timetable’ and ‘How to respond to this opportunity’.

# Introduction

- This Procurement is being conducted in accordance with the Act using the Open Procedure. This Procurement is for a public contract for goods and/or services.

- This document describes how the Procurement will be conducted, including details of the associated Procurement Timetable, award criteria and how to respond to this opportunity. Suppliers are strongly encouraged to read this document before preparing their submission.

- This document has been prepared to assist Suppliers in deciding whether to submit a Tender and Procurement Specific Questionnaire (PSQ) Response.  Please read this document carefully, as failure to comply with this document may result in exclusion from the Procurement and/or the rejection of any submission.

- This document should be read in conjunction with the Tender Notice and any other procurement documents which have been made available in connection with the Procurement.

- The Authority reserves the right to issue updated versions of this document or any other document relating to the Procurement as and when the need arises, in order to reflect any changes to the Procurement or any other new information.

- Please read and ensure compliance with the Procurement terms and conditions contained in Appendix A.

- Common terms and expressions shall have the meanings ascribed to them in the glossary in Appendix E.

- All references to a ‘section’ are to a section in the Act unless otherwise stated.

- All references to a ‘paragraph’, ‘appendix’ or ‘annex’ are to a paragraph, appendix or annex of this document unless otherwise stated.

- All references to dates and times within this document shall be interpreted in accordance with the United Kingdom time zones applicable at the date of the Procurement (i.e. GMT/BST).

# Introduction to the Authority

- The Medicines and Healthcare products Regulatory Agency regulates medicines, medical devices and blood components for transfusion in the UK. MHRA is an executive agency, sponsored by the Department of Health and Social Care.

The South Mimms campus of the MHRA delivers statutory scientific functions such as the provision of biological reference materials that enable the global harmonisation of vaccines, therapeutic medicines and diagnostic tests as well as the independent batch release biological products.  

You can read about the Agency here: Medicines and Healthcare products Regulatory Agency - GOV.UK

# Overview of the Authority’s requirement

- The Agency is seeking to let a contract for a three-year period, with two twelve-month optional extensions (for a total possible five-year contract term) to one Supplier.

- The Agency is seeking to let a contract with a phased approach to deliverables. There will be a Phase I consisting of mandatory works, which, at the discretion of MHRA may lead-in to a second Phase of works.

- As such MHRA is seeking proposals which include both elements of the Phased approach. Greater weighting in the evaluation will be provided to the Phase I element.

- However, at this time the Agency is only seeking costs for Phase I. Phase II will require budgetary approval at a later date and as such the Agency is not currently in a position to share a potential budget for Phase II.

- The MHRA manufactures Biological Reference Materials (“standards”) that support the harmonisation of biological medicines and ensure the accuracy of diagnostic tests. Such standards are produced and distributed from the MHRA’s Science Campus based in Hertfordshire, UK and are distributed globally via the NIBSC website. To support this essential function, the Agency is seeking to replace its legacy dispatch system, Assist4, which is scheduled for retirement by December 2026.

The MHRA also produces British Pharmacopoeia Chemical Reference Substances (BPCRS) which is currently contracted out to LGC who also manage despatch through their in-house dispatch system and so not in scope of this requirement.

The immediate priority is to secure a modern, scalable dispatch solution that ensures continuity of logistics and shipping operations and integrates effectively with MHRA’s existing inventory system also known as “Ingenica 360” that is built on the MS dynamics platform.

While the dispatch functionality described above is the core requirement, the Agency strongly encourages modular solutions that can be extended in future phases to support inventory management, trade compliance, forecasting, courier booking, and integration with its e-commerce web-based platform. This modular approach aligns with MHRA’s long-term goal to streamline operations across inventory management, sales and dispatch, alongside its Manufacturing Resource Planning (MRP) lifecycle.

MHRA remains open to innovative approaches that meet its evolving operational needs.

- Summary of Potential Strategic Solution Components

The Authority requires at a minimum the requirements listed below under “1. Logistics and Dispatch”. We are also keen to hear from vendors that are able to fulfil supplementary requirements.

Mandatory Requirements

1. Logistics and Dispatch: This component focuses on the efficient movement and tracking of products from the point of order to final delivery with dispatch alerts for real-time notifications for order dispatch, compliant label design and generation with scanners and barcodes to streamline logistics and maintain compliance with dispatch tracking and status updates for all dispatch operations and functionality to seamlessly integrate with vendors and dropship partners to optimise supply chain operations and quality control processes prior to dispatch.

- Dispatch Alerts: Real-time notifications for order dispatch.

- Label Generation: Automated label across a range of hazard types and barcode generation for shipping.

- Dispatch Tracking: Real-time tracking and status updates for dispatch operations.

- Vendor Integration: Integration with courier and freight forwarder vendors and dropship partners.

- Quality Control: Integration with quality control processes before dispatch.

- Customer Communication: Automated updates on order status and delays.

- Support Integration: Seamless integration with CRM and support tools.

- Audit Trails: Maintain comprehensive logs of all system activities and changes.

Supplementary Requirements (not mandatory, but welcomed)

2. Trade Compliance and Regulation: This component focuses on the use of automated validation trade compliance with adherence to regulatory, security, and data protection standards with self service capability and real-time updates for both staff and customers.

- Trade Compliance: Functionality for the assessment of permits, integration with regulatory databases, and document management.

- Permit Monitoring: Alerts for permit expirations and multi-country compliance management.

- Audit Trails: Maintain comprehensive logs of all system activities and changes.

3. Product Inventory, Sales, and Account Management: This component encompasses the management of products, sales activities, and customer accounts, process stock transfers and records all products received from manufacturing. Captures documentation and quality certifications, generates compliant labels and barcodes, and ensures regulatory requirements are met. Product tracking for all product transactions, manages expiry dates, and maintains detailed pharmaceutical data fields, account creation & verification to validate identity, and manages updates and has automated onboarding & approval workflow and customer information management.

- Scientific Approval Workflow: Automated routing for orders needing scientific review and approval.

- Account Creation & Verification: Capture detailed customer info, validate identity, and manage updates.

- Onboarding: Automated welcome and setup for new customers.

- Account Approval Workflow: Administrative process for reviewing, approving, or rejecting new accounts, including risk assessment and notification systems.

- Customer Information Management: Store and update essential customer data, preferences, and demographics.

- Integration with existing MHRA ecommerce website & product catalogue

- Product Management: Comprehensive catalogue with detailed product info, images, and specifications.

- Search & Filter: Advanced search and filtering by category, price, brand, etc.

- Stock Visibility: Real-time display of product availability and stock levels.

- Order Placement: Customers can only order in-stock products; system synchronises stock status with ecommerce website.

- Order Configuration: Handle product options, customisations, and document uploads.

- Order Validation: Automated checks for inventory, credit, and fraud via integration with or availability of denied persons lists and sanctions lists.

- Order Tracking: Real-time tracking and status updates for both customers and internal teams.

- Pick / Put Away: Generation of warehouse pick / put away sheets.

- Batch & Emergency Processing: Support for batch order processing and expedited handling of urgent orders.

- Audit & Compliance: Full audit trail for all sales and order activities.

- Stock Transfer & Receipt: System must process stock transfers and record all products received from manufacturing.

- Product Documentation: Capture and process documentation and quality certifications during handover.

- Product Labelling: Generate compliant labels, barcodes, and ensure regulatory requirements are met.

- Product Tracking: Log all product transactions, manage expiry dates, and maintain detailed pharmaceutical data fields.

- Notes & Comments: Allow authorised users to add contextual notes to product records. These notes and comments should be available as attributes for reporting purposes.

- Audit Trails: Maintain comprehensive logs of all system activities and changes.

4. Finance and Debt Management: This component focuses on the financial operations tightly integrated to reduce errors and improve efficiency that supports complex pricing structures, returns, and refunds with automated data entry to minimise manual errors and enables real-time invoicing, accurate billing, and pre-payment options with payment reconciliation of invoices, payments, and credit notes and debt management functionality that restricts customers with outstanding debts from placing new orders, ensuring financial discipline and risk mitigation.

- Pricing & Returns: Support for complex pricing, returns, and refunds.

- Automated Data Entry: Reduce manual errors through automation.

- Invoice Management: Real-time invoicing, accurate billing, and pre-payment options.

- Payment Reconciliation: Automated reconciliation of invoices, payments, and credit notes.

- Debt Management: Restrict customers with outstanding debts from placing new orders.

- Audit Trails: Maintain comprehensive logs of all system activities and changes.

- Integration: Seamless integration with the Agency’s finance system: Oracle Fusion.

5. Market Analysis, Forecasting, Analytics, Dashboards & Reporting: This component focuses on the use of real-time data and advanced analytics to drive business decisions with tools to analyse demand patterns and trends, supporting strategic planning and forecast sales using predictive analytics based on available historical and market data to produce dashboard insights and reports for inventory, sales, and KPIs, offering actionable insights.

- Real-Time Data Processing: Enable real-time data for decision-making.

- Market Demand Analysis: Tools to analyse demand patterns and trends.

- Sales Forecasting: Predictive analytics for sales based on historical and market data.

- Dashboards & Reports: Automated dashboards and reports for inventory, sales, and KPIs.

- Reporting Capability: Allow for MHRA users to create, amend and deliver reporting functions through access to the underlying data.

- Analytics: Comprehensive analytics on customer behaviour and system performance.

The major focus at this stage is the Logistics and Dispatch and possible Trade Compliance and Regulation Components

** System Access & Security

- Single Sign-On (SSO) & Multi-Factor Authentication (MFA): Secure access for MHRA users.

- Secure account management (non-SSO): Ability for the creation and management of non-SSO accounts.

- Role-Based Access Control: Different user types (e.g., Scientist, Sales, Inventory) have tailored permissions.

- Authorisation: Only authorised personnel can modify orders, product or delivery details at any stage e.g. at dispatch stage for shipping purpose

The image below summarises what we expect a strategic solution to be able to offer.

- List of Functional Requirements

Mandatory Requirements for 1. Logistics and Dispatch:

- The system must be able to process and display real-time data for accurate decision-making.

- The system must be able to handle order modifications and cancellations at various stages of processing with appropriate approvals.

- The system must have the functionalities to process multiple orders simultaneously for efficiency while maintaining individual order tracking.

- The system must be able to track when orders are picked up and monitor processing status as an end-to-end process.

- The system must have automated function to determine if export/import document are required based on product classification, destination country, and regulatory rules.

- The system should have real-time integration with government regulatory databases to check permits, application status and regulatory requirements e.g. Reg-Connect, DEFRA, Home office.

- The system must have centralised system to store and manage all regulatory, compliance and permit-related documentation with version control.

- The system must have functionality to import and export documents e.g. (Compliance Certificates, Permits, IFU).

- The system must have automated alerts for permit and compliance certificate expirations and renewal requirements.

- The system must be able to handle varying permit requirements across different countries and jurisdictions.

- The system must have real-time order alert notification that the Orders have been made by customers and when orders have been dispatch.

- The system should be able to generate labels and prints for order dispatch and shipping based on the products specifications.

- The system must ensure all labels meet regulatory requirements for target markets

- The system must have a quality control process for accurate label, consistency in naming convention and placement for all order dispatch and shipping.

- The system should have barcode imprint generation and printing for dispatch work processing and tracking. Automated generation of all required dispatch documentation including picking lists/traveller, shipping labels, customs forms, order reference and barcode for improved integration with the system.

- The system must have capability to integrate with courier vendors and dropship partners, for orders that require direct shipping from suppliers.

- Integrate with logistics provider systems (for example DHL, UPS or FedEx) for EDI and data transfer.

- The system must have or should be able to integrate with quality control processes to ensure products meet compliance specifications before dispatch.

- The system must have a real-time tracking and dispatch status with automated updates for customers and internal users.

- The system must have the functionality to handle exceptions and errors in the order processing workflow with escalation procedures.

- The system must be able to integrate with the third-party tools and architectures including ERP, CRM, inventory, and shipping systems.

- The system must be capable of handling peak order volumes without performance degradation.

- The system must have automated data entry functionalities to minimise human errors. This can include integrating with other systems to pull in accurate data directly with the capability to track data origin and transformation to support auditability and compliance with best practices.

Supplementary Requirements for Future Phases

- MHRA Users must be able to access the system securely using Single Sign On (SSO) and support multi-factor authentication (MFA).

- Users without the ability to utilise Single Sign On must also be permitted to access the system.

- The system must have role-based access control for different user types and functions e.g. Scientist, Sales, Marketing Analysis and Inventory etc.

- The system's role-based access must ensure that only authorised personnel can access and modify orders or product details at each processing stage.

- The system must be able to receive and process stock transfers from Manufacturing Team to the Marketing Analysis and Inventory Team and the SKU (Stock Keeping Unit) warehouse i.e. being able to do transfers using take out and put away operations from a handheld device and location scanning with live update of system.

- The system must be able to record all products received or transferred from Manufacturers to the Marketing Analysis and Inventory Team.

- The system must be able to receive and process product documentation and receipts accompanying the products handover from Manufacturer.

- The system must be able to capture quality control data and certifications from manufacturer.

- The system must be able to generate labels for products based on the product specifications and catalogue and non-catalogue.

- The system must be able to ensure all labels meet regulatory requirements for target markets nomenclature.

- The system must be able implement barcode generation and imprint on products for inventory identification and tracking.

- The system must establish quality control process for label accuracy and placement according to the product catalogue.

- The system must record all product transactions including receipts, transfers, and distributions.

- The system must be able to track and manage product expiration dates with automated alerts.

- The system must have and maintain structured and specialised data fields for pharmaceutical products including product and regulatory information.

- The system must be able to allow authorised users to add contextual notes and comments to product records.

- The system should have tool or feature to analyse market demand patterns and trends.

- The system must be able to develop predictive analytics for sales forecasting based on historical data and market trends.

- The system must be able to create comprehensive dashboard for product and stock inventory, with performance metrics (KPIs).

- The system must be able to generate automated reports on Products and Stock inventory, Orders, Sales performance, turnover rates, and profitability.

- The system must be able to create and maintain comprehensive audit trails for all system activities and changes with who, when (date and time) and what was changed.

- The system must have customer account creation and validation functionality for organisation name, organisation address, location, customer name, delivery address, role, email address, phone contact and other required registration details.

- The system must be able to establish email and identity verification process for new customer accounts.

- The system must be able to capture and store essential customer information including contact details, preferences, and demographics and organisation they belong or representing.

- The system must have functions for Customers to update their account details e.g. e-mail address, delivery address without need for approval.

- The system must have functions for customers to review and accept terms of service and privacy policies and consent as required by the Agency.

- The system must be able to create automated welcome messages and account setup guidance for new customers.

- The system must be able to implement administrative workflow for reviewing and approving new customer account requests.

- The system should be able to establish identity verification protocols including document validation and background checks.

- The system should have integrated risk assessment scoring and tools to evaluate account approval decisions.

- The system must have the functionalities to approve or reject an account. Only authorised personnel should be able to approve or reject an account request after checks and risk assessment is complete.

- The system must have the capability to automate notification to inform customers of account approval status.

- Process for handling account rejections with appropriate communication.

- Comprehensive product catalogue system with detailed product information, images, and specifications to reflect on the ecommerce website - differentiating the catalogue and non-catalogue products and all relevant information.

- Online guidance on the required regulatory compliance documentation for customers to be able to ensure they have the required permits or certificate before making order.

- Advanced search capabilities with filtering options by category, price, brand, and other attributes.

- Real-time inventory display showing product availability and stock levels.

- The systems should have the features for customers to view and submit product reviews and ratings and feedback on the product.

- The solution must ensure that product information and stock levels are accurately synchronised on the ecommerce website via the system as part of the integration process.

- The system must synchronise seamlessly with the ecommerce website to ensure any changes in product, stock availability reflects on the ecommerce website and customer must see all product in stock and the availability.

- The system must synchronise seamlessly with the ecommerce website to ensure all out of stock, expired or discontinued products reflect on the ecommerce website and customer can see all product out of stock, expired or discontinued.

- Customers should only be able to select products that are in stock and available for ordering with the cost.

- The system must have the functionalities to add, remove, modify and update products that are no longer in stock, or new products to replace the old specifications.

- The system must be able to handle product options, quantities, customisations, and special requests as well as display what is in stock and not in-stock. "Special Requests" includes ability for customers to add or upload documents (permits etc) that are then linked to order and "travel through" the process.

- The system must be able to automate order validation including inventory checks, credit verification, and fraud detection.

- The system must be able to automate order confirmation with detailed order summary and tracking information.

- The system must have a real-time order tracking functionality with automated status notifications for customer to see on the updates via their accounts.

- The system must have a real-time order tracking functionality with automated status update for the internal (MHRA) Team.

- The system should be able to support temporary inventory reservation during order process to prevent overselling.

- The system should have a dynamic pricing system with support for discounts, promotions, and customer-specific pricing and the shipping costs.

- The system must be able to integrate with the shipping providers for real-time shipping options and cost calculations for easy payment and delivery process with notification on payment and charges to the customer.

- The system must have or be able to integrate with secure payment gateway and supporting multiple payment methods to the Agency Finance System.

- The system must be able to automate customer communication, providing regular updates on order status and any delays.

- The system must be able integrate seamlessly with other tools e.g. Customer supporting tools, CRM etc.

- The system must be able to perform comprehensive analytics on customer behaviour, order patterns, and system performance.

- The system must be able to maintain audit trails for all customer interactions and transactions and ensure all necessary permits and declarations are obtained and tracked.

- The system must have a self-service function for customers to find answers to common questions to eliminate the influx of queries.

- The system must be able to automate and categorise customer queries for enroute/triage to appropriate departments or teams e.eg Sales, Inventory, Dispatch.

- The system must have a searchable knowledge base with FAQs, product information, and how-to guides.

- The system must have real-time communication options for immediate customer support.

- The system should have an automated escalation for complex queries that require specialised attention.

- The system must have SLA management functions to ensure timely responses to all customer queries.

- The system should be able to automatically assign orders to appropriate sales team members based on territory, product expertise, or workload.

- The system must have functions to validate checks before dispatching including inventory availability, shipping addresses, and payment verification.

- The system must have a centralised process that manages orders throughout the entire processing lifecycle with real-time status updates.

- The system must have to place orders on hold for various reasons (credit, inventory, compliance) and release them when conditions are met.

- The system must have a real-time notification system to alert sales team members and the logistic and dispatch team members of new orders requiring their attention.

- The system must have the functionality to categorise and prioritise orders based on customer tier, order value, urgency, or special requirements.

- The system must have features to identify and fast-track processing capabilities for urgent orders with expedited approval and dispatch procedures.

- The system must have a complete audit trail for all sales and order processing activities to support regulatory compliance and quality assurance.

- The system must have an automated workflow to route orders requiring scientific approval to qualified reviewers for approval.

- The system must have functionalities to support criteria for products and orders requiring scientific approval based on product type, customer profile, and regulatory requirements.

- The system must automatically assign orders that require scientific reviews to appropriate personnel based on expertise, availability, and workload.

- The system must have SLA monitoring functionality for scientific approvals with escalation procedures for overdue reviews.

- The system must have comprehensive documentation system for scientific approval decisions and rationale.

- The system must have structured process for handling scientific approval and rejection with procedures and logic.

- The system must be able to automate and manage the dispatch queue with priority handling and workload balancing.

- The system must have comprehensive analytics functions to monitor order processing performance, identify bottlenecks, and track KPIs.

- System must generate, for each individual sales order, an associated picking operation (one or multiple SKUs). This pick operation must be able to be viewed and processed using a handheld device which will indicate the SKU to be picked and its location. Ideally users would scan barcode on order documentation to automatically open the correct pick instructions on the device. Once user completes a picking operation the system must automatically update stock levels in real time as well as updating relevant order status flags.

- The system must have the functionality for picking operation and devices must be integrated with handheld scanning hardware and functions. All picks must require users to scan the pick locations, with the system validating that the correct location has been scanned and notifying users of any mismatch.

- The system must support multiple complex pricing structures including discounts, special pricing agreements and where products are given freely but customer needs to pay shipping, this must be calculated accurately, and the value of the product needs to be captured by the system.

- The system must have the capabilities for product returns and funds management to be more efficient and accurate.

- The system must have functionalities for customers to verify their sales order including relevant charges before completing the payment, this can help in identifying any errors earlier and ensure customer satisfaction.

- The system must have or support an invoicing process in real-time with any changes in pricing, discounts, or customer information. This would help in generating invoices that reflect the most current information.

- The system must be able to send out accurate invoices with the final cost to customers.

- The system should be able to automate pre-payment option (to be discussed with Sales Team).

- The system must have integrated payment system. Customers must be able to pay online, and the payment journey should be integrated into the ordering journey. Payment status should be updated to paid when payment has been made.

- The system must be able to validate customer account creation to prevent duplicates and avoid sending off new accounts too early, which results in duplicates being added to Fusion. Need to have a process / system functionality to consolidate with existing customer data.

- The system must be able to validate correct fee and checks to verify the accuracy of the data before generating invoices. This can include checking for discrepancies in quantities, prices, and customer details and returned products.

- The system must maintain detailed audit trails for all invoicing activities. This helps in tracking any changes made and identify the source of any errors.

- The system must be able to automate credit notes for returned orders, products and issue refunds when payment has been made.

- The system must be able to automate and reconcile invoices with actual sales and payments. This will help in identifying and correcting any discrepancies promptly especially with product returned and refunds.

- The system must have the capability and functionality to prevent customers who are in debt from generating further debt - Account to be placed on stop

- The system must be able to flag and block customers with accumulated debt automatically from making new orders as above.

- List of Non-Functional / Technical Requirements

- AA compliance - Accessibility must meet AA compliance with the current WCAG standards (GDS specify AA as minimum accessibility requirement, refer to https://design-system.service.gov.uk/accessibility).

- Browser Support - All web applications must support browsers specified within the GDS guidelines.

- Compliance with UK DDA Act 1995 - The developed solution will comply with the UK DDA Act 1995 and the Equality Act. The BSI (BS 8878:2010) web accessibility code of practice provides guidance on what constitutes compliance.

- GDS Accessibility Guidelines - Accessibility must comply with GDS Accessibility Guidelines. Encompassing compliance with the current WCAG standards and the UK DDA Act 1995.

- System Integration - The system must have the capability to integrate with other MHRA systems and third-party applications e.g. Oracle Fusion, Power Bi etc.

- Ensure all components integrate seamlessly with existing ERP and inventory management systems.

- JavaScript Disabled - All public facing ecommerce websites must be capable of operating with JavaScript disabled.

- API Authentication - OAuth2 client credentials flow for API access must be supported by the product.

- DoS preventative measures - The Digital Platform must be resilient to DoS (Denial of Service) attacks and DDoS (Distributed Denial of Service) attacks.

- Anti-Virus - The Supplier shall install and maintain the latest versions from an industry accepted anti-virus software vendor Anti-Malicious Software or procure that Anti-Malicious Software is installed and maintained on any part of the system which may process MHRA Data and ensure that such Anti-Malicious Software is configured to perform automatic software and definition updates as well as regular scans of the system to check for, prevent the introduction of Malicious Software or where Malicious Software has been introduced into the system, to identify, contain the spread of, and minimise the impact of Malicious Software.

- All files and documents that are uploaded by users to the product must be virus scanned and only stored if no viruses are found. The virus definition or DAT file must be no more than seven days old.

- Regular Penetration Testing - (as a minimum on an annual basis)	- A Pen Test must be regularly performed on the product and the outcome as well as any remediation that needs to be taken shared with MHRA.

- Performance Testing - Performance Test must be performed on the product and the outcome as well as any remediation that needs to be taken shared with MHRA.

- The Supplier shall submit to MHRA evidence of regular penetration testing of the system, at the expense of the supplier by an independent CHECK Service Provider or a CREST Service Provider (an IT Health Check).

- The Supplier shall provide MHRA with the results of such Security Tests (in a form approved by MHRA in advance) as soon as practicable, and in any case within 10 Working Days, after completion of each Security Test and issuing of the final report.

- The remediation plan for the most recent pen test shall be provided. No critical or high findings, as measured by the CVSS scale or equivalent, shall remain unresolved.

- Password Policy and Access - Strong password policies must be enforced for all users accessing the system.

- The solution should support multi-factor authentication for users.

- Key Rotation Management: Where key cryptography is used, Key management features must exist to support regular key rotation. Policies and Standards to be verified with MHRA InfoSec Team.

- Protection of Data Logs - The digital platform must provide controls for the protection of any data / logs received, stored and transmitted, including backup data, based upon classifications for Confidentiality, Integrity and Availability. Policies and Standards to be verified with MHRA InfoSec Team.

- Cryptographic Algorithms - The solution must not use novel, custom or non-public cryptographic algorithms.

- Cryptographic Controls - Cryptographic controls utilised within the solution must meet the following minimum requirements: Symmetric Algorithms: 128 bit key equivalent (e.g. AES 128), Asymmetric Algorithms: 2048 bit key (112 bit equivalent), Hashes: 256 bit (Policies and Standards to be verified with MHRA Security Team).

- General security - The Supplier shall be responsible for the security of the IT Environment and shall at all times provide a level of security which:

(a) is in accordance with Good Industry Practice and Applicable Laws.

(b) complies with the MHRA Information Security Policy.

(c) meets any specific security threats to the IT Environment; and

(d) complies with ISO/IEC27001

(e) complies with cyber essentials plus.

- Access to supplier personnel - The Supplier shall provide access to the Supplier Personnel to facilitate the design, implementation, operation, management and continual improvement of the Security Management Plan.

- Supplier staff to be security cleared at BPSS level minimum".

- Security risk levels - The Supplier shall provide MHRA with such documentation and information that MHRA may reasonably require regarding any information assets, IT systems and/or Sites which will be used by the Supplier or any Sub-contractor to Process MHRA Data.

- Threat notification - The Supplier shall notify MHRA after becoming aware of:

(a) a significant change, or a significant planned change, to the components or architecture of the system.

(b) a new risk or vulnerability is identified to the components or architecture of the system.

(c) a change in the threat profile of the system.

(d) a significant change in the quantity of Data held within system.

(e) where the Supplier has previously Processed Personal Data that does not include Special Category Personal Data, it starts to, or proposes to start to, Process Special Category Personal Data.

- (f) a proposal to change any of the Sites from which any part of the Services are provided.

- (g) an audit report produced which indicates significant concerns; "

- Threat response - The Supplier shall:

(a) deal appropriately with any threat/vulnerability information received:

(b) promptly notify MHRA of any actual or sustained attempted Breach of Security.

(c) ensure that the system is monitored to facilitate the detection of anomalous behaviour that would be indicative of system compromise.

(d) ensure it is knowledgeable about the latest trends in threat, vulnerability and exploitation that are relevant to the system by actively monitoring the threat landscape.

(e) pro-actively scan the system for vulnerable components and address discovered vulnerabilities.

(f) propose interim mitigation measures to vulnerabilities in the system known to be exploitable where a security patch is not immediately available.

(i) inform MHRA when it becomes aware of any new threat, vulnerability or exploitation technique that has the potential to affect the security of the system and provide initial indications of possible mitigations."

- Breach of security notification - If either Party becomes aware of a Breach of Security or an attempted Breach of Security it shall notify the other.

- Breach of security process - The security incident management process shall, as a minimum, require the Supplier upon becoming aware of a Breach of Security or an attempted Breach of Security to:

(a) immediately take all reasonable steps (which shall include any action or changes reasonably required by MHRA which shall be completed within such timescales as MHRA may reasonably require) necessary to:

(i) minimise the extent of actual or potential harm caused by such Breach of Security.

(ii) remedy such Breach of Security to the extent possible and protect the integrity of the System against any such potential or attempted Breach of Security.

(iii) apply a tested mitigation against any such Breach of Security or potential or attempted Breach of Security.

(iv) prevent a further Breach of Security or attempted Breach of Security in the future exploiting the same root cause failure.

- (b) as soon as reasonably practicable and, in any event, within 5 Working Days, following the accurate determination of a Breach of Security or attempted Breach of Security, provide to the MHRA full details of the Breach of Security or attempted Breach of Security, including a root cause analysis where required by MHRA and the steps taken in respect thereof.

- Breach of security due to non-compliance -	In the event that any action is taken in response to a Breach of Security or attempted Breach of Security which occurred as a result of non-compliance then such action and any required change shall be completed by the Supplier at no cost to MHRA.

- Hosting Location - All data must be stored in UK hosted servers.

- Data processing location	 - The Supplier shall process MHRA Data only in the UK, except where MHRA has given its consent in writing to a transfer of MHRA Data to such other country.

- Data residency -All data storage needs to reside in the UK – this includes testing and production environments.

- Data provision on request - The Supplier shall on demand, provide MHRA with all MHRA Data in an agreed open format.

- Process for ceasing trading - The Supplier shall have documented processes to guarantee availability of MHRA Data in the event of the Supplier ceasing to trade.

- Erasure of data - The Supplier shall securely erase any or all MHRA Data held by the Supplier when requested to do so by MHRA.

- Destruction of media - The Supplier shall securely destroy all media that has held MHRA Data at the end of life of that media as directed by MHRA.

- Data Accessibility	- The solution must be capable of providing Data Extracts on demand, with scheduled deltas if required.

- Data Import	- The solution must allow bulk imports of data into the system.

- Data Accuracy - Data Accuracy and Consistency must be enforced in the system.

- Data Entry Validation - Validation must be enforced for data items entered by users such as: Email addresses, Telephone numbers, Addresses, Dates and bank details (if relevant). Errors must be displayed when validation rules are not met.

- Data Encryption at Rest - Data deemed as sensitive will be required to be encrypted (minimum of AES256) at Rest, encompassing media and storage volume encryption. Policies and Standards to be verified with MHRA InfoSec Team.

- Encryption of Data in Transit - Any data exchange between the solution and remote servers is enciphered using strong encryption. All data must be encrypted at rest and in transit using the encryption negotiation protocol TLS version 1.2 or above in all cases. Policies and Standards to be verified with MHRA InfoSec Team.

- Data Retention, Archive and Deletion	- Data Management to comply with MHRA Policies for Data Retention, Archival and Deletion. Policies and Standards to be verified with MHRA DPO Team.

- UK GDPR - Render Information Unreadable - In order to comply with UK GDPR requirements the solution must be capable of rendering personally identifiable information unreadable. Policies and Standards to be verified with MHRA InfoSec and DPO Teams.

- Data Segregation - Any solution that offers multi-tenanted data must provide data segregation for MHRA data.

- API standards - Any Application Programming Interface (APIs) built to support the transfer of data must adhere to the national API technical and data standards see https://www.gov.uk/guidance/gds-api-technical-and-data-standards.

- Access to data - MHRA must have access to ALL data stored within the system.  This is to enable interface with the rest of our data architecture – specifically our Common Data Platform built in Microsoft Azure.

- Data Migration Strategy - The supplier must develop a data migration strategy (working with MHRA) to enable the effective transfer of all relevant data to enable effective operational delivery from day one of go-live. This strategy should include

(i) The process of how data will be extracted from existing systems

(ii) Approach and method of cleansing, extracting, transferring and loading into the destination system and identification of tools, systems and programmes needed for this process

(iii) Approach on “live” and “open records” and how they will be dealt with through the migration process – including on cutover activities

(iv) Data reconciliation approaches – between original systems and new systems.

(v) Testing strategy – with support by business SMEs".

- UK GDPR compliance - Where personally identifiable information is processed this must be in accordance with GDPR legislation and MHRA GDPR policies.

(i) Appropriate security controls.

(ii) Personal data is searchable and can be extracted to provide to a requestor.

(iii) Able to delete data on request from an individual.

(iv) Audit trail to know who has made changes, what and when."

- UK GDPR data controller - The Data Controller for the solution must be identified for the purposes of GDPR compliance.

- Legal & Regulatory Compliance - The solution will be compliant with UK law.

- PCI Security Standards - If processing payments, the solution will be PCI DSS compliant in the hosting facility and will become PCI compliant through compliant payment integration (no storing of credit card details and use a compliant integration method). Policies and Standards to be verified with MHRA Legal Team - if relevant.

- Privacy/Cookie Management - Any tool, software, component or web-service provided must comply with legal requirements of ePrivacy and PECR (Privacy and Electronic Communications Regulations). Policies and Standards to be verified with MHRA Legal Team.

- The web application must comply with the ICO Cookies Regulation.

- Cloud Hosting - The solution should be Cloud based.

- Content Delivery - Content served to the user browser should be delivered in such a way as to optimise and enhance customer experience (i.e. via caching mechanisms or CDN).

- Deep Linking - The solution should support deep linking to internal pages and challenge users to login if necessary, so that we can expose these hyperlinks and allow users to bookmark them.

- Feature Toggling - All the features that are developed for the site should accommodate feature toggling which enables the users in the administration interface the ability to enable and disable features as required.

- Friendly Error Messages	- Any errors encountered should be explained in a manner that is easy to understand, providing guidance on next steps. Errors will be logged with a unique identifier to support customer reporting and internal troubleshooting.

- Friendly URL's - The digital platform should support the implementation of friendly URLs to facilitate clear signposting, memorable addresses and SEO.

- Slow loading behaviour - The site should have a delay in the user journey in the form of a 'loading screen' which will appear when the system is making a potentially time-consuming request so that the customer understands that their action is being processed. The loading screen should inform the user what is happening with an idea of the wait time to expect.

- Responsive design - The digital platform should be responsive with multiple identified breakpoints including handset, small tablet, tablet and larger format displays to deliver suitably optimised user experiences across the range of supported devices.

- Disaster Recovery Test Plan - The solution must provide the inputs to a DR test plan (incorporating business continuity), which demonstrates the actions required to meet the recovery objectives for RPO and RTO.

- RPO (Recovery Point Objective) - Recovery Point Objective (maximum time delay for which data can be lost) - 1 hour.

- RTO (Recovery Time Objective)	 - Recovery Time Objective (Recovery time to get back live following disaster) - maximum of 4 hours.

- Automated jobs - Automated jobs such as feeds will contain validations and error handling to support re-running of jobs and error diagnosis.

- Error / Exception Reporting - The solution must be capable of providing error /exception reports.

- Error Handling - Server generated error codes (e.g. 404, 500) should be intercepted and replaced with neutral/friendly error pages for the end user.

- Error Messages - All error messages should be displayed to the user as and when they happen on the ecommerce website.

- Non-availability of systems - The Application should degrade gracefully if any connected systems are unavailable.

- Re-Creation of Reports - Ensure that wherever possible the system can re-execute reports & data feeds for recovery purposes.

- Replay of batch jobs - Ensure that wherever possible the system can re-execute batch jobs.

- API Design Standards - Richardson maturity level 2 compliant RESTful APIs

- API Interoperability - APIs should be designed to be Backward Compatible.

- Transport Layer Security	- RESTful APIs over TLS 1.3. or above in all cases.

- Volumetrics - Concurrent Users - System should support up to multiple concurrent users.

- Support SLA - Support for the product must be Mon-Fri from 08:00 to 18:00 UK time, excluding UK bank holidays. SLA's must be provided for response and resolution times.

- Service hours - The service should operate 24 x 7 x 365.

- Continuous Improvements - Vendor support to include product release updates /enhancements, security, performance testing and hotfixes as they become available. If future enhancements include the use of Artificial Intelligence (AI) or Machine Learning (ML), vendors will include provisions for model lifecycle management, ethical use and explainability.

- Backup - The solution will be protected by a backup solution that will ensure a daily full back up is taken, incremental backups every 1 hour. A copy of each daily backup will be held in archive for 7 days. A weekly copy of backup data will be held for 5 weeks. A monthly copy will be retained for 12 months, and an annual copy will be held in archive for 7 years.

- Planned maintenance - MHRA must be advised of planned maintenance and downtime 4 weeks in advance.

- Single point of failure - The digital platform implemented shall not have a single point of failure.

- Upgradability - Solution provider to notify MHRA of any customisation or configuration that is likely to cause future upgradability issues.

- Perceived page load time - The Perceived Page Load time should be compiled within 2 seconds, then the service will be deemed to working as designed.

- The perceived page load is defined by the point where the page is visually complete but might not be fully functional e.g. the coverage checker page loads visually and a user can enter post codes but are unable to trigger the check functionality as the underlying functionality has not loaded yet.

- The page should load all navigation and non-picture elements first e.g. body copy should load before images.

- Pages with body copy over background images should load the body copy and images together.

- Supplementary data should load last e.g. side bar adverts and video links.

- Complete page load time	 - The Complete Page Load time should be completed within 4 seconds, then the service will be deemed to working as designed.

- The complete page load is defined by the point where a page has loaded when it is visually and functionally complete, the point where a user can interact with the page and its functionality."

- System Training - Training documentation should be provided to allow a novice user to learn and use system functionality and tooling.

- ISO/IEC 27001 compliance - For processing sensitive corporate/personal data, the supplier should be certified as compliant with ISO/IEC 27001:2013 by a United Kingdom Accreditation Service (UKAS)-approved certification body, the service must be included within the scope of the certification of compliance.

- ISO/IEC 27001 audits to maintain compliance - The Supplier should carry out such regular security audits as may be required by the British Standards Institute to maintain delivery of the Services in compliance with security aspects of ISO/IEC 27001 and shall promptly provide to MHRA any associated security audit reports and shall otherwise notify MHRA of the results of such security audits.

- ISO/IEC 27001 perceived non-compliance procedure - If it is MHRA's reasonable opinion that compliance with the principles and practices of ISO/IEC 27001 is not being achieved by the Supplier, then the Supplier shall be notified and given reasonable time to become compliant with the principles and practices of ISO/IEC 27001.  If the Supplier does not become compliant within the required time, then MHRA has the right to obtain an independent audit against these standards in whole or in part at its own expense.

- ISO/IEC non-compliance procedure - If, because of an independent audit the Supplier is found to be non-compliant with the principles and practices of ISO/IEC 27001 then the Supplier shall, at its own expense, undertake those actions required to achieve the necessary compliance and shall reimburse in full the costs incurred by MHRA in obtaining such audit.

- Cyber Essentials compliance - The supplier must be certified against Cyber Essentials at a minimum but Cyber Essentials Plus as a preference.

- Pre-employment checks	- All Supplier Personnel shall be subject to a pre-employment check before they may participate in the provision and or management of the Services.  Such pre-employment checks must include all pre-employment checks which are required by the HMG Baseline Personnel Security Standard including: verification of the individual's identity; verification of the individual's nationality and immigration status; verification of the individual's employment history (last 3 years); verification of significant time spent overseas (6 months or more in the last 3 years); verification of the individual's unspent criminal convictions.

- Supplier personnel review - MHRA and the Supplier shall review the roles and responsibilities of the Supplier Personnel who will be involved in the management and/or provision of the Services. This is to enable MHRA to determine which roles require additional national security vetting clearance (e.g. a counter terrorist check; a security check).  Roles which are likely to require additional vetting, and a specific national security vetting clearance include system administrators whose role would provide those individuals with privileged access to IT systems.

- Exception for security check - The Supplier shall not permit Supplier Personnel who fail the security checks to be involved in the management and/or provision of the Services except where MHRA has expressly agreed in writing to the involvement of the named individual in the management and/or provision of the Services.

- Necessary access only - The Supplier shall ensure that Supplier Personnel are only granted such access to MHRA data as is necessary to enable the Supplier Personnel to perform their role and to fulfil their responsibilities.

- Revoking access for supplier personnel - The Supplier shall ensure that Supplier Personnel who no longer require access to MHRA data (e.g. they cease to be employed by the Supplier or any of its Sub-contractors), have their rights to access MHRA data revoked within 1 Working Day.

- Security training for supplier personnel - The Supplier shall ensure that Supplier Personnel that have access to the sites, the IT Environment or MHRA data receive regular training on security awareness that reflects the degree of access those individuals have to the sites, the IT Environment or MHRA data.

- Content of security training - The Supplier shall ensure that the training provided to Supplier Personnel includes training on the identification and reporting of fraudulent communications intended to induce individuals to disclose Personal data or any other information that could be used, including in combination with other Personal data or information, or with other techniques, to facilitate unauthorised access to the Sites, the IT Environment or MHRA data (phishing).

- Access control regime - The Supplier shall operate an access control regime to ensure:

(a) all users and administrators of the Supplier System are uniquely identified and authenticated when accessing or administering the Services; and

(b) all persons who access the Sites are identified and authenticated before they are allowed access to the Sites."

- Principle of least privilege - The Supplier shall apply the 'principle of least privilege' when allowing persons access to the Supplier System and Sites so that such persons are allowed access only to those parts of the Sites and the Supplier System they require.

- Records of access	 - The Supplier shall retain records of access to the Sites and to the Supplier System and shall make such record available to MHRA on request.

- Active Directory integration - Authorisation and authentication of internal application components will be achieved using service principles and account objects held in the MHRA Active Directory.

- Component services such as app services, storage and database components will authenticate against Azure AD."

- Multi-Factor Authorisation - The system should support MFA (Multi-Factor Authorisation).

- Audit records - The Supplier shall collect audit records which relate to security events or that would support the analysis of potential and actual compromises.

- To facilitate effective monitoring and forensic readiness such Supplier audit records should (as a minimum) include regular reports and alerts setting out details of access by users, to enable the identification of (without limitation) changing access trends, any unusual patterns of usage and/or accounts accessing higher than average amounts of MHRA Data.

- Mutual development of requirements	- The Supplier and MHRA shall work together to establish any additional audit and monitoring requirements.

- Retention of audit records	The retention periods for audit records and event logs must be agreed with MHRA.

- Audit of system changes	 - The supplier must maintain an audit trail for all changes/modifications to the system.

- Log file integration with SIEM - The system should have log files established, which can be integrated into SIEM monitoring tools.

- Compliance with Secure By Design Principles - The system must have been designed in accordance and meet the Secure By Design Principles ensuring security is embedded across the architecture lifecycle. Support for external key management (e.g., Azure Key Vault, AWS KMS) and granular IAM/RBAC is required.

- Compliance with NCSC security design principles - The system has been designed in accordance with the NCSC Security Design Principles for Digital Services, a copy of which can be found at: https://www.ncsc.gov.uk/guidance/security-design-principles-digital-services-main

- Compliance with NCSC bulk data principles - The system has been designed in accordance with the NCSC Bulk Data Principles, a copy of which can be found at: https://www.ncsc.gov.uk/guidance/protecting-bulk-personal-data-main.

- Compliance with NCSC cloud security principles - The system has been designed in accordance with the NCSC Cloud Security Principles, a copy of which can be found at: https://www.ncsc.gov.uk/guidance/implementing-cloud-security-principles.

- Data Protection/Privacy training - All supplier personnel must undertake regular training on their obligations under data protection law. This training must be taken at least once a year with evidence provided to MHRA if requested.

- Personal Data Breach - In the event of a personal data breach of MHRA's data, the supplier must have a process in place to notify MHRA immediately and provide all and any assistance requested by MHRA in investigating, mitigating, resolving and, if necessary, reporting the breach.

- User Training – A thorough training program for IT staff and users to ensure effective use and management of the backup solution.

- Robust Technical Support – Guaranteed access to expert technical support for troubleshooting, updates, and optimisations.

The agency currently operates from two office locations (South Mimms and Canary Wharf) and one office hub (Leeds) with the addresses as follows respectively.

      - 10 South Colonnade,
 London,
 E14 4PU

      - MHRA Science Campus,
Blanche Lane,
South Mimms,
Potters Bar,
Hertfordshire,
EN6 3QG

      - 7-8 Wellington Place

Leeds
       LS1 4AP

# Preliminary market engagement

The Agency ran a Request for Information exercise between the 12th of September to the 3rd of October. The RFI was published via the CCS framework Technology and Associated Products 2 (RM6098).

The RFI was open to potentially interested Tenderers for a period of one month and closed for responses on the 3rd of October.

Subsequently the Agency has decided to publish an Open Tender to procure the Dispatch System Software. The Agency’s decision to publish an RFI in no way should be construed as favouring any potential Tenderer.

# The procurement process

General Information

- The Authority invites you to take part in this procurement for the Agency’s Dispatch System Software contract. Tenders and PSQ Responses are required to be submitted by 14:00 on the 12th of December.

- This Procurement is being conducted in accordance with the Act using the Open Procedure, and the Authority intends that the Procurement will comply with Part 2 of the Act on principles and objectives, including value for money, public good, transparency, integrity, equal treatment and non-discrimination.

- This Open Procedure will be conducted in one stage. This means there is no restriction on who can submit a Tender and PSQ Response, and all information has been made available to all Suppliers who may be interested in participating in the Procurement.

- The Authority will check Supplier’s Tender and PSQ Response for completeness and compliance with the instructions and requirements set out in this document and the other documents associated with the Procurement. These include a requirement for Suppliers to complete and submit the:

  - Qualification Envelope, including:

    - the procurement specific questionnaire (PSQ);

    - Appendix F: Form of Tender;

    - Appendix G: Certificate of non-collusion and non-canvassing; and

    - Appendix H: Commercially sensitive information;

  - Technical Envelope;

  - Commercial Envelope, the attached Appendix J Pricing

- The Authority may reject a Supplier’s Tender and PSQ Response if either is substantially and materially incomplete, non-compliant, inconsistent or vague or if the Supplier seeks to amend or qualify in any way the terms of the Contract.

- The Agency will host a virtual Supplier Day on the 24th of November.

- The Supplier Day will be hosted as an Event on Microsoft Teams.

- This will be an opportunity for the Agency to share information with potential Tenderers and answer questions.

- Responses to questions which are not deemed to be commercially sensitive which are  asked at the Supplier Day will be published electronically via the Atamis portal.

- The link attendees should use to join the Supplier session is provided here: https://events.teams.microsoft.com/event/66741cd3-6b36-46ea-9e77-cc52f5b0fe3e@e527ea5c-6258-4cd2-a27f-8bd237ec4c26

About the Procurement Specific Questionnaire (PSQ Response) (Qualification Envelope)

- The Qualification Envelope contains a procurement specific questionnaire (PSQ) which all Suppliers are required to complete and return in accordance with the Procurement Timetable and Instructions on ‘How to respond to this Opportunity’. A summary of the questions contained within the PSQ are below, and the full PSQ is available on the Procurement Pathway.

- The PSQ has been designed to help the Authority ensure that Suppliers share the right information when participating in the Procurement and to assess whether the Supplier ought to be excluded from participation in the Procurement because one of the exclusion grounds applies. The assessment of the PSQ Response is separate from the Authority’s assessment of the Supplier’s Tender.  The Supplier is required to set out in the Technical Envelope and Commercial Envelope how it proposes to meet the Authority’s requirements in relation to the Contract, and it is the Technical Envelope and Commercial Envelope submissions which will be assessed in order to identify the most advantageous Tender and the winning Supplier.

- The PSQ consists of three parts.

- Part 1 – confirmation of core supplier information: Suppliers participating in this Procurement are expected to register on the Central Digital Platform (CDP) and share their core supplier information with the Authority via the CDP. Part 1 provides confirmation that Suppliers have taken these steps.

- Part 2 – additional exclusions information: procurement legislation provides for an ‘exclusion regime’ and a published ‘debarment’ list to safeguard procurement from suppliers who may pose a risk (for example, due to misconduct or poor performance). Suppliers must submit their own (and their Connected Persons’) exclusions information via the CDP. This includes self-declarations as to whether any exclusion grounds apply to them and, if so, details about the event or conviction and what steps have been taken to prevent such circumstances from occurring again.

- As part of this Procurement, Suppliers are required to also share additional exclusions information for any suppliers that they are relying on to meet the conditions of participation for this Procurement set out in Part 3 of the PSQ. These could either be consortium members or key sub-contractors (but exclusions information is not required for any suppliers who are merely guarantors). These suppliers are ‘associated persons’ and their exclusions information must be shared with the Authority. The Authority recommends this is done by ensuring that associated persons register, submit and share their information via the CDP (in the same way as the Supplier itself).  If the exclusions information for its associated persons is not shared via the CDP, the Supplier will need instead to collate this information as PDF downloads and submit as part of its response to Part 2 of the PSQ.

- In addition to the sub-contractors (if any) who are being relied on to meet the conditions of participation (who are associated persons), Suppliers are also required to share an exhaustive list of all their intended sub-contractors, which will be checked against the debarment list.

- If the identity of a sub-contractor is unknown when the Tender is submitted, this should be made clear by the Supplier and relevant details of the sub-contractor should be provided once their identity and role is confirmed. This information should be shared with the Authority as soon as possible and the Authority reserves the right to reassess the Supplier’s PSQ Response in light of the information provided.

- Part 3 - conditions of participation: The Authority has set conditions of participation which a Supplier must satisfy in order to be awarded the Contract. They relate to the Supplier’s legal and financial capacity and technical ability and are detailed in the ‘The assessment process and award criteria’ section of this document.

- Some of the information requested in the PSQ is for information purposes only. Other information will be assessed by the Authority in accordance with assessment criteria and methodology detailed in the ‘The assessment process and award criteria’ section of this document.

- Suppliers should note that the Authority has legislative duties to publish certain information which relates to the Supplier in its contract award notice for the Procurement. This information includes, but is not limited to:

  - details of the winning Supplier’s associated persons

  - details of the winning Suppliers Connected Persons information

  - for certain procurements over £5 million, details of unsuccessful bidders.

Assessing responses to the PSQ, including information shared via the CDP

- The Authority will undertake a review of completed PSQ Responses submitted to:

  - validate the responses to the preliminary questions in Part 1 and assess 2 and 3.

  - confirm that Suppliers participating in the Procurement have submitted their core supplier information via the Central Digital Platform (CDP)

  - confirm that neither the Supplier, nor any Connected Persons, associated persons relied on to meet the conditions of participation, or intended sub-contractors are listed on the debarment list. To the extent that any such entities are listed on the debarment list, the Authority will consider whether to exclude the Supplier from participating in the Procurement in accordance with its obligations under the Act

  - consider whether any Supplier or its Connected Persons, associated persons relied on to meet the conditions of participation, or intended sub-contractors are excluded suppliers or excludable suppliers, and before the Authority determines that a Supplier is an excluded supplier or excludable supplier, it will provide the Supplier with a reasonable opportunity to make representations and provide evidence as is proportionate in the circumstances. If the Supplier is an excluded supplier or excludable supplier only by virtue of an associated person or intended sub-contractor, the Authority will notify the Supplier of its intention to exclude the Supplier and provide the Supplier with a reasonable opportunity to replace the associated person or sub-contractor. If as a consequence of this process the Authority excludes the Supplier from participating in the Procurement or is aware of an associated person or sub-contractor having been replaced, it will give notice of this fact within 30 days of its decision to the Procurement Review Unit (PRU).

  - undertake a review of the completed PSQ Response with reference to any information held on the Central Digital Platform.

  - undertake a review of Part 3 of the PSQ Response to determine whether the Supplier satisfies the conditions of participation in accordance with the assessment criteria and methodology as set out in the Tender Notice, the PSQ and as described in ‘The assessment process and award criteria’ section of this document.

- The Authority will assess PSQ Responses first to consider whether to exclude any Suppliers from participating further in the Procurement, and it will do this before assessing Tenders against the award criteria in order to identify the most advantageous Tender.

- When assessing the Qualification Envelope, the Authority will review the completed PSQ Responses and information shared via the Central Digital Platform. The Authority will disregard any Tender from an excluded supplier and may decide to disregard any Tender from an excludable supplier. The Authority will also disregard any Tender from a Supplier who does not satisfy the conditions of participation.

Lotting Structure

- The tender opportunity has not been divided into Lots and was not appropriate to so divide the opportunity.

About the Tender assessment

- The Authority will assess all Tenders in order to identify the Supplier which has submitted the most advantageous Tender in accordance with the assessment methodology and award criteria set out in the Tender Notice and described in this document.

- In carrying out this assessment, the Authority will disregard any Tender from a Supplier that does not satisfy the conditions of participation. The Authority may also disregard a Tender:

  - from a Supplier that is not a United Kingdom supplier or a treaty state supplier (as defined in sections 89 and 90 of the Act) or that intends to sub-contract the performance of all or part of the Contract to a supplier that is not a United Kingdom supplier or a treaty state supplier; or

  - if the Tender breaches a procedural requirement set out in the Tender Notice, this document or any other documents associated with this Procurement; or

  - if the Tender offers a price that the Authority considers to be abnormally low for the performance of the Contract. Where the Authority considers that a price offered by a Supplier in its Tender is abnormally low, the Authority will notify the Supplier and give the Supplier a reasonable opportunity to demonstrate that it will be able to perform the Contract for the price offered. The Authority will only disregard the Tender if the Supplier cannot satisfactorily demonstrate that it will be able to perform the Contract for the price offered.

- Once the assessment has concluded, the Authority will provide an assessment summary to each Supplier that submitted a Tender that was assessed (i.e. not disregarded) to:

  - inform them whether they have been successful in being awarded the Contract

  - provide an explanation of the assessment of the Supplier’s Tender against the relevant award criteria, in accordance with the requirements of the Act

  - where different to the Supplier concerned, provide information in respect of the most advantageous Tender submitted, including details of the assessment of this Tender against the relevant award criteria, and the winning Supplier’s name.

- Once the assessment summaries have been provided to the Suppliers whose Tenders were assessed, the Authority will also publish a contract award notice on the Central Digital Platform to commence the mandatory standstill period.

- Subject to completion of the mandatory standstill period and unless the Authority decides not to award the Contract, the procurement process will end with the Authority entering into the Contract with the preferred Supplier and publication of a Contract Details Notice on the Central Digital Platform (within 30 days of the date on which the Contract is entered into). Where appropriate or required by the Act, a copy of the Contract may also be published on the Central Digital Platform.

# Procurement timetable

- The timetable for the Procurement is set out in the following table (the Procurement Timetable). Deadlines for the submission of responses to the Authority are shown in bold. Failure to meet these deadlines will result in a Supplier’s submission not being considered unless there are exceptional mitigating circumstances such as a technical failure in connection with the Portal.

| Date(s) and time(s) | Procurement activity |
| --- | --- |
| 10th November 2025 | ITT published |
| 21st November 2025 14:00 | Closing date for submission of Supplier Clarification Questions (Supplier CQs) |
| 24th November 2025 | Virtual Supplier Day hosted on Microsoft Teams |
| 28th November 2025 | Answers to Supplier CQs published on the Portal |
| 12th December 2025 14:00 | Closing date for receipt of Tenders and PSQ Responses |
| Begins 12th December 2025 | Evaluation period (on or around) |
| 7th January 2026 | Notification of proposed contract award and start of standstill period (on or around) |
| 19th January 2026 | Contract Signature Date |
|  | Anticipated Contract commencement date (subject to change) |

- Please note that the Authority reserves the right, in its absolute discretion, to amend the Procurement Timetable or extend any time period in connection with the Procurement. Any changes to the Procurement Timetable will be notified via the Portal.

# Service Levels, Service Credits and KPIs

- Service Level requirements

For delivery of the solution, we will measure the quality of the delivery by:

(This table includes 4 columns and 3 rows)

| KPI/SLA | Service Area | KPI/SLA description | Target |
| --- | --- | --- | --- |
| 1 | Delivery Progress Reporting | Weekly progress delivery reports presented by the Supplier at an agreed project board | 100% |
| 2 | Delivery Milestones | Delivery against mutually agreed baselined project plan | +/- 21 days |

For ongoing support of the solution, we have the following requirements:

- 24/7 Technical Support: Ensure vendors provide 24/7 technical support to address any issues or emergencies that may arise.

- Dedicated Account Manager: Require a dedicated account manager to oversee the implementation, support, and optimisation of the backup solution.

Service Level Agreements (SLAs):

- Uptime Guarantee: The backup solution should guarantee a minimum uptime of 99.9% to ensure availability and reliability.

Incident Target Response and Resolution Times

Service Request Priorities and Fulfilment Time

Problem Priorities and Closure Time

Regular Reviews:

- Conduct regular reviews with vendors to assess performance against SLAs and identify opportunities for improvement. Establish a feedback loop to ensure continuous improvement in service quality.

- Key Performance Indicators

Restore Performance:

- Recovery Time Objective (RTO): Critical systems must be restored within 4 hours to minimise downtime and business disruption.

- Recovery Point Objective (RPO): Data loss should be minimised to a maximum of 8 hours, ensuring daily backups are sufficient to restore the latest state of data.

- Error and exception handling: Workflow exceptions and errors to be resolved during defined escalation timelines.

- Test and implementation strategy: Compliance with the Authority’s testing strategy and framework.

- Data Integrity: Zero critical data mismatches.

- Scalability: Linear scaling up to 10x baseline load.

| No. | Key Performance Indicator Title | Definition | Frequency of Measurement | Severity Levels | Service Points | Publishable Performance Information |
| --- | --- | --- | --- | --- | --- | --- |
| KPI1 | Incident Resolution – for each Priority 1 Incident | See Paragraph 1 of Part B of this Annex 1 | Each Service Period. Measured for, and applicable to, each Priority 1 Incident separately. | Target Performance Level: Priority 1 Incident Resolved in <= 4 hours | 0 | Yes |
|  |  |  |  | Minor KPI Failure: Priority 1 Incident Resolved in > 4 hours and <=5 hours | 5 |  |
|  |  |  |  | Serious KPI Failure: Priority 1 Incident Resolved in > 5 hours and <=6 hours | 7 |  |
|  |  |  |  | Severe KPI Failure: Priority 1 Incident Resolved in > 6 hours and <=7 hours | 10 |  |
|  |  |  |  | KPI Service Threshold: Priority 1 Incident Resolved in > 7 hours | 20 |  |
| No. | Key Performance Indicator Title | Definition | Frequency of Measurement | Severity Levels | Service Points | Publishable Performance Information |
| KPI2 | Incident Resolution – for each Priority 2 Incident | See Paragraph 1 of Part B of this Annex 1 | Each Service Period. Measured for, and applicable to, each Priority 2 Incident separately. | Target Performance Level: Priority 2 Incident Resolved in <= 6 hours | 0 | Yes |
|  |  |  |  | Minor KPI Failure: Priority 2 Incident Resolved in > 6 hours and <=8 hours | 5 |  |
|  |  |  |  | Serious KPI Failure: Priority 2 Incident Resolved in > 8 hours and <=10 hours | 7 |  |
|  |  |  |  | Severe KPI Failure: Priority 2 Incident Resolved in > 10 hours and <=12 hours | 10 |  |
|  |  |  |  | KPI Service Threshold: Priority 2 Incident Resolved in > 12 hours | 20 |  |
| No. | Key Performance Indicator Title | Definition | Frequency of Measurement | Severity Levels | Service Points | Publishable Performance Information |
| KPI3 | Incident Resolution – for all Priority 3 Incidents in the Service Period | See Paragraph 1 of Part B of this Annex 1 | Each Service Period. Measured for all Priority 3 Incidents. It is recognised that if < 10 Priority 3 Incidents are raised in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this KPI acting reasonably. | Target Performance Level: >=95% of Priority 3 Incidents are Resolved in <= 8 hours | 0 | Yes |
|  |  |  |  | Minor KPI Failure: >=90% and <95% of Priority 3 Incidents are Resolved in <= 8 hours | 5 |  |
|  |  |  |  | Serious KPI Failure: >=85% and <90% of Priority 3 Incidents are Resolved in <= 8 hours | 7 |  |
|  |  |  |  | Severe KPI Failure: >=80% and <85% of Priority 3 Incidents are Resolved in <= 8 hours | 10 |  |
|  |  |  |  | KPI Service Threshold: <80% of Priority 3 Incidents are Resolved in <= 8 hours | 20 |  |
| No. | Key Performance Indicator Title | Definition | Frequency of Measurement | Severity Levels | Service Points | Publishable Performance Information |
| KPI4 | Incident Resolution – for all Priority 4 Incidents in the Service Period | See Paragraph 1 of Part B of this Annex 1 | Each Service Period. Measured for all Priority 4 Incidents. It is recognised that if < 10 Priority 4 Incidents are raised in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this KPI acting reasonably. | Target Performance Level: 100% of Priority 4 Incidents are Resolved in <= 30 calendar days | 0 | Yes |
|  |  |  |  | Minor KPI Failure: >=95% and <100% of Priority 4 Incidents are Resolved in <= 30 calendar days | 5 |  |
|  |  |  |  | Serious KPI Failure: >=90% and <95% of Priority 4 Incidents are Resolved in <= 30 calendar days | 7 |  |
|  |  |  |  | Severe KPI Failure: >=85% and <90% of Priority 4 Incidents are Resolved in <= 30 calendar days | 10 |  |
|  |  |  |  | KPI Service Threshold: <85% of Priority 4 Incidents are Resolved in <= 30 calendar days | 20 |  |
| No. | Key Performance Indicator Title | Definition | Frequency of Measurement | Severity Levels | Service Points | Publishable Performance Information |
| KPI5 | Upgrades resulting in Priority 1, 2 or 3 Incidents | See Paragraph 3 of Part B of this Annex 1 | Each Service Period. Measured for each Upgrade. | Target Performance Level: The Upgrade causes no Priority 1, 2 or 3 Incidents | 0 | Yes |
|  |  |  |  | Minor KPI Failure: The Upgrade results in two Priority 3 Incidents and no Priority 1 or 2 Incidents | 5 |  |
|  |  |  |  | Serious KPI Failure: The Upgrade results in >2 Priority 3 Incidents and no Priority 1 or 2 Incidents | 7 |  |
|  |  |  |  | Severe KPI Failure: The Upgrade results in one or more Priority 2 Incidents and no Priority 1 Incidents (the number of Priority 3 Incidents is not relevant) | 10 |  |
|  |  |  |  | KPI Service Threshold: The Upgrade results in one or more Priority 1 Incidents (the number of Priority 2 and 3 Incidents is not relevant) | 20 |  |
| No. | Key Performance Indicator Title | Definition | Frequency of Measurement | Severity Levels | Service Points | Publishable Performance Information |
| KPI6 | Service Request fulfilment – for each Priority 1 Service Request | See Paragraph 4 of Part B of this Annex 1 | Each Service Period. Measured for, and applicable to, each Priority 1 Service Request separately. | Target Performance Level: Priority 1 Service Request fulfilled in <= 4 hours | 0 | Yes |
|  |  |  |  | Minor KPI Failure: Priority 1 Service Request fulfilled in > 4 hours and <=5 hours | 5 |  |
|  |  |  |  | Serious KPI Failure: Priority 1 Service Request fulfilled in > 5 hours and <=6 hours | 7 |  |
|  |  |  |  | Severe KPI Failure: Priority 1 Service Request fulfilled in > 6 hours and <=7 hours | 10 |  |
|  |  |  |  | KPI Service Threshold: Priority 1 Service Request fulfilled in > 7 hours | 20 |  |
| No. | Key Performance Indicator Title | Definition | Frequency of Measurement | Severity Levels | Service Points | Publishable Performance Information |
| KPI7 | Service Request fulfilment – for each Priority 2 Service Request | See Paragraph 4 of Part B of this Annex 1 | Each Service Period. Measured for, and applicable to, each Priority 2 Service Request separately. | Target Performance Level: Priority 2 Service Request fulfilled in <= 6 hours | 0 | Yes |
|  |  |  |  | Minor KPI Failure: N/A | - |  |
|  |  |  |  | Serious KPI Failure: Priority 2 Service Request fulfilled in > 6 hours and <=8 hours | 7 |  |
|  |  |  |  | Severe KPI Failure: Priority 2 Service Request fulfilled in > 8 hours and <=2 Working Days | 10 |  |
|  |  |  |  | KPI Service Threshold: Priority 2 Service Request fulfilled in > 2 Working Days | 20 |  |

Subsidiary Performance Indicators

| No. | Subsidiary Performance Indicator Title | Definition | Frequency of Measurement | Severity Levels | Publishable Performance Information |
| --- | --- | --- | --- | --- | --- |
| PI1 | Vulnerability patching performance | The application of security patches to vulnerabilities in the Information Management System within the timescales set out in Paragraphs 9.3 and 9.4 of Schedule 2.4 (Security Management) | Each Service Period. Measured for the application of each security patch to vulnerabilities in the Information Management System. | Target Performance Level: 100% of security patches are applied in the required timescales. Service Threshold: <100% of security patches are applied in the required timescales. | No |
| PI2 | Incident Resolution progress reporting | See Paragraph 2 of Part B of this Annex 1 | Each Service Period. Measured for all Incidents. It is recognised that if < 10 Incidents are raised in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this PI acting reasonably. | Target Performance Level: Progress reporting timescales (as set out in Annex 2 to Part B) are met for >=95% of Incidents. Service Threshold: Progress reporting timescales (as set out in Annex 2 to Part B) are met for <90% of Incidents. | No |
| PI3 | Service Request fulfilment – for all Priority 3 and 4 Service Requests | See Paragraph 4 of Part B of this Annex 1 | Each Service Period. Measured for all Priority 3 and 4 Service Requests. It is recognised that if < 10 Priority 3 and 4 Service Requests are raised in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this PI acting reasonably. | Target Performance Level: >=95% of Priority 3 and 4 Service Requests are fulfilled within the required timescales as set out in Annex 3 to Part B. Service Threshold: <90% of Priority 3 and 4 Service Requests are fulfilled within the required timescales as set out in Annex 3 to Part B. | No |
| PI4 | Problem Closure – for all Priority 1 and 2 Problems | See Paragraph 5 of Part B of this Annex 1 | Each Service Period. Measured for all Priority 1 and 2 Problems which are closed in the Service Period or are open and the Problem Closure timescale has been exceeded. It is recognised that if < 10 Problems are open in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this PI acting reasonably. | Target Performance Level: 100% of Priority 1 and 2 Problems attain Problem Closure within the required timescales as set out in Annex 4 to Part B. Service Threshold: <90% of Priority 1 and 2 Problems attain Problem Closure within the required timescales as set out in Annex 4 to Part B. | No |
| PI5 | Problem Closure – for all Priority 3 and 4 Problems | See Paragraph 5 of Part B of this Annex 1 | Each Service Period. Measured for all Priority 3 and 4 Problems which are closed in the Service Period or are open and the Problem Closure timescale has been exceeded. It is recognised that if < 10 Problems are open in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this PI acting reasonably. | Target Performance Level: >=95% of Priority 3 and 4 Problems attain Problem Closure within the required timescales as set out in Annex 4 to Part B. Service Threshold: <90% of Priority 3 and 4 Problems attain Problem Closure within the required timescales as set out in Annex 4 to Part B. | No |
| PI6 | Problem review Timescales – for all Priority 1, 2, 3 and 4 Problems | The execution of an initial review of a Problem is executed with the objective of determining the root cause and fix and the findings are recorded in the Authority Service Management System | Each Service Period. Measured for all Problems which are open in the Service Period and which are yet to have an initial review in any preceding Service Period(s). It is recognised that if < 10 Problems are open in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this PI acting reasonably. | Target Performance Level: >=95% of Problems are subject to an initial review and the findings are recorded in the Authority Service Management System within the required timescales as set out in Annex 4 to Part B. Service Threshold: <90% of Problems are subject to an initial review and the findings are recorded in the Authority Service Management Systems within the required timescales as set out in Annex 4 to Part B. | No |
| PI7 | Virtual Library completeness | The degree to which the Virtual Library is complete and up to date expressed as a percentage of the total scale of the required content. See Paragraph 6 of Part B of this Annex 1 | Each Quarter. | Target Performance Level: 100% complete and up to date. Service Threshold: <90% complete and up to date. | No |

# Key dependencies

- Security dependencies

- Security Management plan – Supplier to set out a draft-high level Security Management Plan as to how the service will be delivered securely aligned to industry standards (e.g. ISO 27001).

- Quality Assurance dependencies

- The Supplier must provide documented evidence of all Quality Assurance and Security testing conducted on the solution. This evidence should include detailed results from performance testing, penetration testing, and vulnerability assessments, clearly outlining the outcomes and any identified issues.

- The Supplier is required to develop and submit a comprehensive test strategy and test plan for the solution. These documents must form an integral part of the validation process, demonstrating that the solution fully satisfies the business requirements and user needs.

- Operational dependencies

- The proposed solution will be managed by our infrastructure services partner. We do not want a managed service. Knowledge transfer will need to be a deliverable of this contract.

# Contract risks

- Security Risk Assessment requirement

MHRA performs supplier security risk assessment and risk analysis on all of its potential suppliers. As an HMG Arm's Length Agency, MHRA complies with UK central government security mandates and all relevant regulatory requirements.

As a requirement of this tender, any bid MUST include the following commitments:

- The supplier will comply with relevant MHRA security policies (can be supplied)

- The supplier will commit to completing a Risk Ledger assessment, if they are not already a user of risk ledger (Free) Third Party Risk Management Solutions | Risk Ledger

- The supplier will commit to any ongoing or future assessment requirements.

- The supplier will provide a named contact for MHRA security engagement

- Any contract value >£100k assurance that the supplier adheres to the 10 Secure By Design principles.

# Contract terms

- The Central Government Mid Tier Contract Terms and Conditions will govern any agreement arising out of this procurement opportunity.

- A draft copy of the contract is available as part of Appendix D of this Invitation to Tender Document.

- A draft copy of the contract Terms will also be available via Atamis.

# How to respond to this opportunity

- This section of the document sets out how Suppliers can respond to this procurement opportunity using the Central Digital Platform and the Portal (Atamis eProcurement system).

  - The Central Digital Platform is the place where Suppliers will register, input their core supplier information and generate a share code.

  - The Portal is where Suppliers will input their share code to share their core supplier information with the Authority, and where they will complete their Tender and their PSQ Response.

- The Central Digital Platform and the Portal are free to use. Use of these systems does not require the purchase of high specification IT equipment or connections, or high-level personal IT skills/capabilities.  Suppliers are advised to complete their core supplier information, Tenders and PSQ Responses in advance of the submission deadline to allow time to request technical guidance on the use of these systems where it is required.

Central Digital Platform

- Detailed guidance and support on how to register and use the Central Digital Platform can be found here; Information and guidance for suppliers - GOV.UK.  The Authority recommends that Suppliers review this information in detail and complete their registration details well in advance of the tender submission deadline specified in the Procurement Timetable.

- Suppliers will need to sign in and register on the Central Digital Platform. To complete registration, suppliers will need to submit their ‘core supplier information’ (basic information, economic and financial standing information, connected person information and exclusion ground information).

- Where a Supplier intends to rely on other suppliers to meet some or all of the conditions of participation, it is recommended that they ensure that these other suppliers register on the Central Digital Platform and submit their core supplier information prior to the tender submission deadline. This is because

  - these Suppliers (who may be consortium members or intended sub-contractors) will be the Supplier’s ‘associated persons’ (unless they are being relied upon merely as guarantors). The Authority will need to determine if the Supplier is an excluded supplier or excludable supplier by virtue of an associated person being an excluded supplier or excludable supplier (as set out in section 57 of the Act).

  - Sharing each associated person’s relevant information via the CDP will support the Authority in determining this.  If an associated person has not registered and shared its core supplier information via the CDP, the lead Supplier will instead be required to collect PDF copies of the associated person’s core supplier information and provide this information to the Authority as part of its PSQ Response.

- Suppliers must note that the CDP does not assess or validate any of their core supplier information and no assurance is undertaken by Cabinet Office. Suppliers are responsible for ensuring their information is up to date, declare that it is correct, and generate a share code to provide that information to the Authority as part of this procurement process.

- Regulation 6 of the Procurement Regulations 2024 requires the Authority to obtain confirmation from Suppliers that they have completed this activity before the end of the tendering period.

- Any queries regarding the Central Digital Platform should be sent to the Find a Tender Service helpdesk by completing the request for help form Contact us - Find a Tender.

Portal (Atamis eSourcing portal)

- Suppliers will need to register on the Portal and ensure that their Atamis registration directly relates to the part of their organisation that submits the Tender.

- Suppliers must:

  - when beginning their submission, input their share code from the CDP into the Portal as part of the procurement process. Suppliers will be able to re-submit a different share code before the submission deadline, if they need to update any of their core supplier information on the Central Digital Platform. The Authority will only be able to access the core supplier information after the submission deadline.

  - read these instructions carefully before submitting their Tender and PSQ Response. Suppliers are responsible for ensuring they have submitted a complete and accurate Tender and PSQ Response and that numbers quoted are arithmetically correct

  - provide all the information asked for in the format and in the order specified

  - complete their Tender and PSQ Response in English

  - avoid submitting their Tender in the last minutes before the deadline in case there are connection problems which may mean the deadline is missed

  - ensure their Tender and PSQ Response are ‘submitted’ on the Portal when complete because they will not be visible to the Authority if not

  - allow sufficient time to submit their Tender and PSQ Response, allowing time for a final check to be undertaken prior to the submission deadline because it will not be possible to upload further information afterwards. IT problems with a Supplier’s systems will not be considered reasonable grounds for late submission

  - note that they may submit, modify and resubmit a Tender and/or PSQ Response through the Portal at any time prior to the submission deadline but the Supplier’s Tender and PSQ Response cannot be modified after the submission deadline.

- Unless otherwise stated in this document or in writing by the Authority, all communications between the Authority and Suppliers (including their sub-contractors, consultants and advisers) during the Procurement must be made via the Portal. The Authority will not respond to communications by other means and Suppliers should not rely on communications from the Authority unless they are made through the Portal.

- Suppliers must provide full contact details of a person whom the Authority may contact in relation to this Procurement. This person should be able to answer questions regarding the Tender and PSQ Response and act on behalf of the Supplier.

- Where a Consortium is submitting a Tender, one of the organisations must be nominated as the lead supplier (the ‘lead supplier’) responsible for coordinating submission of the Consortium’s Tender and PSQ Response and corresponding with the Authority.

- All Tenders and PSQ Responses must be received by the Authority by the submission deadline shown in the Procurement Timetable.

- Tenders and PSQ Responses received after the submission deadline will usually be rejected by the Authority. The decision whether to reject a Tender or PSQ Response received after the deadline is entirely at the Authority’s discretion.

- Any queries regarding the Portal should be sent to the eSenders Central Support Team (Mon – Fri 08:30 -18:00) by calling 08000 988 201or by emailing:  support-health@atamis.co.uk

Inputting Information into the Portal

- Suppliers are required to complete 3 “envelopes” as well as the Procurement Specific Questionnaire (PSQ) which will contain all the information the Authority requires to assess whether Suppliers will be permitted to participate in this Procurement and to evaluate the Tenders. All information must be uploaded in accordance with the instructions in the relevant envelopes on the Portal.

- The envelopes are:

  - the Qualification Envelope – this contains the procurement specific questionnaire used for gathering information to qualify Suppliers for further evaluation

  - the Technical Envelope – used for evaluation of the technical aspects of the Tender; and

  - the Commercial Envelope – used for evaluation of the financial aspects of the Tender.

- Suppliers should answer questions in the same order as they appear on-screen. If supporting information is required, Suppliers should use the following naming convention and refer to the attachment in their response (where possible): [Supplier’s Name] – [ITT Question Number]

- Suppliers must comply with the word and/or page count limits specified in the evaluation questions. If a response exceeds the specified limit only the information within the limit will be evaluated.

- Suppliers must:

  - Ensure that any attachments submitted to support responses are created using Microsoft (MS) applications that can be read on MS Office Standard Edition 2003 for MS Word, MS Project, MS PowerPoint and VISIO or are in Adobe Reader 9.0

  - ensure that any attachments created in MS Excel to support their Tender are submitted in MS Excel Version 2003 format only

  - ensure that each attachment has an appropriate heading that follows the naming convention set out in paragraph 81 and clearly identifies the question to which it relates

  - use Arial font size 12, in black typeface including where information is tabulated, except in illustrative screen shots, graphs and charts. Any text must still be legible when the document is viewed at 100%

  - follow the onscreen instructions on the Portal to submit the electronic copies of completed questions; and

  - in the absence of an express requirement or express prohibition regarding the nature of attachments, only attach graphs, pictures, tables and certificates and these must be clearly identified within the text response with the document reference. If attached separately they will not be evaluated.

- Whilst the Portal allows for large individual attachments sizes (max 50mb at a time), it is recommended that attachments are kept to a manageable size to ensure ease and speed of access. Suppliers must only attach documents that the Authority has requested and must make sure that they are attached in the correct area.

- Where a question requires the upload of a document, that document must be completed in the format specified within the question. Files submitted in any other format will not be evaluated.

- Where applicable, responses must not exceed the pre-set margins and space allocation.

- Suppliers must answer the questions without reference to general marketing or promotional material. Publicity brochures will not be evaluated.

- Suppliers must not refer to responses given elsewhere but should repeat information if necessary.  The Authority will not, when evaluating the response to a question, take into account information which is merely cross-referenced from another part of the Tender and not replicated in the response being evaluated.

- All acronyms and abbreviations, if used, must be fully explained the first time that they are used in each individual response to a question.

- All data must reside in the UK.

# Requests for clarification

- Any requests for clarification relating to the Procurement must be submitted via the Portal, no later than the deadline in the Procurement Timetable above to allow the Authority sufficient time to respond prior to the closing date for receipt of submissions. The Authority will endeavour to respond to requests for clarification submitted in accordance with these requirements as soon as possible.

- Suppliers should submit clarifications using the following format:

  - Supplier name

  - date submitted

  - document name and reference number or title; and

  - details requiring clarification

- The Authority reserves the right not to answer any requests for clarification submitted after the deadline set out in the Procurement Timetable above or submitted via any means other than the Portal.

- If Suppliers identify a technical issue with the Portal, any queries in relation to this should be sent to the e-sender Central Support Team (Mon – Fri 08:30 -18:00) without delay by calling 08000 988 201 or by emailing: support-health@atamis.co.uk.

- Where the Authority considers any requests for clarification to be relevant to the proper functioning of the Procurement, it will publish on the Portal for all other Suppliers to see (without reference to the identity of the Supplier which submitted the clarification question) the clarification question raised and the Authority's response, with the exception of those deemed confidential as provided below.

- If a Supplier considers that its request for clarification should be treated as confidential and not disclosed to other Suppliers, it must communicate this and the reason why to the Authority at the time of the submission of that clarification request. The Authority will advise the Supplier in advance of providing the clarification response if it considers that all or any part of the request for clarification cannot be treated as confidential and will provide an opportunity for the Supplier to withdraw such aspects of the request for clarification.

- In such circumstances, the Supplier may either submit an amended request for the clarification to be treated as confidential, which would be considered by the Authority in the same manner as the original request or raise a new request to be treated as a non-confidential request for clarification.

- It is the responsibility of each Supplier to monitor all clarifications issued by the Authority. The Authority accepts no liability for any Supplier's failure to keep abreast of clarifications issued.

# The assessment process and award criteria

- As outlined in the ‘How to respond to this opportunity’ section of this document, Suppliers should answer these questions via the Portal within the Qualification Envelope, and follow any further instructions detailed on the Portal.

Assessment of Tender responses

- Once the assessment of PSQ Responses has been completed, the Authority will assess all Tenders which have not been disregarded to determine which is the most advantageous tender.

- The tender questions to be evaluated against the award criteria are detailed in Table 3 below. As outlined in the ‘How to respond to this opportunity’ section of this document, Suppliers must answer these questions via the Portal within the Technical Envelope, and follow any further instructions detailed on the Portal.

Table 3: Tender questions, award criteria and weightings

Phase 1

| Pass/Fail Questions – any bidding organisation which answers ‘No’ to any of the below questions will not be evaluated further. |  |  |  |
| --- | --- | --- | --- |
| Award Criterion/Question | Information | Answer | Supplementary Information/Answer |
| - Does the bidding organisation commit to completing our Secure by Design evaluation? | Pass/Fail | Yes/No |  |
| - Will the bidding organisation share its Risk Ledger profile or create one if you are not registered already, to enable continuous security risk assessment. Or provide a suitable alternative risk profile for Agency purposes. | Pass/Fail | Yes/No |  |
| - Does the bidding organisation have Cyber Essentials Plus and ISO27001 Certifications for the elements of its organisation that is relevant to the supply of services set out in this tender? | Pass/Fail | Yes/No |  |
| - If your suggested solution hosts card payments, are you certified to PCI DDS? | Optional pass/ fail | Yes/No (Not applicable) |  |
| - Is the proposed solution compatible with our existing MHRA technology and is any proposed hardware to be deployed on premises? | Pass/Fail | Yes/No |  |
| - Does the proposed solution have all the strategic components required as mentioned in 1. Logistics and Dispatch. | Pass/Fail | Yes/No |  |
| QC1 Scored Questions – a total maximum score of 300 marks is available in this section of the evaluation. The sub-weighting for this section is 70% of the total available score. Scoring guide: 0= No response or wholly inadequate 10 = Good response with relevant detail 20 = Good response with clear evidence, and alignment to project goals 25 = Excellent response with clear evidence, innovation, and alignment to project goals |  |  |  |
| Award Criterion/Question | Information | Answer | Supplementary Information/Answer |
| - Please provide evidence on how your solution meets the criteria listed under 1. Dispatch and Shipping. | Scoring as above | Qualitative |  |
| - Is the proposed solution compatible with our existing MHRA technology and is any proposed hardware to be deployed on premises? | Yes (add information) / No | Yes/No |  |
| - How many vendors would your solution require us to use? | Scored: Fewer than 3 vendors – 20 marks Between 3 and 5 vendors – 5 marks More than 5 vendors – 0 marks | Qualitative |  |
| - Does the solution enable the shipping and dispatch of sensitive materials? | Scoring as above | Qualitative |  |
| - Does the proposed solution(s) restore data created by our legacy systems / technologies? | Scoring as above | Yes/No |  |
| - Does the proposed solution accommodate transferring eight years of data from our legacy systems? | Scoring as above | Qualitative |  |
| - Please provide evidence of managing and migrating sensitive data encrypting them and the arrangement that ensures GDPR and data protection compliance. | Scoring as above | Qualitative |  |
| - If the answer to 7 is ‘Yes’, is MHRA able to retrieve data from the proposed solution if support is not through the bidding organisation? Please provide evidence. | Scoring as above | Yes/No |  |
| - Is MHRA able to source support for the proposed solution separately from the bidding organisation? | Scoring as above | Qualitative |  |
| - Can the proposed solution be integrated with Microsoft Sentinel SIEM? | Scoring as above | Qualitative |  |
| - Does the proposed solution provide a single pane of glass from which administration of MHRA’s entire estate – across various platforms – can be managed? Please provide evidence. | Scoring as above | Qualitative |  |
| - Is the proposed solution compatible with a wide range of hypervisors or is it a web-based Solution with wide range of Browsers? | Scoring as above | Qualitative |  |

Phase 2

| Pass/Fail Questions – any bidding organisation which answers ‘No’ to any of the below questions will not be evaluated further. |  |  |  |
| --- | --- | --- | --- |
| Award Criterion/Question | Information | Answer | Supplementary Information/Answer |
| - Does the bidding organisation commit to completing our Secure by Design evaluation? | Pass/Fail | Yes/No |  |
| - Will the bidding organisation share its Risk Ledger profile or create one if you are not registered already, to enable continuous security risk assessment. Or provide a suitable alternative risk profile for Agency purposes. | Pass/Fail | Yes/No |  |
| - Does the bidding organisation have Cyber Essentials Plus and ISO27001 Certifications for the elements of its organisation that is relevant to the supply of services set out in this tender? | Pass/Fail | Yes/No |  |
| - If the suggested solution hosts card payments, is the bidding organisation certified to PCI DDS? | Optional Pass/ Fail | Yes/No (Not applicable) |  |
| - Is the proposed solution compatible with our existing MHRA technology and is any proposed hardware to be deployed on premises? | Pass/Fail | Yes/No |  |
| QC2 Scored Questions – a total maximum score of 275 marks is available in this section of the evaluation. The sub-weighting for this section is 30% of the total available score. Scoring guide: 0= No response or wholly inadequate 10 = Good response with relevant detail 20 = Good response with clear evidence, and alignment to project goals 25 = Excellent response with clear evidence, innovation, and alignment to project goals |  |  |  |
| Award Criterion/Question | Information | Answer | Supplementary Information/Answer |
| - Please provide evidence on how your solution meets our supplementary requirements. | Scoring as above | Qualitative |  |
| - Is the proposed solution compatible with our existing MHRA technology and is any proposed hardware to be deployed on premises? | Yes (add information) / No | Yes/No |  |
| - How many vendors would your solution require us to use? | Scored: Fewer than 3 vendors – 20 marks Between 3 and 5 vendors – 5 marks More than 5 vendors – 0 marks | Qualitative |  |
| - Does the proposed solution(s) restore data created by our legacy systems / technologies? | Scoring as above | Yes/No |  |
| - Does the proposed solution accommodate transferring eight years of data from our legacy systems? | Scoring as above | Qualitative |  |
| - Please provide evidence of managing and migrating sensitive data encrypting them and the arrangement that ensures GDPR and data protection compliance. | Scoring as above | Qualitative |  |
| - Is MHRA able to source support for the proposed solution separately from the bidding organisation? | Scoring as above | Yes/No |  |
| - If the answer to 7 is ‘Yes’, is MHRA able to retrieve data from the proposed solution if support is not through the bidding organisation? Please provide evidence. | Scoring as above | Qualitative |  |
| - Can the proposed solution be integrated with Microsoft Sentinel SIEM? | Scoring as above | Qualitative |  |
| - Does the proposed solution provide a single pane of glass from which administration of MHRA’s entire estate – across various platforms – can be managed? Please provide evidence. | Scoring as above | Qualitative |  |
| - Is the proposed solution compatible with a wide range of hypervisors or is it a web-based Solution with wide range of Browsers? | Scoring as above | Qualitative |  |

- The Supplier’s pricing proposal must be included in the Commercial Envelope via the Portal. This information must be provided in Excel format, in the template provided.

- The pricing element consists of 30% of the total score available.

- The pricing document provided as Appendix J has suggested categories of spend. If the solution you are proposing requires further cost categories, please include these in the pricing proposal.

- The pricing proposal must show the cost of delivery, any software or hardware costs and the expected total cost of ownership post-deployment. We would also like to see the cost of rebuilding shown separately, if your solution incorporates these technologies.

- Before Tenders are assessed against the award criteria, the Authority will disregard any Tender from an excluded supplier and may decide to disregard any Tender from an excludable supplier. The Authority will also check whether each of the conditions of participation are satisfied and disregard any Tender from a Supplier who does not satisfy all of the conditions of participation.

- The Authority reserves the right to seek clarification from Suppliers in connection with their PSQ Responses or Tenders. The Authority may request a Supplier to submit or clarify the information or documentation provided in connection with their PSQ Response or Tender.

- There is a minimum quality threshold applicable to the tender. Any tenderer which fails to score a QC1 Score of 150 or higher will not be evaluated further and will be disregarded for the purposes of evaluation.

- The scoring for this tender opportunity will be undertaken in the following manner:

  - There are two sub-weightings for the quality response. Phase I scored questions are allotted 70% of the quality score, whereas Phase II is allotted 30% of the quality score.

  - The total score for Phase I will be multiplied by 0.7. The total score for Phase II will be multiplied by 0.3.

  - The two weighted scores will then be added together to provide an overall score, which will then be converted into a weighted score with the overall weighting for the quality response set at 70% of the overall mark.

  - Example:

    - Supplier A scores 290 out of 300 for Phase I and 190 out of 275 for Phase II.

    - This gives a weighted score of 203 and 57 for each phase respectively.

    - The total raw score of 260 is divided by the maximum number of marks available (575) and multiplied by 0.7 to give the weighted score for the quality criteria.

    - An example table is below:

| Supplier | QC1 Score | QC1 Weighted Score | QC2 Score | QC2 Weighted Score | Total Raw Score | QC1 added to QC2 | TOTAL QUALITY WEIGHTED SCORE | Pricing Score | TOTAL COMBINED SCORE | Rank |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A | 290 | 203 | 190 | 57 | 480 | 260 | 58 | 30 | 88 | 2 |
| B | 220 | 154 | 90 | 27 | 310 | 181 | 38 | 20 | 58 | 3 |
| C | 300 | 210 | 275 | 83 | 575 | 293 | 70 | 30 | 100 | 1 |

- The scoring for the pricing element will be undertaken as follows:

  - The Agency will evaluate the total cost of the solution(s) proposed.

  - This figure must be present in the Pricing Appendix. The total cost to the Agency must be over five years on a 3 + 1 + 1 basis.

  - The formula for attributing scores will be:

    - (lowest total cost/supplier total cost)*100 to give a percentage. This percentage will then be attributed a weighted score:

    - (percentage score/100)*30 to provide a score weighted to 30% of the overall marks.

    - Worked example:

(98000/98000)*100 = 100%

(100/100)*30 = 30

(98000/145000)*100 = 68

(68/100)*30 = 20

- The two weighted scores, for Quality and Price will then be added together to provide a final score.

- A supplier scoring a weighted score of 58 on the Quality section and 30 on the Pricing section would therefore receive a final score of 88.

# Appendix A: Procurement terms and conditions

## Procedural requirements

- This document together with all other associated documents provided to Suppliers in connection with this Procurement contain procedural requirements which Suppliers must follow. Failure to comply with or follow any procedural requirement may result in the exclusion of the Supplier from the Procurement at the Authority’s sole discretion.

## Central Digital Platform

- Suppliers that wish to participate in this Procurement are responsible for ensuring that the Central Digital Platform contains complete, accurate and up-to-date information about their organisation and any Associated Suppliers which are relevant for the purposes of this Procurement. A Supplier must notify the Authority immediately if it is unable to register on the Central Digital Platform and/or to provide accurate and up-to-date information via the Central Digital Platform.

### Transparency

- Suppliers should note that, in accordance with general transparency obligations and procurement law obligations under the Act, the Authority routinely publishes details of its procurement processes and awarded contracts. This includes, but is not limited to, the contract value, the identity of the successful Supplier, the identity of any unsuccessful Suppliers (for public contracts with an estimated value of more than £5 million), compliance with payment obligations and contract performance. Compliance with these obligations may involve the Authority taking steps without consultation with Suppliers. Where required under the Act, a copy of the Contract will be published (subject to making any reasonable and proportionate redactions permitted under the Act).

- All central government departments and their executive agencies and non-departmental public bodies are subject to controls and reporting within government. In particular, they report to various government bodies including but not limited to the Cabinet Office and HM Treasury for all expenditure. The Authority reserves its absolute right to share within government any of the documentation/information submitted by Suppliers during this Procurement (including any information that a Supplier considers to be confidential and/or commercially sensitive).

- Where required, the Authority will disclose on a confidential basis any information it receives from Suppliers during the Procurement to any third party engaged by the Authority for the specific purpose of assessing or assisting the Authority in assessing the Supplier’s submission. In providing such information the Supplier consents to such disclosure.

## Modifying the Procurement

- Neither the Tender Notice, this document nor any information given as part of the Procurement shall be regarded as a commitment or representation on the part of the Authority (or any other person) to enter into a contractual agreement.

- The Authority reserves the right to cancel the Procurement at any point and/or to choose not to award any contract as a result of this Procurement.

- Suppliers will remain responsible for all costs and expenses incurred by them, their staff, and their advisers or by any third party acting under their instructions in connection with this Procurement. For the avoidance of doubt, the Authority will not be liable for any costs or expenditure resulting from any cancellation or amendment of this Procurement.

- The Authority reserves the right at any time:

a.	to issue amendments, modifications or additional information to any documentation which forms part of this Procurement, including the Procurement terms and conditions contained in this Appendix A

b.	to require a Supplier to clarify their proposal(s) and/or Tender or PSQ Response in writing and/or provide additional information – failure by a Supplier to respond adequately may result in their Tender being rejected

c.	to alter the Procurement Timetable for this Procurement [including the right to award different lots at different times]

d.	to rewind and re-run any part of the Procurement on the same or an alternative basis

e.	to amend its requirements in relation to the Procurement, as described herein

- If the Authority modifies the Procurement, it will inform all Suppliers simultaneously via the Portal and will assume all Suppliers have taken account of the amendments when submitting their Tender and PSQ Response.

## Option to direct award

- In accordance with the Procurement Act 2023 sch. 5 paragraph 5a - if, during the tender process, the Agency discovers that a potential tenderer possesses an exclusive right to sell certain IP which is the only possible solution it reserves the right to Direct Award to the potential tenderer which holds this exclusive right.

## Confidentiality and publicity

- Save to the extent made publicly available by the Authority, the information in this document (together with all attachments and any other information communicated to Suppliers during the Procurement) is made available on the condition that it is treated as confidential information by the Supplier and is not disclosed, copied, reproduced, distributed or passed to any other person at any time except in order to comply with legal obligations or for the purpose of enabling a submission to be made to the Authority, provided that such person has given an undertaking prior to the receipt of the relevant information (and for the benefit of the Authority) to keep such information confidential.

- Suppliers must not take part in any publicity activities with any part of the media about this Procurement without obtaining the express prior written agreement of the Authority. When requesting prior written agreement, Suppliers are required to detail the proposed media coverage including format and content of any publicity.

### Non-disclosure agreement

- Not used

### Freedom of information and environmental information

- The Authority is subject to the Freedom of Information Act 2000 (FOIA) and the Environmental Information Regulations 2004 (EIR). All information submitted to the Authority may be disclosed in response to a request made pursuant to the FOIA or the EIR.

- In respect of any information submitted by a Supplier that it considers to be commercially sensitive, the Supplier should:

a.	clearly identify which information is considered commercially sensitive and complete the table contained within Appendix H

b.	explain the potential implications of disclosure of such information

c.	provide an estimate of the period of time for which the Supplier considers that such information will remain commercially sensitive.

- The Authority will endeavour to:

a.	hold confidential all information submitted by a Supplier that it identifies as being commercially sensitive

b.	consult with a Supplier about commercially sensitive information before making a decision on any FOIA requests and EIR requests received.

- Suppliers should note, however, that the final decision on any FOIA request and EIR request rests with the Authority, subject to applicable law. Even where information is identified as commercially sensitive, unless an exemption/exception provided for under the FOIA/EIR is applicable, the Authority will be obliged to disclose that information in response to a request. Accordingly, the Authority cannot guarantee that any information marked ‘commercially sensitive’ will not be disclosed.

## Requirements on sub-contractors and consortium

- If requested to do so by the Authority, a Supplier will be required to enter into a legal arrangement with other members of a consortium or with any parties which are relied on in order to satisfy the conditions of participation relating to this Procurement (in accordance with section 72 of the Act). Acceptance of this request shall be considered a mandatory requirement and failure to accept the same may result in the Supplier’s exclusion from the Procurement.

## Parent company guarantee or other securities

- The Authority reserves the right to require a parent company guarantee or alternative equivalent form of security should the Supplier be successful in this Procurement.

- Where the Supplier’s parent company is incorporated outside the United Kingdom, the Authority will require a legal opinion from an independent firm of lawyers practising in that jurisdiction (at the Supplier’s own cost and expense) as to the capacity/authority of the parent company to enter into the parent company guarantee and the enforceability of the terms of the parent company guarantee in the relevant overseas jurisdiction.

- Notwithstanding the above, the Authority may specify minimum contractual financial security requirements as appropriate having regard to the financial assessment undertaken during this Procurement. Where the Authority specifies any financial security requirements, acceptance of the requirements shall be considered a mandatory condition and failure to accept the same may result in the Supplier’s exclusion from the Procurement.

## Non-collusion, non-canvassing

- Any attempt by a Supplier or its advisers to influence the Procurement in any way may result in the exclusion of the Supplier, without prejudice to any other civil or legal remedies available to the Authority and without prejudice to any criminal liability that such conduct by a Supplier may attract.

- Specifically, Suppliers must not directly or indirectly at any time:

a.	devise or amend the content of their submissions in accordance with any agreement or arrangement with any other person, other than in good faith with a person who is a proposed partner, subcontractor, consortium member, insurance provider or provider of finance

b.	enter into any agreement or arrangement with any other person as to the form or content of any other submission or pay or offer to pay any sum of money or valuable consideration to any person to effect changes to the form or content of any other submission

c.	enter into any agreement or arrangement with any other person that has the effect of prohibiting or excluding that person from submitting a response in this Procurement

d.	canvass any employees, members or agents of the Authority in relation to this Procurement

e.	attempt to obtain information from any of the employees, members or agents of the Authority or their advisors concerning another Supplier or submission

f.	carry out any other co-operation or collusion with another Supplier or any other person which the Authority considers capable of undermining fair competition.

- Suppliers are required to complete and return Appendix G (Certificate of non-collusion and non-canvassing) noting that the Authority will be entitled to rely on the information provided in the certificate.

### Conflicts of interest

- The Authority is under a duty to identify and keep under review any actual or potential conflicts of interest amongst the persons acting on its behalf in this Procurement and to take reasonable steps to ensure that any conflict of interest does not put any Supplier at an unfair advantage or disadvantage. Suppliers must notify the Authority immediately of any actual, potential or perceived conflict of interest.

- In the event of any actual, potential or perceived conflict of interest, the Authority shall in its absolute discretion decide on the appropriate course of action. The Authority reserves the right to:

a.	exclude any Supplier that fails to notify the Authority of an actual, potential or perceived conflict of interest, or where an actual conflict of interest exists which cannot be avoided

b.	request further information from any Supplier and require any Supplier to take reasonable steps to mitigate a conflict of interest. This may include requiring any Supplier to enter into a specific conflict of interest agreement with the Authority. Failure to take the steps requested by the Authority may result in the Supplier being excluded from participating in, or progressing as part of, the procurement process.

- The Authority strongly encourages Suppliers to contact the Authority as soon as possible using the Portal should they have any concerns regarding actual, potential or perceived conflicts of interest.

### Conflict assessments

- The Authority confirms that, prior to the issue of the Tender Notice in this Procurement, a conflict assessment has been prepared in accordance with the Act.

### Intellectual property

- Suppliers are reminded that all intellectual property rights, including copyright, in the documents and materials supplied by the Authority and/or its advisers in this Procurement, in whatever format, belong to the Authority, its advisers or the relevant owner/licensor. Suppliers must not copy, reproduce, distribute or otherwise make available any part of these documents to any third party (except for the purpose of preparing a submission) without the prior written consent of the Authority. All documentation supplied by the Authority in relation to this Procurement must be returned or destroyed on demand, without any copies being retained by Suppliers.

## Ethical walls agreement

- Not used

### Anti-competitive behaviour

- Suppliers are reminded of their obligations under applicable competition laws. The Authority may require evidence from Suppliers that their arrangements are not anti-competitive and reserves the right to require any Supplier to comply with any reasonable measures which may be needed to verify that no anti-competitive arrangements are in place.

- Any evidence of anti-competitive behaviour may result in a Supplier being disqualified from the Procurement. The Authority also reserves the right to refer any suspected breaches of applicable competition laws to the relevant authorities including, but not limited to, the Competition and Markets Authority and the Serious Fraud Office.

- Suppliers should note that anti-competitive behaviour may result in the Supplier being excluded from bidding for contracts under Schedule 7, Paragraph 7 of the Act. Where a relevant decision has been made by the Competition and Markets Authority under the Competition Act 1998, the Supplier may also be excluded from bidding for contracts under Schedule 6, paragraph 41 and may be added to the debarment list and/or be liable for civil and/or criminal penalties.

### The Authority’s right to reject

- The Authority reserves the right to reject or disqualify a Supplier, its associated persons or intended sub-contractors at any time during the Procurement procedure where:

  - any PSQ Response or Tender is submitted late, is completed incorrectly, is materially incomplete or fails to meet the Authority’s submission requirements which have been notified to the relevant Supplier;

  - the Supplier is unable to satisfy conditions of participation at any stage during the Procurement;

  - the Supplier, or any of its associated persons or intended sub-contractors is guilty of material misrepresentation in relation to any representation and submissions made in connection with this Procurement including in the (but not limited to) Supplier’s PSQ Response, Tender and any clarification responses; or

  - the Supplier, or any of its associated persons or intended sub-contractors, contravenes any of the terms and conditions set out in this document or any other document issued by the Authority in connection with this Procurement, or in any updated and additional instructions issued by the Authority.

- The disqualification of a Supplier or any of its associated persons or intended sub-contractors will not prejudice any other civil remedy available to the Authority and will not prejudice any criminal liability that such conduct may attract.

### Contract

- A Tender is an offer to enter into a contract on the terms of the contents of the Tender and the Contract. Notification of an award decision does not constitute acceptance by the Authority. Any document submitted by a Supplier shall only have contractual effect when it is contained within an executed written contract.

- The Supplier’s Tender must remain valid for acceptance for a period of 90 days from the date of its submission or, if later, until any procurement challenge/s have been resolved.

### Supplier withdrawal

- Suppliers may withdraw from the Procurement at any time before the tender submission deadline by providing written notification to the Authority via the Portal.

### Supplier eligibility

- Suppliers are reminded that the eligibility requirements in this document, Tender Notice and all other associated tender documents apply to the Procurement at all times.

- The Authority reserves the right to require any Supplier to provide such further information as the Authority may require (and for the avoidance of doubt, the Authority may make multiple requests) as to any issue addressed in the procurement process, including, but not limited to, the economic and financial standing of the Supplier at any stage of the Procurement and prior to the notification of the award decision and/or the award of the Contract.

- The Authority must be notified in writing via the Portal promptly of any changes in the information that the Supplier has provided in its response to this Procurement (including but not limited to arrangements in relation to any Associated Suppliers) at any point before the entry into the Contract so that the Authority may assess whether the Supplier continues to satisfy the relevant conditions of participation and should continue to qualify for participation in the Procurement. For the avoidance of doubt, the Authority reserves the right to take such action as it deems appropriate in the light of its assessment of the updated information, including (but not limited to) excluding the Supplier concerned from the Procurement.

### Supplier warranties

- In responding to this invitation, the Supplier warrants, represents and undertakes to the Authority that:

a.	it understands and has complied with the conditions set out in this document

b.	all information, representations and other matters of fact communicated (whether in writing or otherwise) to the Authority by the Supplier, its staff or agents in connection with or arising out of the Procurement are true, complete and accurate in all respects, both as at the date communicated and as at the date of the submission of the response to this document

c.	it has made its own investigations and undertaken its own research and due diligence, and has satisfied itself in respect of all matters (whether actual or contingent) relating to the invitation and has not submitted its response in reliance on any information, representation or assumption which may have been made by or on behalf of the Authority (with the exception of any information which is expressly warranted by the Authority)

d.	it has full power and authority to respond to this document and to perform the obligations in relation to the Contract and will, if requested, promptly produce evidence of such to the Authority.

- Suppliers should note that the potential consequences of providing incomplete, inaccurate or misleading information include that:

a.	the Authority may exclude the Supplier from participating in this Procurement

b.	the Supplier may be excluded from bidding for contracts under Schedule 7, Paragraph 13 of the Act

c.	the Authority may rescind any resulting contract under the Misrepresentation Act 1967 and may sue the Supplier for damages

d.	if fraud or fraudulent intent can be proved, the Supplier may be prosecuted and convicted of the offence of fraud by false representation under section 2 of the Fraud Act 2006, which can carry a sentence of up to 10 years or a fine (or both) – if there is a conviction, then the Supplier may be excluded from bidding for contracts under Schedule 6, Paragraph 15 of the Act and may be added to the debarment list.

### Third parties

- Nothing in these terms is intended to confer any rights on any third party under the Contracts (Rights of Third Parties) Act 1999. This does not affect any right or remedy of any person which exists or is available apart from that Act.

### Applicable law

- The law of England is applicable to this Procurement.

- Suppliers must agree to submit to the exclusive jurisdiction of the Courts of England and Wales in relation to any dispute arising out of or in connection with this Procurement.

# Appendix B: Project Delivery Requirement

UK Government Functional Standards

To create a consistent, coherent way of working across government functions. They set expectations for governance, assurance, risk management, and capability improvement, ensuring value for money and better outcomes for the public. They are mandatory for central government and may be adopted by other public sector bodies.

Government Functional Standard GovS 002: Project delivery

Sets expectations for the direction and management of portfolios, programmes, and projects across all government departments and arm’s-length bodies. Its aim is to ensure consistent, efficient, and value-for-money delivery of government objectives, setting principles for governance, approvals, integrated processes for assurance, roles and responsibilities, planning, risk and issue management, benefits management and solution delivery.

Please see here for an overview of the detailed delivery requirement.

Project Delivery, Tools, and Software

Authority mandates suppliers to comply with the following standards and practices when developing internal and public-facing products and services:

- Government Functional Standard GovS 002: Project Delivery – as published on GOV.UK

- Government Digital Service Manual – as published on GOV.UK

- Government Service Standard – as published on GOV.UK

Authority Tools and Software must be used to produce and store all project related documentation

- Microsoft 365 suite of products

- JIRA & Confluence

- VERTO

# Appendix C: Service Levels, Service Credits and KPIs

For delivery of the solution, we will measure the quality of the delivery by:

Incident Target Response and Resolution Times

Service Request Priorities and Fulfilment Time

Problem Priorities and Closure Time

Key Performance Indicators

| No. | Key Performance Indicator Title | Definition | Frequency of Measurement | Severity Levels | Service Points | Publishable Performance Information |
| --- | --- | --- | --- | --- | --- | --- |
| KPI1 | Incident Resolution – for each Priority 1 Incident | See Paragraph 1 of Part B of this Annex 1 | Each Service Period. Measured for, and applicable to, each Priority 1 Incident separately. | Target Performance Level: Priority 1 Incident Resolved in <= 4 hours | 0 | Yes |
|  |  |  |  | Minor KPI Failure: Priority 1 Incident Resolved in > 4 hours and <=5 hours | 5 |  |
|  |  |  |  | Serious KPI Failure: Priority 1 Incident Resolved in > 5 hours and <=6 hours | 7 |  |
|  |  |  |  | Severe KPI Failure: Priority 1 Incident Resolved in > 6 hours and <=7 hours | 10 |  |
|  |  |  |  | KPI Service Threshold: Priority 1 Incident Resolved in > 7 hours | 20 |  |
| KPI2 | Incident Resolution – for each Priority 2 Incident | See Paragraph 1 of Part B of this Annex 1 | Each Service Period. Measured for, and applicable to, each Priority 2 Incident separately. | Target Performance Level: Priority 2 Incident Resolved in <= 6 hours | 0 | Yes |
|  |  |  |  | Minor KPI Failure: Priority 2 Incident Resolved in > 6 hours and <=8 hours | 5 |  |
|  |  |  |  | Serious KPI Failure: Priority 2 Incident Resolved in > 8 hours and <=10 hours | 7 |  |
|  |  |  |  | Severe KPI Failure: Priority 2 Incident Resolved in > 10 hours and <=12 hours | 10 |  |
|  |  |  |  | KPI Service Threshold: Priority 2 Incident Resolved in > 12 hours | 20 |  |
| KPI3 | Incident Resolution – for all Priority 3 Incidents in the Service Period | See Paragraph 1 of Part B of this Annex 1 | Each Service Period. Measured for all Priority 3 Incidents. It is recognised that if < 10 Priority 3 Incidents are raised in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this KPI acting reasonably. | Target Performance Level: >=95% of Priority 3 Incidents are Resolved in <= 8 hours | 0 | Yes |
|  |  |  |  | Minor KPI Failure: >=90% and <95% of Priority 3 Incidents are Resolved in <= 8 hours | 5 |  |
|  |  |  |  | Serious KPI Failure: >=85% and <90% of Priority 3 Incidents are Resolved in <= 8 hours | 7 |  |
|  |  |  |  | Severe KPI Failure: >=80% and <85% of Priority 3 Incidents are Resolved in <= 8 hours | 10 |  |
|  |  |  |  | KPI Service Threshold: <80% of Priority 3 Incidents are Resolved in <= 8 hours | 20 |  |
| KPI4 | Incident Resolution – for all Priority 4 Incidents in the Service Period | See Paragraph 1 of Part B of this Annex 1 | Each Service Period. Measured for all Priority 4 Incidents. It is recognised that if < 10 Priority 4 Incidents are raised in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this KPI acting reasonably. | Target Performance Level: 100% of Priority 4 Incidents are Resolved in <= 30 calendar days | 0 | Yes |
|  |  |  |  | Minor KPI Failure: >=95% and <100% of Priority 4 Incidents are Resolved in <= 30 calendar days | 5 |  |
|  |  |  |  | Serious KPI Failure: >=90% and <95% of Priority 4 Incidents are Resolved in <= 30 calendar days | 7 |  |
|  |  |  |  | Severe KPI Failure: >=85% and <90% of Priority 4 Incidents are Resolved in <= 30 calendar days | 10 |  |
|  |  |  |  | KPI Service Threshold: <85% of Priority 4 Incidents are Resolved in <= 30 calendar days | 20 |  |
| KPI5 | Upgrades resulting in Priority 1, 2 or 3 Incidents | See Paragraph 3 of Part B of this Annex 1 | Each Service Period. Measured for each Upgrade. | Target Performance Level: The Upgrade causes no Priority 1, 2 or 3 Incidents | 0 | Yes |
|  |  |  |  | Minor KPI Failure: The Upgrade results in two Priority 3 Incidents and no Priority 1 or 2 Incidents | 5 |  |
|  |  |  |  | Serious KPI Failure: The Upgrade results in >2 Priority 3 Incidents and no Priority 1 or 2 Incidents | 7 |  |
|  |  |  |  | Severe KPI Failure: The Upgrade results in one or more Priority 2 Incidents and no Priority 1 Incidents (the number of Priority 3 Incidents is not relevant) | 10 |  |
|  |  |  |  | KPI Service Threshold: The Upgrade results in one or more Priority 1 Incidents (the number of Priority 2 and 3 Incidents is not relevant) | 20 |  |
| KPI6 | Service Request fulfilment – for each Priority 1 Service Request | See Paragraph 4 of Part B of this Annex 1 | Each Service Period. Measured for, and applicable to, each Priority 1 Service Request separately. | Target Performance Level: Priority 1 Service Request fulfilled in <= 4 hours | 0 | Yes |
|  |  |  |  | Minor KPI Failure: Priority 1 Service Request fulfilled in > 4 hours and <=5 hours | 5 |  |
|  |  |  |  | Serious KPI Failure: Priority 1 Service Request fulfilled in > 5 hours and <=6 hours | 7 |  |
|  |  |  |  | Severe KPI Failure: Priority 1 Service Request fulfilled in > 6 hours and <=7 hours | 10 |  |
|  |  |  |  | KPI Service Threshold: Priority 1 Service Request fulfilled in > 7 hours | 20 |  |
| KPI7 | Service Request fulfilment – for each Priority 2 Service Request | See Paragraph 4 of Part B of this Annex 1 | Each Service Period. Measured for, and applicable to, each Priority 2 Service Request separately. | Target Performance Level: Priority 2 Service Request fulfilled in <= 6 hours | 0 | Yes |
|  |  |  |  | Minor KPI Failure: N/A | - |  |
|  |  |  |  | Serious KPI Failure: Priority 2 Service Request fulfilled in > 6 hours and <=8 hours | 7 |  |
|  |  |  |  | Severe KPI Failure: Priority 2 Service Request fulfilled in > 8 hours and <=2 Working Days | 10 |  |
|  |  |  |  | KPI Service Threshold: Priority 2 Service Request fulfilled in > 2 Working Days | 20 |  |

Subsidiary Performance Indicators

| No. | Subsidiary Performance Indicator Title | Definition | Frequency of Measurement | Severity Levels | Publishable Performance Information |
| --- | --- | --- | --- | --- | --- |
| PI1 | Vulnerability patching performance | The application of security patches to vulnerabilities in the Information Management System within the timescales set out in Paragraphs 9.3 and 9.4 of Schedule 2.4 (Security Management) | Each Service Period. Measured for the application of each security patch to vulnerabilities in the Information Management System. | Target Performance Level: 100% of security patches are applied in the required timescales. Service Threshold: <100% of security patches are applied in the required timescales. | No |
| PI2 | Incident Resolution progress reporting | See Paragraph 2 of Part B of this Annex 1 | Each Service Period. Measured for all Incidents. It is recognised that if < 10 Incidents are raised in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this PI acting reasonably. | Target Performance Level: Progress reporting timescales (as set out in Annex 2 to Part B) are met for >=95% of Incidents. Service Threshold: Progress reporting timescales (as set out in Annex 2 to Part B) are met for <90% of Incidents. | No |
| PI3 | Service Request fulfilment – for all Priority 3 and 4 Service Requests | See Paragraph 4 of Part B of this Annex 1 | Each Service Period. Measured for all Priority 3 and 4 Service Requests. It is recognised that if < 10 Priority 3 and 4 Service Requests are raised in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this PI acting reasonably. | Target Performance Level: >=95% of Priority 3 and 4 Service Requests are fulfilled within the required timescales as set out in Annex 3 to Part B. Service Threshold: <90% of Priority 3 and 4 Service Requests are fulfilled within the required timescales as set out in Annex 3 to Part B. | No |
| PI4 | Problem Closure – for all Priority 1 and 2 Problems | See Paragraph 5 of Part B of this Annex 1 | Each Service Period. Measured for all Priority 1 and 2 Problems which are closed in the Service Period or are open and the Problem Closure timescale has been exceeded. It is recognised that if < 10 Problems are open in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this PI acting reasonably. | Target Performance Level: 100% of Priority 1 and 2 Problems attain Problem Closure within the required timescales as set out in Annex 4 to Part B. Service Threshold: <90% of Priority 1 and 2 Problems attain Problem Closure within the required timescales as set out in Annex 4 to Part B. | No |
| PI5 | Problem Closure – for all Priority 3 and 4 Problems | See Paragraph 5 of Part B of this Annex 1 | Each Service Period. Measured for all Priority 3 and 4 Problems which are closed in the Service Period or are open and the Problem Closure timescale has been exceeded. It is recognised that if < 10 Problems are open in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this PI acting reasonably. | Target Performance Level: >=95% of Priority 3 and 4 Problems attain Problem Closure within the required timescales as set out in Annex 4 to Part B. Service Threshold: <90% of Priority 3 and 4 Problems attain Problem Closure within the required timescales as set out in Annex 4 to Part B. | No |
| PI6 | Problem review Timescales – for all Priority 1, 2, 3 and 4 Problems | The execution of an initial review of a Problem is executed with the objective of determining the root cause and fix and the findings are recorded in the Authority Service Management System | Each Service Period. Measured for all Problems which are open in the Service Period and which are yet to have an initial review in any preceding Service Period(s). It is recognised that if < 10 Problems are open in the Service Period the performance measure can be unduly influenced by the low numbers and the Parties shall agree how best to match the performance against this PI acting reasonably. | Target Performance Level: >=95% of Problems are subject to an initial review and the findings are recorded in the Authority Service Management System within the required timescales as set out in Annex 4 to Part B. Service Threshold: <90% of Problems are subject to an initial review and the findings are recorded in the Authority Service Management Systems within the required timescales as set out in Annex 4 to Part B. | No |
| PI7 | Virtual Library completeness | The degree to which the Virtual Library is complete and up to date expressed as a percentage of the total scale of the required content. See Paragraph 6 of Part B of this Annex 1 | Each Quarter. | Target Performance Level: 100% complete and up to date. Service Threshold: <90% complete and up to date. | No |

# Appendix D: The draft contract terms

# Appendix E: Glossary

| Defined term | Definition |
| --- | --- |
| Act | means the Procurement Act 2023. |
| Associated person | is as defined in section 26(4) of the Act as a person the Supplier is relying on in order to satisfy the conditions of participation (but not a person who is to act merely as a guarantor as described in section 22(9) of the Act). Associated persons are sub-contractors or consortium members who are being relied on by the prime/main supplier to satisfy the conditions of participation. Associated persons are likely to be within the first tier of sub-contractors, but may be further down the supply chain, for example in procurements of contracts with highly technical elements. |
| Associated Suppliers | means a supplier who is associated with the Supplier because either (a) the suppliers are submitting a tender together, or (b) the Authority is satisfied that the suppliers will enter legally binding arrangements to the effect that the Supplier will sub-contract the performance of all or part of the Contract to the other supplier, or the other supplier will guarantee the performance of all or part of the Contract by the Supplier (as set out in section 22(9) of the Act). |
| Authority | means the Department of Health and Social Care. |
| Central Digital Platform | means the online system referenced in the Act and defined by regulation 5(2) of the Procurement Regulations 2024 (SI 2024 No. 692). It is It is available at www.gov.uk/find-tender. The Central Digital Platform enables: - contracting authorities and suppliers to register and receive a unique identifier - contracting authorities to publish notices and other information as required under the Act for covered and below-threshold procurements - suppliers to submit and store certain core organisational information as required by the regulations to participate in a covered procurement. This information will only be available to those contracting authorities that a supplier chooses to share it with; it cannot be freely accessed - anyone to view the notices and access related public procurement data. |
| Conditions of participation | are as defined in section 22 of the Act and are used to assess the Supplier (but not the Supplier’s Tender). The Conditions of Participation which Suppliers are required to satisfy in relation to this Procurement are set out in Part 3 of the procurement specific questionnaire (in the Qualification Envelope) and the Authority has set out how they will be assessed within ‘The assessment process and award criteria’ section of this document. |
| Connected Persons | is as defined in paragraph 45 of Schedule 6 to the Act. In summary, it covers: - a person with ‘significant control' over the supplier (within the meaning given by section 790C(2) of the Companies Act 2006) - a director or shadow director of the supplier - a parent undertaking or a subsidiary undertaking of the supplier - a predecessor company - any other person who it can reasonably be considered stands in an equivalent position in relation to the supplier as a person within any of paragraphs a to d. - any person with the right to exercise, or who actually exercises, significant influence or control over the supplier - any person over which the supplier has the right to exercise, or actually exercises, significant influence or control. |
| Contract | means the contract to be entered into by the Authority with the successful Supplier. |
| Core supplier information | is as defined in the regulation 6(9) of the Procurement Regulations 2024, and is divided into four key categories of information covering (in summary): - basic information – this includes (but is not limited to) the supplier’s name, unique identifier, address, VAT number (if applicable), legal form and date of company registration (if applicable), details of qualifications/trade associations and classification, for example whether the supplier is an SME and/or a public service mutual - economic and financial standing information – as set out in the supplier’s most recent financial accounts - connected person information – this includes (but is not limited to) information relating to relevant connected persons such as names, date of birth and nationality, service address and legal form - exclusion grounds information – this includes information relating to relevant convictions and events that form either a mandatory or discretionary exclusion ground under the Act. |
| Debarment | means the mechanism under which a Minister of the Crown can put a supplier on the centrally-published debarment list. This must be following an investigation, whereby the minister is satisfied that a supplier is an excluded supplier or an excludable supplier and should be added to the debarment list. |
| Excluded supplier | means an excluded supplier as defined in section 57(1) of the Act. A supplier is an ‘excluded supplier’ where the Authority considers, firstly, that a mandatory exclusion ground applies to the supplier or an associated person and, secondly that the circumstances giving rise to the exclusion ground are continuing or likely to occur again. A supplier is also an excluded supplier where a Minister of the Crown has already determined this – i.e. where the supplier or an associated person is on the debarment list because of a mandatory exclusion ground. |
| Excludable supplier | means an excludable supplier as defined in section 57(2) of the Act. A supplier is an ‘excludable supplier’ where the contracting authority considers, firstly, that a discretionary exclusion ground applies to the supplier or an associated person and, secondly, that the circumstances giving rise to the exclusion ground are continuing or likely to occur again. A supplier is also an excludable supplier where a Minister of the Crown has already determined this – i.e. where the supplier or an associated person is on the debarment list because of a discretionary exclusion ground. |
| Exclusions | means the list of mandatory (schedule 6) and discretionary (schedule 7) exclusion grounds under the Act. The Authority has a duty to consider both whether any of these apply to Suppliers (including by virtue of a Connected Person), as well as whether the circumstances are continuing or likely to occur again. The Authority must exclude an excluded supplier and may exclude an excludable supplier from this Procurement. |
| FOIA and EIR | means the Freedom of Information Act 2000 (FOIA) and the Environmental Information Regulations 2004 (EIR) which the Authority is subject to. |
| Government Security Classification | means the Government Security Classification Policy which can be accessed here Government Security Classifications - GOV.UK. |
| Intended sub-contractors | means a sub-contractor to whom the Supplier intends to sub-contract the performance of all or part of the Contract. This is not restricted to sub-contractors that the Supplier is relying on to meet conditions of participation (who will in any event be associated persons) but applies to all sub-contractors (of all tiers) to whom the Supplier intends to sub-contract the performance of all or part of the Contract. |
| Key Performance Indicators or KPIs | means the key performance indicators (KPIs) set out in Appendix C. |
| Open Procedure | means the open procedure as defined by section 20 of the Act. |
| Portal | means the Atamis esourcing portal used by the Authority for the purposes of this Procurement and which can be accessed here DHSC & Health Family Portal. |
| Procurement | means this Open Procedure procurement process. |
| Procurement Timetable | means the timetable for this Procurement as set out in this document. |
| PSQ Response | means a Supplier’s response to the Qualification Envelope |
| Reg-Connect | (Also referred to as Regulatory Connect) is a digital platform developed by the MHRA to modernise and streamline regulatory interactions with industry, other regulators, and external partners. It is part of a broader transformation initiative aimed at improving regulatory efficiency, transparency, and data quality. |
| Service Credits | means the service credits set out in Appendix C. |
| Service Levels | means the service levels set out in Appendix C. |
| Supplier or Suppliers | means a supplier or suppliers (as the case may be) participating in the Procurement. |
| Tender | means those parts of a Supplier’s submission in this Procurement comprised within the Technical Envelope and the Commercial Envelope. |
| Tender Notice | means the tender notice with reference [insert reference] published on [insert date] on the Central Digital Platform. |
| TUPE | means the Transfer of Undertakings (Protection on Employment) Regulations 2006 (as amended). |
| Unique identifier | is as defined in regulation 8 of the Procurement Regulations 2024. In the case of a supplier, it is the unique code which is submitted to the Central Digital Platform and is recognised by that platform or, where no such code is submitted and recognised, it is the unique code which is allocated by that platform when the supplier registers on that platform. |

# Appendix F: Form of tender

Dear Sir or Madam

Form of tender

I/We, the undersigned, tender and offer to provide the Contract as listed below, which is more particularly referred to in the Invitation to Tender supplied to me/us for the purpose of tendering for the provision of the Contract and on the terms of the draft Contract.

Included within this document are the following:

Checklist for tenderers

List all documents to be submitted to the Portal.

| Document number | Document name |  | Included (Y/N) |
| --- | --- | --- | --- |
|  | Qualification Envelope |  |  |
|  | Technical Envelope |  |  |
|  | Commercial Envelope |  |  |
|  | Appendix G: Certificate of non-collusion and non-canvassing |  |  |
|  | Appendix F: Form of tender |  |  |
|  | Appendix H: Commercially sensitive information |  |  |
|  | Exclusions information (in PDF format) for associated persons (if any), if not shared via the Central Digital Platform |  |  |

Note: If Suppliers do not provide all of the items in the checklist, this may result in the response being treated as non-compliant and therefore rejected.

[I/We confirm that I/we can supply the Contract as specified in our response to the Invitation to Tender and in accordance with the financial model response submitted and other terms of our tender submission.]

[I/We confirm that we accept the terms of the draft Contract as issued with the Invitation to Tender.]

I/We understand that the Authority reserves the right to accept or refuse this tender in accordance with the Procurement Act 2023 and/or the Invitation to Tender.

I/We confirm that all information supplied to the Authority and forming part of this tender is true and accurate.

I/We confirm that the Supplier, together with all Associated Suppliers:

•	are registered on the Central Digital Platform

•	have ensured their information contained on the Central Digital Platform is true and accurate

I/We confirm and undertake that if any of such information becomes untrue or misleading that I/we shall notify the Authority immediately and update such information should this be required.

I/We confirm that this tender will remain valid for 90 days from the date of this form of tender or, if later, until any procurement challenge/s have been resolved.

I/We confirm that I/we are authorised to commit the Supplier to the contractual obligations contained in the Invitation to Tender and the draft Contract.

I/We understand that non-compliance with the requirements of the Invitation to Tender or with any other instructions given by the Authority may lead to me/us being excluded by the Authority from (further) participation in the Procurement.

I/We agree that the Authority may disclose the Supplier’s information/documentation (submitted to the Authority during this Procurement) more widely within government for the purpose of ensuring effective cross-government procurement processes, including value for money and related purposes.

Improving Transparency of AI use in Procurement

For Information Only (Not Scored) AI tools can be used to improve the efficiency of your bid writing process, however they may also introduce an increased risk of misleading statements via ‘hallucination’. Have you used AI or machine learning tools, including large language models, to assist in any part of your tender submission? This may include using these tools to support the drafting of responses to award questions.

Yes ロ No ロ

Please provide details: Where AI tools have been used to support the generation of Tender responses, please confirm that they have been checked and verified for accuracy:

| Signature |  |
| --- | --- |

| Name (print) |  |
| --- | --- |

| Position |  |
| --- | --- |

| Supplier name |  |
| --- | --- |

| Date |  |
| --- | --- |

# Appendix G: Certificate of non-collusion and non-canvassing

Statement of non-canvassing

I/we hereby certify that I/we have not canvassed any minister, official, representative or adviser of the Authority in connection with this Procurement and the proposed award of the Contract by the Authority, and that no person employed by me/us or acting on my/our behalf, or advising me/us, has done any such act. I/we agree that the Authority may, in consideration of our tender, and in any subsequent actions, rely on the statements made in this certificate.

I/we further hereby undertake that I/we will not canvass any minister, official, representative or adviser of the Authority in connection with the Procurement and/or award of the Contract and that no person employed by me/us or acting on my/our behalf, or advising me/us, will do any such act.

Statement of non-collusion

The Authority must receive bona fide competitive tenders from all Suppliers.

In recognition of this requirement, I/we certify that this is a bona fide offer, intended to be competitive and that I/we have not fixed or adjusted the amount of the offer or the price in accordance with any agreement or arrangement with any other person (except any Associated Supplier identified in this offer).

I/we also certify that I/we have not done, and undertake that I/we will not do, at any time during the Procurement or, in the event of my/our final tender being successful, during the term of the Contract, any of the following acts:

1.	communicate to any person, other than the Authority, the amount or approximate amount of my/our proposed offer except where the disclosure in confidence was essential to obtain insurance premium quotations required for its preparation

2.	enter into any agreement or agreements with any other person that they shall refrain from participating in the tendering process carried out by the Authority or as to the amount of any offer submitted by them during the course of this process

3.	cause or induce any person to enter into such an agreement as is mentioned in paragraph 2 above or to inform us of the amount or the approximate amount of any other tender for the Contract

4.	commit any offence under the Bribery Act 2010

5.	offer or agree to pay or give or actually pay or give any sum of money, inducement or valuable consideration, directly or indirectly, to any person for doing or having done or having caused to be done any act or omission in relation to any other tender or proposed tender for the performance of the Contract.

In this certificate, the word ’person’ includes any person, body or association, corporate or incorporate and ‘agreement’ includes any arrangement whether formal or informal and whether legally binding or not.

I/we agree that the Authority may, in its consideration of the tender and in any subsequent actions, rely on the statements made in this Certificate.

| Signature |  |
| --- | --- |

| Name (print) |  |
| --- | --- |

| Position |  |
| --- | --- |

| Supplier name |  |
| --- | --- |

| Date |  |
| --- | --- |

# Appendix H: Commercially sensitive information

This appendix should be read in conjunction with the relevant paragraphs relating to freedom of information (FOIA) and environmental information (EIR) in the Procurement terms and conditions.

I declare that I wish the following information to be designated as commercially sensitive:

The reason(s) it is considered that this information should be exempt under FOIA and EIR is:

The period of time for which it is considered this information should be exempt is:

[until award of the Contract OR during the period of the Contract OR for a period of [number] years until [month], [year]].*

*Supplier to amend as appropriate

| Signature |  |
| --- | --- |

| Name (print) |  |
| --- | --- |

| Position |  |
| --- | --- |

| Supplier name |  |
| --- | --- |

| Date |  |
| --- | --- |

Appendix I: Procurement Specific Questionnaire
Please see attached ‘Appendix I: Procurement Specific Questionnaire’ in the Atamis tender box.

# Appendix J: Pricing

Please see attached ‘Appendix J: Pricing’ in the Atamis tender box.