Invitation to Tender (ITT)

Project Title: Outdoor Fitness and Recreation Equipment Installation
(Calisthenics Rig, Multi-Use Games Area Upgrade, and Rebound Wall)

Issued by:
North Mundham Parish Council 
1 Charlmead, East Wittering, Chichester, West Sussex, PO20 8DN
clerk@northmundham.org 
01243 203050

Opening Date: 			12th November 2025

Closing Date:			23:59pm 15th December 2025

Submission to: 			clerk@northmundham.org

1. Introduction

North Mundham Parish Council is inviting tenders from suitably qualified and experienced contractors for the design, supply, and installation of outdoor fitness and recreational equipment at North Mundham Playing Field, School Lane, North Mundham, Chichester, West Sussex, PO20 1LA. This project includes:

- A calisthenics rig under 4 metres high, set on grass matting

- An upgrade to the existing Multi-Use Games Area (MUGA) using the current footprint

- A rebound wall with integrated sports graphics

This tender is open to all suppliers who can demonstrate the capability to deliver high-quality, safe, and inclusive outdoor equipment in line with the specifications provided.

2. Tender Objectives

The objective of this tender is to appoint a contractor who can:

- Deliver a robust and inclusive calisthenics rig with specific features

- Upgrade the MUGA to enhance multi-sport use and accessibility, removal and disposal of existing equipment

- Install a rebound wall that encourages skill development and play

- Ensure all works comply with relevant safety and quality standards

3. Submission Requirements

Tender submissions must include:

- A completed Total Costed Price Breakdown (separately identifying VAT where applicable)

- Detailed design proposals and technical specifications

- Visuals or concept drawings

- Project timeline and delivery schedule

- Evidence of relevant experience and qualifications

- Health & safety compliance documentation

- Warranty and maintenance information

- Evidence of waste disposal licence

# Tender Document: Outdoor Fitness and Recreation Equipment Installation

# 1. Introduction

North Mundham Parish Council invites tenders for the design, supply, and installation of outdoor recreational equipment at North Mundham Playing Field, School Lanen North Mundham, Chichester, West Sussex, PO20 1LA.

The project includes:

- A calisthenics rig under 4 metres high

- An upgrade to the existing Multi-Use Games Area (MUGA)

- Installation of a rebound wall with graphics

# 2. Project Scope

A. Calisthenics Rig

The rig must:

- Be no higher than 4 metres

- Be installed on grass matting that meets safety and durability standards

- Be constructed from galvanised steel

- Include the following features:

  - Monkey bars

  - Hoop (e.g., gymnastic ring or circular climbing element)

  - Activity generator (multi-functional element to encourage varied movement)

- Be designed with a female-friendly specification, including:

  - Ergonomic grip sizes

  - Accessible height options

  - Inclusive design features to encourage participation across genders

B. Multi-Use Games Area (MUGA) Upgrade

The existing MUGA space measures 8.95m x 22.95m. The upgrade must include:

- Use of the existing floor space

- Installation of fencing:

  - Side fencing height: 2 metres

  - End fencing height to incorporate:

    - Entrance via goal

    - Basketball hoop

- Line markings for multiple sports (e.g., football, basketball, netball)

- Replacement and disposal of existing goals, hoops, and fencing

C. Rebound Wall

A rebound wall must be installed adjacent to the existing tennis court. It must include:

- Durable construction suitable for outdoor use

- Graphics featuring:

  - A target

  - Cricket stumps

- Design that encourages ball games and skill development

# 3. Contractor Responsibilities

- Site preparation and groundworks

- Supply and installation of all equipment and materials

- Compliance with all relevant safety standards (e.g., BS EN 1176/1177)

- Post-installation inspection and certification

- Provision of maintenance and warranty documentation

# 4. Tender Submission Requirements

Submissions must include:

- Detailed design proposals and technical specifications

- Visuals or concept drawings

- Installation timeline and project milestones

- Total cost breakdown (separately identifying VAT where applicable)

- Evidence of relevant experience and qualifications

- Health & safety compliance documentation

- Warranty and aftercare details

- Evidence of waste disposal licence

# 5. Evaluation Criteria

Tenders will be evaluated based on:

- Compliance with specifications

- Quality and durability of materials

- Safety and inclusivity features

- Cost-effectiveness

- Proposed timeline

- Supplier experience and references

# 6. Site Visit

Interested contractors are encouraged to arrange a site visit prior to submission. Please contact Louise Chater to schedule.

# 7. Submission Deadline

All tenders must be submitted by 11:59pm 15th December 2025 to:
clerk@northmundham.org or North Mundham Parish Council, 1 Charlmead, East Wittering, Chichester, West Sussex, PO20 8DN

# 8. Contact Information

For further information or to arrange a site visit, please contact:
Louise Chater 
clerk@northmundham.org 
01243 203050

# Tender submission document

| Organisation details |  |
| --- | --- |
| Name of company |  |
| Full name of individual submitting tender |  |
| Job title of individual submitting tender |  |
| Contact phone number |  |
| Contact email address |  |
| Registered address (if applicable) |  |
| Website |  |
| Number of years established |  |
| Total number of staff employed |  |
| Will you be using sub-contractors to fulfil the tender requirements? If so, please specify. |  |

# Further Details / Breakdown – Total Costed Price

(All prices to be provided in £ GBP, excluding VAT)

| ### Project Component | ### Description | ### Price (£) |
| --- | --- | --- |
| Calisthenics Rig | Design, supply, and installation of a galvanized steel rig (max height 4m) including: - Monkey bars - Hoop - Activity generator - Female-friendly specification - Grass matting safety surfacing |  |
| MUGA Upgrade | Upgrade of existing Multi-Use Games Area (8.95m x 22.95m) including: - Side fencing (2m height) - End fencing with integrated goal and basketball hoop - Line markings for multi-sport use - Use of existing floor space |  |
| Rebound Wall | Supply and installation of rebound wall with graphics including: - Target - Cricket stumps - Durable outdoor finish |  |
| Groundworks & Site Preparation | Site clearance, levelling, and preparation for all installations |  |
| Delivery & Installation | Transport, labour, and installation of all equipment |  |
| Post-Installation Inspection & Certification | Safety inspection and compliance certification (e.g., BS EN 1176/1177) |  |
| Warranty & Maintenance | Provision of warranty and optional maintenance package |  |
| TOTAL (Excl. VAT) |  |  |

Please provide your method statement here (or attached a clearly named separate document):

| Checklist for other documents |  |
| --- | --- |
| Risk Assessment for this scheme |  |
| Health and Safety Policy |  |
| Environmental & Sustainability Policy |  |
| Insurance Documents (public liability minimum limit £10,000,000 |  |
| Evidence of 2 similar installations |  |

This submission document saved as a PDF and all other necessary documents must be submitted by 23:59 on 15th December 2025 in electronic format.

Please send to clerk@northmundham.org with the subject “Private and Confidential – Outdoor fitness and Recreation Equipment Installation”. DO NOT copy in any member of North Mundham Parish Council.

An acknowledgement email will be sent upon receipt. Please contact the Parish Clerk if this is not forthcoming within a reasonable time.

Declaration and signature

I declare that, to the best of my knowledge, the answers submitted and information contained in this document and my supporting documents are correct and accurate.

I understand that any contract awarded will be for the total cost of the schedule of works. All necessary additional works to be formally agreed with the project lead before being carried out.

I understand that the Parish Council may reject this submission in its entirety if there is failure to answer all the relevant questions and/or attach all the relevant documents, or if false/misleading information or content is provided in any section.

| Name |  |
| --- | --- |
| Role in Organisation |  |
| Organisation Signature |  |
| Date |  |

# North Mundham Parish Council – Tender Scoring Document

Project Title: Outdoor fitness and Recreation Equipment Installation

Tender Reference:

[Insert Reference Number]

Evaluation Panel:

[List names and roles of evaluators]

Scoring Criteria Overview

Each tender submission will be evaluated against the following weighted criteria:

| Criteria | Weighting (%) | Scoring Range | Description |
| --- | --- | --- | --- |
| Price | 30% | 0–5 | Value for money and competitiveness of pricing. |
| Experience & Track Record | 20% | 0–5 | Relevant experience in similar projects and proven delivery capability. |
| Methodology & Approach | 25% | 0–5 | Quality of proposed approach, understanding of the brief, and delivery plan. |
| Health & Safety Compliance | 15% | 0–5 | Evidence of compliance with H&S legislation and risk management procedures. |
| Environmental & Social Value | 10% | 0–5 | Commitment to sustainability and community benefit. |

Scoring Guide

Each criterion will be scored using the following scale:

- 0 – Unacceptable: No response or fails to meet requirements.

- 1 – Poor: Limited response; significant concerns.

- 2 – Fair: Meets basic requirements; some concerns.

- 3 – Good: Meets requirements well; minor concerns.

- 4 – Very Good: Fully meets requirements; no concerns.

- 5 – Excellent: Exceeds requirements; adds significant value.

Total Score Calculation

Each score will be multiplied by its weighting to produce a weighted score. The supplier with the highest total weighted score will be considered the preferred bidder, subject to due diligence and approval.