Ware Town Council

Ware Priory, High Street, Ware, SG12 9AL

www.waretowncouncil.gov.uk

01920 460316

WARE TOWN COUNCIL TENDER SPECIFICATION

On behalf of Ware Town Council, I have the pleasure of inviting you to submit a fixed price tender for the following project.

Yours faithfully,

Terry Philpott

Town Clerk

| Project name | Refurbishment of the Lido carpark and landscape surrounding the pool |
| --- | --- |
| Project objective | Re-modelling and refurbishment works at Ware Priory Lido to enhance the external appearance of the site. |
| Project location | Ware Priory Lido Priory Street Ware SG12 0DA |
| Contract value | £200k |
| Timescales | Build works to commence February 2026 completion May 2026. |
| Contact details for further information and site visits | Kat Harter Lido General Manager Email : kat@warepriory.co.uk Mobile: 07708 675762 |
| Contact details for invoice queries | Natalie Mulvey – Finance and Administration Manager natalie@waretowncouncil.gov.uk Phone 01920 460316 |
| Primary contact details during the project period. | Kat Harter Lido General Manager. Email : kat@warepriory.co.uk Mobile: 07708 675762 |
| Contractor requirements essential | Must complete a site visit. Previous experience of similar projects. Ability to deliver the project by beginning May 2026 |
| Contractor requirements desirable | Local organisation |
| Return date for tender submissions | Tenders need to be returned by 9am on 5th January Preferred method by email to tenders@waretowncouncil.gov.uk . If large documents such as maps or visuals are submitted, please provide a paper copy to: Ware Town Council The Priory High Street Ware SG12 9AL Postal tenders or additional information should be submitted in an envelope marked , Confidential: Ware Town Council Lido External Refurbishment. Please do not submit enquiries of a general nature to tenders@waretowncouncil.gov.uk as the inbox is only monitored at the time a tender is due to close. |
| Detailed specification | See attached documents for previously approved design and lighting strategy. A planning application has already been submitted and is due to be approved by mid December Ref: 3/25/1388/FUL Overview: A new arrival space would be created at the front of the Lido on Priory Street. It would feature clay paver hardstanding and seating and would be enclosed by columnar hornbeams and Yew hedges. The existing ramp and steps into the building would be repaired. New planting beds with hedges, shrubs and perennials would be formed at the front of the building. In the car parking spaces, the wearing course of the tarmac surface would be repaired and overlaid with resin bound gravel. The carpark area would need to be laid with a low maintenance, attractive permeable surface, please provide options for this within your tender documents. At the rear, an existing children play area would need to be removed and replaced with an area of clay paving and a powder coated aluminium pergola. The concrete slab paving would be extended around the recently completed building’s extension. A new seating area with a clay paver surface would be added southeast of the pool. All works in area C to be raised to the same level as poolside. New lighting is proposed across the site. At the front, three lighting bollards would be fitted by the entrance path. At the rear, two existing floodlight columns would be replaced with ten 7m high floodlights around the east, north and west sides of the swimming pool. |
| Access and possible restrictions in the delivery phase of the project. | Access to the site during the delivery phase can be facilitated between 8am and 8pm Monday-Friday and weekends by appointment/if required. Access to the poolside is to be via the gates at the rear of the site. |
| Progress reporting | The council will require reporting as required and in particular any impact on the project timescale, plus anything that may cause reputational damage to the council. We require neighbours to be notified of any works that will cause a disturbance in advance in writing and a copy must be sent to the lido general manager for approval. |
| Payment terms | Please specify in the pricing schedule the requirement for any phased payments. WTC seek to pay all correct invoices within 30days. |
| Retention value/ period | WTC will retain 5% of the contract value for a period of 12 months. |
| Conditions of contract | The Council require assurances from all potential contractors through the provision of appropriate documentation that: - All operatives are suitably trained and qualified to use any machinery involved in the work. - Operatives will at all times wear suitable protective clothing and high viz jackets. - Safety and advisory signage will be required as necessary - Contractors will be required to supply details of public liability insurance with the tender papers. - Contractors will be required to undertake a COSHH assessment for all chemicals used during the delivery of the contract. - Contractors will be expected to provide a RAMS document detailing how the various elements of the work will be undertaken. - Project timescales will be provided where applicable. |

Pricing schedule

| Project name | Refurbishment of the Lido carpark and landscape surrounding the pool |
| --- | --- |
|  | Pricing (excluding VAT) for all works as included on the specification, in the component parts as requested. |
| Price for works in ZONE A (Carpark/Entrance) |  |
| Price for works in ZONE B (Poolside including pergola/lighting) |  |
| Price for ZONE C (Poolside 2 including rear decking) |  |
| Total |  |
|  | The council seek to pay invoices within 30days of the receipt of a correct invoice after completion or delivery of the project. If there is a requirement for phased payments, please detail below. |

I / We hereby offer to carry out the works as scheduled and contained in the attached specification.

Signed

Dated

| Contractor name |  |
| --- | --- |
| Address |  |
| Name of primary contact |  |
| Email |  |
| Office phone number |  |
| Mobile phone number |  |

Contract Evaluation

The contacts will be evaluated based on a combination of price and other factors as indicated below.

Please supply information related to each of the headings to allow us to evaluate your tender submission. Please use continuation sheet where necessary.

Based on the information provided shortlisted contractors may be invited to an interview

|  | Max score | Score (office use only) | How will you meet this criteria? |
| --- | --- | --- | --- |
| Price | 50 |  |  |
| Quality of work Training / Qualifications / Experience | 30 |  |  |
| Reliability (Equipment strategy / contingency plans/ method statement / project plan) | 10 |  |  |
| Proximity to Ware (Location of equipment / contractors) | 5 |  |  |
| Environmental factors (Please attach environmental policy) | 5 |  |  |
| Total | 100 |  |  |

The Council reserve the right to not accept any or the lowest tender.

References:

Please provide names of referees related to existing contracts of a similar nature

|  | Reference 1 | Reference 2 |
| --- | --- | --- |
| Organisation |  |  |
| Contact name |  |  |
| Contact phone |  |  |
| Contact email |  |  |
| Address |  |  |
| Type of contract |  |  |

Tender submission checklist

|  | Contractor | Office use |
| --- | --- | --- |
| Cost breakdown (excluding VAT) |  |  |
| References |  |  |
| Environmental policy |  |  |
| Public liability insurance |  |  |
| Method statement detailing how the various elements of the work will be undertaken. |  |  |
| Project timescales. |  |  |
| Site Visit Booked |  |  |
| Site Visit Completed - include Date/Time/Lead |  |  |
| Further information to support the tender evaluation as required |  |  |